|  |  | Australian Renewable Energy Agency |
| --- | --- | --- |
|  |  | Advancing Renewables Programme Large-scale solar photovoltaics – competitive round Funding Agreement number [insert] |
|  |  | Australian Renewable Energy Agency (ARENA) [insert] (Recipient) |

Template Version 2.0, May 2016

[Note: This is the standard template funding agreement for grants for projects under the Advancing Renewables Programme (Large-scale solar photovoltaics – competitive round). It is subject to change, including as a result of any future change that may occur in relation to the Programme or its Guidelines, or as may arise in the context of any particular proposed project’s nature, structure or approach.]

Details

| Date | _________________/_________________/___________________ day month year |
| --- | --- |

Parties

| Name | Australian Renewable Energy Agency (ABN 35 931 927 899), a body corporate established under the ARENA Act. |
| --- | --- |
| Short form name | ARENA |
| Name | [insert name of Recipient] ([ACN/ABN] [insert ACN/ABN of Recipient]) |
| Short form name | Recipient |

Background

ARENA is undertaking the Advancing Renewables Programme: Large-Scale Solar Photovoltaics – competitive round (Programme) to provide funding for activities involving renewable energy technologies, including hybrid and enabling technologies, that support the Programme Outcomes.

The Recipient applied for funding through the Programme to carry out the Project.

ARENA is required by law to ensure accountability for the funding and accordingly the Recipient is required to be accountable for all funding received.

ARENA has agreed to provide funding to the Recipient for the purposes of the Project, subject to the terms and conditions of this Agreement.

Subject to the terms and conditions of this Agreement, the Recipient accepts the funding for the purposes of the Project.

Advancing Renewables Programme Funding Agreement

~*~

Details	2

General Conditions	8

Part 1 – Operation of the Agreement	8

1.	Definitions and interpretation	8

1.1	Defined terms	8

1.2	Interpretation	8

2.	Duration of Agreement	8

Part 2 – Funds	9

3.	Use of Funds by the Recipient	9

3.1	What Funds can be used for	9

3.2	No additional Funds	9

4.	Funding Conditions Precedent	9

4.1	Funding Conditions Precedent	9

4.2	Reporting on status of Funding Conditions Precedent	9

4.3	Notice of occurrence of ARENA Financial Close	9

4.4	Funding by ARENA at ARENA Financial Close	9

4.5	Waiver of Funding Conditions Precedent	9

4.6	Certified copies	9

5.	Bank Account	10

5.1	Establishment and maintenance of the Bank Account	10

5.2	Bank Account signatories	10

5.3	ARENA’s rights in respect of the Bank Account	10

5.4	Interest	11

5.5	Withdrawals and transfers	11

Part 3 – Withdrawal of Funds and Debt Contributions	12

6.	Project Financial Close	12

6.1	Obligation to achieve Project Financial Close	12

6.2	Reporting on status of Initial Withdrawal Conditions Precedent	12

6.3	Notice of occurrence of Project Financial Close and return of Bid Bonds	12

6.4	Waiver of Withdrawal Conditions Precedent	12

6.5	Certified copies	12

6.6	Failure to achieve Project Financial Close	12

6.7	Extension of the CP Satisfaction Date	12

7.	Withdrawals	14

7.1	Withdrawals generally	14

7.2	Withdrawal by the Recipient	14

7.3	Withdrawal by ARENA	15

7.4	Right to audit	15

8.	Recipient and Debt Contributions	15

8.1	Recipient Contributions and Distribution Lock-Up	15

8.2	Debt Contributions	16

8.3	Increases to Contribution and additional contributors	17

Part 4 – Undertaking the Project	18

9.	Representations and warranties	18

10.	Undertakings	18

11.	Knowledge sharing	18

11.1	Knowledge Sharing components	18

11.2	Knowledge Sharing Obligations	18

12.	Evaluation	19

13.	Independent Certifier	19

14.	Audit and access	20

14.1	Right to conduct audits	20

14.2	Access by ARENA	20

14.3	Conduct of audit and access	20

14.4	Costs	21

14.5	Auditor-General and Information Officer	21

14.6	Auditor-General’s and/or Information Officer’s requirements	21

14.7	No reduction in responsibility	21

14.8	Specified Subcontractor requirements	21

14.9	No restriction	21

15.	Books and records	21

15.1	Recipient to keep books and records	21

15.2	Costs	22

16.	Freedom of Information	22

Part 5 – Force Majeure Events, Termination, Repayment and Change of Control	23

17.	Force Majeure Events	23

17.1	Recovery Plan	23

17.2	Requirements of Recovery Plan	23

17.3	Approval or rejection of Recovery Plan	23

17.4	Compliance with Approved Recovery Plan	23

17.5	Extension of Approved Recovery Period	23

17.6	Suspension of obligations	24

17.7	Force Majeure Event ceases	24

17.8	Timeframe elapses – Termination	24

18.	Termination	25

18.1	Termination with compensation – pre-ARENA Financial Close	25

18.2	Termination with compensation – post-ARENA Financial Close	25

18.3	Termination for Event of Default	27

18.4	Recipient to notify ARENA of certain breaches	28

18.5	After termination	28

18.6	ARENA rights on termination	28

18.7	Termination does not affect accrued rights	29

19.	Repayment	29

19.1	Repayment generally	29

19.2	Repayment Notice	29

19.3	Interest	30

20.	Change of control	30

20.1	Prohibition	30

20.2	Notice	30

Part 6 – Dispute resolution	31

21.	Dispute resolution	31

21.1	No court proceedings	31

21.2	Notification	31

21.3	Parties to resolve Dispute	31

21.4	Appointment of mediator	31

21.5	Role of mediator	31

21.6	Conduct of mediation and obligations of parties	32

21.7	Confidentiality	32

21.8	Costs of negotiation and mediation	32

21.9	Arbitration	32

21.10	Breach of this clause	32

22.	Disputes in relation to Commercially Sensitive Information	32

Part 7 – Other	34

23.	ARENA’s liability	34

24.	Replacement Personnel	34

25.	GST and Taxes	34

25.1	Construction	34

25.2	Consideration GST exclusive	35

25.3	Payment of GST	35

25.4	Adjustment event	35

25.5	Reimbursements	35

25.6	Tax liability generally	36

26.	Notices and other communications	36

26.1	Service of Notices	36

26.2	Effective on receipt	36

27.	Indemnity	37

28.	Acknowledgement and publicity	37

28.1	Acknowledgement of support	37

28.2	Publicity	38

28.3	Project Events	38

28.4	On site demonstrations	38

29.	Confidentiality and privacy	39

29.1	Prohibition on disclosure	39

29.2	Conditions of approval	39

29.3	Advisers and third parties	39

29.4	Exceptions to obligations	39

29.5	Obligation on disclosure	40

29.6	Additional confidential information	40

29.7	Period of confidentiality	40

29.8	No reduction in privacy obligations	40

29.9	Return of information	41

29.10	Retention of Confidential Information	41

29.11	Confidential Agreement Provisions	41

30.	Protection of personal information	41

30.1	Application of this clause	41

30.2	Obligations	41

31.	Survival	42

32.	Miscellaneous	43

32.1	No variation of security	43

32.2	Amounts due to ARENA	43

32.3	Enforcement of ARENA Security	43

32.4	Ownership of Agreement	43

32.5	Variation	43

32.6	ARENA to act reasonably	43

32.7	Assignment and novation	44

32.8	Costs	44

32.9	Counterparts	44

32.10	No merger	44

32.11	Entire agreement	44

32.12	Further action	44

32.13	Severability	44

32.14	Waiver	44

32.15	Relationship	45

32.16	Governing law and jurisdiction	45

Schedule 1 – Definitions and interpretation	46

Schedule 2 – Agreement details	69

Schedule 3 – The Project and Funds	72

Schedule 4 – Conditions Precedent	73

Schedule 5 – Representations and Warranties	78

Schedule 6 – Undertakings	81

Schedule 7 – Events of Default	97

Schedule 8 – Reporting Requirements	98

Schedule 9 – Intellectual Property Rights	101

Schedule 10 – Knowledge Sharing Plan	104

Schedule 11 – Independent Certifier Agreement	124

Schedule 12 – ARENA Tripartite Deed	164

Schedule 13 – Deed of Release	191

Schedule 14 – Compliance Certificate	198

Schedule 15 – Form of Withdrawal Request	199

Signing page	200

General Conditions

- Part 1 – Operation of the Agreement

Definitions and interpretation

Defined terms

Except where the contrary intention is expressed, capitalised terms used in this Agreement have the meaning given to them in Part 1 of Schedule 1 (Definitions and interpretation).

Interpretation

The rules of interpretation set out in Part 2 of Schedule 1 (Definitions and interpretation) apply to this Agreement.

Duration of Agreement

This Agreement begins on the Execution Date and, subject to clause 31, continues for the Agreement Period.

- Part 2 – Funds

Use of Funds by the Recipient

What Funds can be used for

- The Recipient must:

spend or Legally Commit the Funds for the purposes of undertaking the Project and purposes that are incidental to the Project, including to pay the costs contemplated by the [Budget and the ]Financial Model;

- [Note: A separate Budget may not be required depending on the detail of a Recipient’s Financial Model. If a separate Budget is not required, the Financial Model must account for expenditure to be incurred in complying with the Recipient’s obligations under the Knowledge Sharing Plan.]

    - use the Funds only for Eligible Expenditure; and

    - spend the Funds only in accordance with the [Budget and the ]Financial Model.

No additional Funds

ARENA is not responsible for the provision of additional money to meet any expenditure in excess of the Funds.

Funding Conditions Precedent

Funding Conditions Precedent

ARENA will not be required to deposit the Funds into the Bank Account in accordance with clause 4.4 (Funding by ARENA at ARENA Financial Close) until each of the Funding Conditions Precedent have been satisfied (or waived) in a form and substance satisfactory to it.

Reporting on status of Funding Conditions Precedent

Prior to ARENA Financial Close, the Recipient must provide a report to ARENA (in email format) on the progressive satisfaction and status of the Funding Conditions Precedent on the first day of each month from the Execution Date until ARENA Financial Close.

Notice of occurrence of ARENA Financial Close

On the day that ARENA Financial Close occurs, ARENA must promptly issue a Notice to the Recipient confirming the occurrence of ARENA Financial Close.

Funding by ARENA at ARENA Financial Close

Within 10 Business Days of ARENA Financial Close, ARENA must pay the Funds to the Recipient by deposit into the Bank Account.

Waiver of Funding Conditions Precedent

The Funding Conditions Precedent are for the benefit of ARENA and may only be waived in writing by ARENA.

Certified copies

Where a Funding Condition Precedent requires the Recipient to give ARENA a copy of a document, that copy must be certified by a director or company secretary of the Recipient to be a true and correct copy of the original document.

Any certification provided under clause 4.6(a) must be made no more than 5 Business Days before the date on which it is provided to ARENA.

Bank Account

Establishment and maintenance of the Bank Account

The Recipient must open and maintain an account in the Recipient’s name with the Account Bank with the name listed in item 1 of Schedule 2 (Agreement details) which will be subject to the ARENA Security and the Account Bank Side Deed.

The Recipient must hold the Funds in the Bank Account in accordance with this Agreement and the other ARENA Project Documents.

The Recipient must ensure that the Bank Account is:

established solely for the purposes of accounting for, and administering, the Funds paid to the Recipient;

an account that bears a market rate of interest; and

separate from the Recipient’s other accounts.

Bank Account signatories

The Bank Account must be opened on the terms that withdrawals of Funds (or any part of the Funds) from the Bank Account may be done only with:

prior to Project Financial Close, the signature of the authorised signatory of ARENA;

following Project Financial Close (provided that no Event of Default is continuing where ARENA has provided notice to the Account Bank as contemplated in clause 5.2(a)(iii)), the joint signatures of the authorised signatory of the Recipient and ARENA;

where an Event of Default is continuing and where ARENA has provided notice to the Account Bank that it is taking exclusive control of the operation of the Bank Account, the signature of the authorised signatory of ARENA;

following the issue by ARENA of a Notice of Termination under clause 18.2(e) and where ARENA has provided notice to the Account Bank that it is taking exclusive control of the operation of the Bank Account, the signature of the authorised signatory of ARENA; and

following the issue by ARENA of a Notice of Termination under clause 18.2(c), which has been notified to the Account Bank by the Recipient, the joint signatures of the authorised signatory of the Recipient and the independent third party.

Following the End Date or termination of this Agreement by ARENA, ARENA must cause its authorised signatory to sign any withdrawals requested by the Recipient to pay any funds which are Legally Committed before the End Date or date of termination of this Agreement and not required to be repaid under clause 18.6(a).

In the event that ARENA exercises its right to recover Funds pursuant to clauses 6.6(a)(ii) or 19.1, ARENA may withdraw such Funds without obtaining the counter-signature of authorised signatory nominated by the Recipient.

ARENA’s rights in respect of the Bank Account

ARENA is entitled to details relating to the use and operation of the Bank Account and the Recipient must procure that, if requested by ARENA, a copy of the statements relating to the Bank Account, and any other reasonable details relating to the Recipient’s use of the Bank Account, are provided to ARENA.

Interest

Any interest that is earned on the Funds following payment of the Funds into the Bank Account will form part of the Funds.

Clause 5.4(a) does not relieve ARENA of its obligations to provide the full amount of the Funds as set out in Part 3 of Schedule 3 nor may any such interest be set off against the amount of the Funds ARENA is required to provide in accordance with this Agreement.

All Funds in the Bank Account, including Funds which are Legally Committed and any interest earned on those Funds, are legally and beneficially held by the Recipient.

Withdrawals and transfers

No withdrawals or transfers from the Bank Account will be permitted other than in accordance with this Agreement (including Part 3 (Withdrawal of Funds and Debt Contributions)) and the Account Bank Side Deed.

No withdrawal or transfer may be made if it would cause the Bank Account to become overdrawn.

- Part 3 – Withdrawal of Funds and Debt Contributions

Project Financial Close

Obligation to achieve Project Financial Close

The Recipient must use all reasonable endeavours to achieve Project Financial Close promptly and, in any event, on or before the CP Satisfaction Date.

Reporting on status of Initial Withdrawal Conditions Precedent

The Recipient must provide a report to ARENA (in email format) on the progressive satisfaction and status of the Initial Withdrawal Conditions Precedent on the first day of each month from ARENA Financial Close until Project Financial Close.

Notice of occurrence of Project Financial Close and return of Bid Bonds

On the day that Project Financial Close occurs, ARENA must promptly issue a Notice to the Recipient confirming the occurrence of Project Financial Close and must return any Bid Bonds and any Additional Bid Bonds it holds to the Recipient.

Waiver of Withdrawal Conditions Precedent

The Withdrawal Conditions Precedent are for the benefit of ARENA and may only be waived in writing by ARENA.

Certified copies

Where a Withdrawal Condition Precedent requires the Recipient to give ARENA a copy of a document, that copy must be certified by a director or company secretary of the Recipient to be a true and correct copy of the original document.

Any certification provided under clause 6.5(a) must be made no more than 5 Business Days before the date on which it is provided to ARENA.

Failure to achieve Project Financial Close

If the Recipient fails to achieve Project Financial Close by the CP Satisfaction Date, then:

to the extent that the Funds have been deposited into the Bank Account by ARENA pursuant to clause 4.4, ARENA will be entitled to recover and the Recipient must repay to ARENA all Funds deposited by ARENA into the Bank Account (together with any interest that has accrued on those Funds);

ARENA may withdraw the Funds (together with any interest that has accrued on those Funds) from the Bank Account at that time and apply those Funds towards the Recipient’s repayment obligation under clause 6.6(a)(i) above;

ARENA or the Recipient may terminate this Agreement by providing a Notice of Termination to the other party; and

ARENA will be entitled to call on the full amount able to be demanded under the Bid Bonds.

If this Agreement is terminated under clause 6.6(a), neither party to this Agreement will have any liability to the other party arising out of, or in connection with, this Agreement or the termination of it, except under clause 6.6(a) and for breach of clauses 29 or 30.

Extension of the CP Satisfaction Date

If the Recipient requires an extension of the CP Satisfaction Date, no later than 30 Business Days prior to the CP Satisfaction Date, the Recipient must give Notice to ARENA noting its intention to deliver to ARENA Additional Bid Bonds, the proposed face value amount in dollars of the Additional Bid Bonds, and the reasons for which an extension to the CP Satisfaction Date is sought.

If the Recipient gives Notice to ARENA under clause 6.7(a), ARENA must, within 15 Business Days of receiving the Notice, by giving Notice to the Recipient, advise whether it will or will not accept the Additional Bid Bonds.

If ARENA advises the Recipient under clause 6.7(b) that it will accept the Additional Bid Bonds, no later than 5 Business Days prior to the CP Satisfaction Date, the Recipient may deliver to ARENA:

if the Bid Bonds will expire before the date falling 5 business days (in the jurisdiction in which the Bid Bonds or Additional Bid Bonds are issued) after the proposed new CP Satisfaction Date, bonds to replace those Bid Bonds, in the same form as the Bid Bonds and with an aggregate face value equal to the aggregate face value of the Bid Bonds; and

the Additional Bid Bonds,

- each with an expiry date which is no earlier than 5 business days (in the jurisdiction in which the Bid Bonds or Additional Bid Bonds are issued) after the proposed new CP Satisfaction Date.

If the Recipient delivers Additional Bid Bonds to ARENA in accordance with clause 6.7(c) then the CP Satisfaction Date will be automatically extended by the number of days calculated in accordance with the formula below, up to a maximum of 100 days:

- Where:

- N = number of days by which the CP Satisfaction Date is to be extended, which cannot be greater than 100 days.

- A = the face value amount in dollars of the Additional Bid Bonds provided to ARENA in accordance with clause 6.7(c).

- B = the face value amount in dollars of the Bid Bonds provided to ARENA on or prior to the Execution Date.

Without prejudice to the right of extension under clause 6.7(c), if requested by the Recipient in writing and with reasons, ARENA may (acting in its absolute discretion) agree to extend the CP Satisfaction Date.

If the CP Satisfaction Date is extended under this clause 6.7, the parties will vary item 11 of Schedule 2 (Agreement details) in accordance with clause 32.5.

ARENA may make a demand under the Bid Bonds for the full amount able to be demanded (including any Additional Bid Bonds) if Project Financial Close is not achieved by the CP Satisfaction Date (as extended in accordance with this clause 6.7).

- [Note: This Agreement has been drafted on the basis that Bid Bonds are agreed with, and provided to, ARENA prior to this Agreement being signed.]

Withdrawals

Withdrawals generally

Neither ARENA nor the Recipient may withdraw or transfer an amount standing to the credit of the Bank Account other than in accordance with this Part 3 (Withdrawal of Funds and Debt Contributions) or where otherwise expressly permitted by this Agreement or another ARENA Project Document.

The Recipient may make withdrawals and transfers of amounts standing to the credit of the Bank Account in accordance with clause 7.2 (Withdrawal by the Recipient).

ARENA may make withdrawals and transfers of amounts standing to the credit of the Bank Account in accordance with clause 7.3 (Withdrawal by ARENA).

Withdrawal by the Recipient

Subject to the terms of this Agreement and the Account Bank Side Deed, the Recipient may withdraw or transfer any amount of Funds standing to the credit of the Bank Account on or after the occurrence of Project Financial Close:

other than in respect of the Commissioning Date Withdrawal, when the Ongoing Withdrawal Conditions Precedent and General Withdrawal Conditions Precedent have been satisfied (or waived by ARENA) in respect of the relevant withdrawal or transfer; and

in respect of the Commissioning Date Withdrawal, on the Commissioning Date by way of transfer into [the relevant Project Account under the Finance Documents] once the Ongoing Withdrawal Conditions Precedent and General Withdrawal Conditions Precedent (other than those listed in paragraphs 2.2(a), 2.2(d) and 2.2(e) of Schedule 4) have been satisfied (or waived by ARENA) in respect of the Commissioning Date Withdrawal,

- [Note: ARENA agrees that any unspent Funds can be withdrawn and paid to the Recipient on the Commissioning Date but may require additional conditions precedent to this withdrawal.]

If on a proposed withdrawal date, an Ongoing Withdrawal Condition Precedent has not been satisfied (or waived by ARENA), then unless at that time ARENA is entitled to terminate this Agreement in accordance with clause 18.3 (Termination for Event of Default), the amount stated in the relevant Withdrawal Request will be able to be withdrawn from the Bank Account to the extent the Financiers have waived compliance by the Recipient of any condition precedent under the Finance Documents analogous to the relevant Ongoing Withdrawal Condition Precedent under the Finance Documents, notice of which has been provided to ARENA, and subject to satisfaction of each General Withdrawal Condition Precedent and the other requirements of this clause 7.2.

If the Recipient wishes to make a withdrawal or transfer of Funds from the Bank Account it must deliver a Withdrawal Request to ARENA.

To be effective, a Withdrawal Request delivered under clause 7.2(c) must be:

in writing in the form set out in Schedule 15 (Form of Withdrawal Request); and

received by ARENA before 10:00am on a Business Day at least 5 Business Days prior to the proposed withdrawal date (or such shorter period as ARENA may agree in writing).

- [Note: ARENA may have additional Withdrawal Request requirements depending on the nature of the Project.]

A Withdrawal Request once given is irrevocable, unless otherwise agreed by ARENA in writing.

Where a Withdrawal Request that meets the requirements of clause 7.2(d) has been provided by the Recipient and the relevant Withdrawal Conditions Precedent have been satisfied or waived, the Recipient may withdraw the amount of Funds requested pursuant to that Withdrawal Request and ARENA must cause its authorised signatory to countersign the Withdrawal Requests for provision to the Account Bank.

In respect of any withdrawal or transfer of Funds requested by the Recipient, ARENA must promptly notify the Recipient in writing as soon as the last remaining Withdrawal Condition Precedent with respect to the relevant Withdrawal Request has been satisfied.

Withdrawal by ARENA

Subject to the terms of this Agreement and the Account Bank Side Deed (including clause 5 (Bank Account)), ARENA must not withdraw or transfer any of the Funds from the Bank Account other than where permitted to do so by this Agreement, including in accordance with clause 6.6(a)(ii).

Right to audit

After each receipt by the Recipient of the EPC Contractor’s payment claim to be funded (in addition to other Project costs (if any)) by a withdrawal of Funds from the Bank Account under a Withdrawal Request and this clause 7 (Withdrawals), the Recipient must arrange for the Independent Auditor to conduct an independent audit in accordance with clause 14 (Audit and access) and the Independent Auditor Agreement.

The Recipient must bear the costs of audits in accordance with this clause 7.4.

Recipient and Debt Contributions

Recipient Contributions and Distribution Lock-Up

The Recipient must provide or procure that each of the Recipient Shareholders provides the Recipient Contributions to the Project as an Initial Withdrawal Condition Precedent.  [Note: ARENA will consider alternative equity structures. If the Recipient Contributions and ARENA funding are proposed to be back-ended after Debt Contributions have been made, appropriate equity support instruments will be required and various other amendments will be required to this document.]

The Recipient must not:

reduce the amount of the Recipient Contributions without ARENA’s prior written approval; or

make any Distributions,

- in each case, except to the extent that repayment of any unused funds must be made in accordance with the Finance Documents:

prior to the Commissioning Date; or

at any time whilst a Distribution Lock-up Event is continuing,

- without ARENA’s prior written approval (and ARENA may withhold its approval in its absolute discretion).

If the Recipient wishes to undertake or agree to any of the matters set out in clause 8.1(b), the Recipient must, before doing so, give Notice to ARENA setting out:

the nature of the activity it wishes to undertake or agree to;

the reasons for why it wishes to undertake or agree to that activity; and

any other terms and conditions relevant to undertaking the proposed activity,

and must provide ARENA with an updated Financial Model which includes the consequences of undertaking that activity.

If the Recipient gives Notice to ARENA under clause 8.1(c), ARENA must, within 10 Business Days of receiving the Notice, assess the implications of undertaking that activity and, by giving Notice to the Recipient, advise whether it approves or rejects the undertaking of that activity.

If ARENA rejects the proposed activity under clause 8.1(d), ARENA must provide reasons for rejecting the proposed activity.

Debt Contributions

The Recipient must comply with all of its obligations under the Finance Documents with a view to ensuring that each of the Financiers provide the corresponding Debt Contribution to the Project (including by payment into the applicable Project Account under the Finance Documents) in accordance with the Finance Documents and this Agreement.

Prior to the Commissioning Date, the Recipient must not, without ARENA’s prior written approval:

vary terms on which any Debt Contributions are to be provided (other than an increase to the amount of Debt Contribution where the consent of ARENA is not required under clause 8.3(a)(i)(A));

vary the amount of Debt Contributions to be provided if that variation would have the effect of reducing the Total Contributions to be provided;

refund or repay any Debt Contributions to a Financier except to the extent that those repayments:

are made to a Financier in accordance with the Finance Documents (excluding voluntary prepayments); or

are made as part of a refinancing of all or part of the debt facilities made available to the Recipient under the Finance Documents provided that ARENA’s consent to the terms of the refinancing (including the identity of the Financiers) has been obtained.

If the Recipient wishes to undertake or agree to any of the matters specified in clause 8.2(b), the Recipient must, before doing so, give Notice to ARENA setting out:

the nature of the activity it wishes to undertake or agree to;

reasons for why it wishes to undertake or agree to that activity; and

any other terms and conditions relevant to undertaking the proposed activity,

- and must provide to ARENA an updated Financial Model which includes the consequences of undertaking that activity.

If the Recipient gives Notice to ARENA under clause 8.2(c), ARENA must, within 10 Business Days of receiving the Notice, assess the implications of undertaking that activity and by giving Notice to the Recipient, advise whether it approves or rejects the undertaking of that activity.

If ARENA rejects the proposed activity under clause 8.2(d), ARENA must provide reasons for rejecting the proposed activity.

Increases to Contribution and additional contributors

The Recipient must:

obtain the prior consent of ARENA if:

prior to the Commissioning Date, the amount of Debt Contributions is increased by the Threshold Amount or more and the amount of that increase is to be used for a purpose which is not set out in clause 3 of this Agreement or is for restructuring or enforcement costs; or

during the Agreement Period, the Recipient proposes to enter into any arrangement (whether contractual or statutory) under which it is entitled to receive contributions to the Project other than the Contributions and which exceed the Threshold Amount;

during the Agreement Period, give prior Notice to ARENA if:

there is a variation to the amount of Debt Contributions to be provided to be used for a purpose set out in clause 3 and which has the effect of increasing the Debt Contributions by the Threshold Amount or more;

the Recipient proposes to enter into any arrangement (whether contractual or statutory) under which it is entitled to receive any contributions to the Project other than the Contributions and which exceed the Threshold Amount, or

there is a variation to the amount of Recipient Contributions to be provided which has the effect of increasing the Recipient Contributions by the Threshold Amount or more,

- and, in each case, provide to ARENA an updated Financial Model (including a revised Budget) which includes the consequences of increasing the Total Contributions by the relevant amount.

- [Note: The thresholds to be contained in this clause will be subject to the nature of the Project and the quantum of each of the Funds, the Recipient Contributions and the Debt Contributions.]

If the Recipient gives Notice to ARENA under clause 8.3(a)(ii)(B), the Notice must include evidence of the terms of the arrangement, including:

details of the amounts to be provided;

the date on which each of the amounts is due; and

the other terms and conditions for the provision of the additional contributions.

- Part 4 – Undertaking the Project

Representations and warranties

The Recipient makes each of the representations and warranties set out in Schedule 5 (Representations and Warranties) in favour of ARENA.

The representations and warranties set out in Schedule 5 (Representations and Warranties) will, unless otherwise specified, be made on the Execution Date and survive the execution of each ARENA Project Document.

Each Repeating Representation will be repeated (with reference to the facts and circumstances then subsisting) on:

ARENA Financial Close;

Project Financial Close;

the date of each Withdrawal Request; and

the date of each withdrawal of Funds from the Bank Account by the Recipient.

The Recipient acknowledges and agrees that ARENA has entered into each ARENA Project Document in reliance on the representations and warranties given under this Agreement.

Undertakings

The Recipient must undertake the Project to achieve the Outcomes and in doing so must comply with the Undertakings.

Knowledge sharing

  - Knowledge Sharing components

Knowledge Sharing will consist of three main components:

transferring information regarding the Project to ARENA;

producing reports on the Project, including Project Lessons Learned reports and ad hoc case study reports; and

conducting Knowledge Sharing Activities, such as speaking and presenting at industry events, conferences, roundtables and workshops.

  - Knowledge Sharing Obligations

The Recipient must:

comply with all of its Knowledge Sharing Obligations and the Knowledge Sharing Plan;

provide ARENA with any report, paper or other Material for dissemination, prepared for the purpose of the Knowledge Sharing Plan at least 14 days before public release (or by such other time as may be agreed to by ARENA); and

not publicly release any such report, paper or Material without the consent of ARENA, which consent will not be unreasonably withheld or delayed.

If the Recipient breaches any of its Knowledge Sharing Obligations or any of its obligations under this clause 11, it must indemnify ARENA on demand for any costs incurred by ARENA in ensuring that the requirements of this clause 11 and the Knowledge Sharing Obligations are satisfied.

Evaluation

ARENA may undertake, or engage an expert to undertake, at its own cost and not more than once every three months (except where an Event of Default has occurred and is continuing), a review or development of the Project or the Programme.

For the purposes of clause 12(a) the evaluation may, at ARENA’s discretion, require the provision of information and data about the Project, which will be used to inform decision making and support the further evolution of ARENA’s funding activities.

In relation to any review or evaluation of the Project or the Programme, the Recipient must (and must ensure that the Specified Subcontractors and the Recipient Shareholders) within 21 days after a request by ARENA (or any expert on ARENA’s behalf):

provide all reasonable assistance to ARENA (and any expert);

respond to all reasonable requests from ARENA (and any expert); and

provide any information reasonably required by ARENA (and any expert).

Independent Certifier

[Note: The scope of the Independent Certifier’s role will be dependent on the nature of the Project. As a general concept ARENA will require the IC to confirm payment claims and confirm any Recipient / Superintendent / IC certifications under the Project Documents which are required for withdrawals of Funds. The costs of this review by the IC will be borne by the Recipient.]

Prior to Project Financial Close, the parties must enter into the Independent Certifier Agreement.

Subject to clause 13(c), if the Independent Certifier Agreement is terminated, ARENA and the Recipient must enter into a replacement independent certifier agreement on substantially the same terms as the terminated Independent Certifier Agreement (or such other terms as agreed between the parties acting reasonably) promptly with the replacement independent certifier nominated in writing by the Recipient to ARENA, provided that the nominated replacement:

is experienced in the provision of services in the nature of the Services (as defined in the Independent Certifier Agreement); and

satisfies ARENA’s probity requirements.

ARENA may only reject a replacement independent certifier nominated by the Recipient under clause 13(b) if the nominee is not an appropriate person to perform the Services (as defined in the Independent Certifier Agreement) and provided that ARENA gives Notice to the Recipient together with the reasons for its rejection within 5 Business Days of the Recipient’s nomination.

If ARENA rejects a replacement independent certifier nominated by the Recipient under clause 13(c) the Recipient must nominate an alternative replacement independent certifier under clause 13(b).

Audit and access

Right to conduct audits

ARENA’s nominated representative or the Independent Auditor may conduct audits relevant to the performance of the Recipient’s obligations under this Agreement and in respect of the Project. Audits may be conducted of:

the Bank Account;

the Assets;

the Recipient’s operational practices and procedures as they relate to this Agreement;

the accuracy of the Recipient’s invoices and Reports;

the Recipient’s compliance with its confidentiality and privacy obligations under this Agreement;

the Recipient’s compliance with its risk management and community consultation obligations under this Agreement and its obligations under the WHS Law and the WHS Regulations;

Material (including books and records) in the possession of the Recipient relevant to the Project or this Agreement; and

any other matters determined by ARENA to be relevant to the Project or this Agreement.

Access by ARENA

ARENA may, at reasonable times and on giving reasonable Notice to the Recipient:

access the premises of the Recipient to the extent relevant to the performance of this Agreement subject to compliance with any work health and safety requirements of the Recipient and other reasonable access requirements notified to ARENA;

require the provision by the Recipient or its Personnel of records and information in a data format and storage medium accessible by ARENA by use of ARENA’s existing computer hardware and software;

inspect and copy documentation, books and records, however stored, in the custody or under the control of the Recipient or its Personnel; and

require assistance in respect of any inquiry into or concerning the Project or this Agreement.

For the purposes of clause 14.2(a)(iv), an inquiry includes any administrative or statutory review, audit or inquiry (whether within or external to ARENA), any request for information directed to ARENA, and any inquiry conducted by Parliament or any Parliamentary committee.

The Recipient must provide ARENA with:

access to its computer hardware and software to the extent necessary for ARENA to exercise its rights under this clause 14 (Audit and access); and

any reasonable assistance requested by ARENA to use that hardware and software.

Conduct of audit and access

ARENA must use all reasonable endeavours to ensure that:

audits performed pursuant to clause 14.1; and

the exercise by ARENA of the general rights granted by clause 14.2,

do not unreasonably delay or disrupt in any material respect the Recipient’s performance of its obligations under this Agreement, the Project Documents or its business.

Costs

Unless otherwise agreed in writing, each party must bear its own costs of any reviews and/or audits conducted in accordance with this clause 14.

Auditor-General and Information Officer

The rights of ARENA under clause 14.2(a)(i) to 14.2(a)(iii) apply equally to the Auditor-General or an Information Officer, for the purpose of performing the Auditor-General’s or Information Officer’s statutory functions or powers.

Auditor-General’s and/or Information Officer’s requirements

The Recipient must, and must procure that its Personnel will, do all things necessary to comply with the Auditor-General’s or an Information Officer’s requirements, notified under clause 14.2, provided such requirements are legally enforceable and within the power of the Auditor-General, an Information Officer, or his or her respective delegate.

No reduction in responsibility

The requirement for, and participation in, audits does not in any way reduce the Recipient’s responsibility to perform its obligations in accordance with this Agreement.

Specified Subcontractor requirements

The Recipient must ensure that:

any Subcontract with a Specified Subcontractor, other than an Offshore Subcontractor, entered into for the purpose of this Agreement contains an equivalent clause granting the rights specified in this clause 14 to the Recipient and ARENA as applicable to that Subcontractor; and

the Independent Auditor Agreement contains an equivalent clause granting the rights specified in this clause 14 to the Independent Auditor.

No restriction

Nothing in this Agreement reduces, limits or restricts in any way any function, power, right or entitlement of the Auditor-General or an Information Officer.

The rights of ARENA under this Agreement are in addition to any other power, right or entitlement of the Auditor-General or an Information Officer.

Books and records

Recipient to keep books and records

The Recipient must:

keep and, on and from Project Financial Close, require the Specified Subcontractors to keep, adequate books and records, in accordance with Accounting Standards, in sufficient detail to enable:

all receipts and payments related to the Project to be identified and reported in accordance with this Agreement or Specified Subcontract (as applicable); and

the amounts payable by ARENA under this Agreement to be determined; and

retain and require the Specified Subcontractors to retain for a period of seven years after the expiry or termination of this Agreement, all books and records relating to the Project.

Costs

The Recipient must bear its own costs of complying with this clause 15.

Freedom of Information

Where ARENA has received a request under the Freedom of Information Act 1982 (Cth) for access to a document created by, or in the possession of, the Recipient or any Specified Subcontractor that relates to the performance of this Agreement (and not to the entry into the Agreement), ARENA may at any time by written notice require the Recipient to provide the document to ARENA and the Recipient must, at no additional cost to ARENA, promptly comply with the notice.

The Recipient is not required to provide a document to ARENA in accordance with clause 16(a) where the document would be subject to an exemption under the Freedom of Information Act 1982 (Cth).

The Recipient must include in any Specified Subcontractor provisions that will enable the Recipient to comply with its obligations under this clause 16.

- Part 5 – Force Majeure Events, Termination, Repayment and Change of Control

Force Majeure Events

Recovery Plan

If the Recipient is of the opinion that a Force Majeure Event has occurred which prevents the performance of its obligations under this Agreement, the Recipient must:

as soon as possible, and, in any event, no later than 5 Business Days, after it forms that opinion, provide Notice to ARENA that the Force Majeure Event has occurred; and

no later than 20 Business Days after it forms that opinion, submit to ARENA a Recovery Plan.

Requirements of Recovery Plan

The Recovery Plan submitted by the Recipient must include full particulars of all relevant matters relating to the Force Majeure Event including:

the details of the basis on which the Recipient has formed the opinion that an event constitutes a Force Majeure Event;

the effect of the Force Majeure Event on the performance of the Recipient’s obligations, the Commissioning Date (in the context of the Commissioning Sunset Date) and the End Date;

each anticipated period of delay for the performance of the Recipient’s obligations, the Commissioning Date (in the context of the Commissioning Sunset Date) and the End Date (each such period of delay being a Recovery Period); and

the action or actions (if any) the Recipient intends to take to cure, recover from, mitigate or remove the effect, delay and cost stemming from the Force Majeure Event.

Approval or rejection of Recovery Plan

Within 5 Business Days of receiving the Recovery Plan from the Recipient, ARENA must either approve or reject with reasons the Recovery Plan and give Notice to the Recipient.

If ARENA rejects the Recovery Plan under clause 17.3(a), the Recipient must continue to meet its obligations under this Agreement.

Compliance with Approved Recovery Plan

If ARENA approves the Recovery Plan under clause 17.3(a), the Recipient must:

comply with and diligently pursue the Approved Recovery Plan;

continue to take proper and reasonable steps (including reasonable expenditure of money, rescheduling of manpower and resources and implementing appropriate temporary measures) to cure, recover from, mitigate or remove the effect, delay and cost stemming from the Force Majeure Event in accordance with the Approved Recovery Plan; and

continue to provide ARENA with all material information relating to the Force Majeure Event and the Recipient’s compliance with the Approved Recovery Plan.

Extension of Approved Recovery Period

The Recipient may, no later than 5 Business Days before the end of an Approved Recovery Period in respect of the relevant obligation or date, issue a Notice to ARENA requesting an extension to the Approved Recovery Period in respect of that obligation or date. Such a Notice must include the following details:

reasons why an extension is required;

evidence that the Recipient has complied with and diligently pursued and is continuing to comply with and diligently pursue the Approved Recovery Plan but that the Recipient will be unable to cure, recover from, mitigate or remove the effect, delay and cost in performing the relevant obligation by the relevant date stemming from the Force Majeure Event without the Approved Recovery Period being extended; and

the period of time proposed by the Recipient for the extension and evidence that the Recipient will be able to cure, recover from, mitigate or remove the effect and delay in performing the relevant obligation by the relevant date stemming from the Force Majeure Event within that extended period of time.

If the Recipient demonstrates the requirements in clause 17.5(a) to the reasonable satisfaction of ARENA, ARENA will not unreasonably refuse to grant an extension to a relevant Approved Recovery Period for so long as the requirements of clause 17.5(a) continue to be satisfied.

If ARENA grants an extension to an initial Approved Recovery Period, the initial Approved Recovery Period, together with the extension period, will become the new Approved Recovery Period for the relevant obligation or date, subject always to the requirements of clause 17.5(a) continuing to be satisfied.

Suspension of obligations

Any relevant obligations under this Agreement, will be suspended to the extent that the Recipient is prevented from complying with those obligations and then as agreed and varied in accordance with the Approved Recovery Plan until the suspension is terminated under clause 17.6(c).

The Commissioning Sunset Date and the End Date will be extended as agreed and varied in accordance with the Approved Recovery Plan and this Agreement.

Any suspension of obligations under this clause 17.6 will immediately terminate on the earlier of:

the consequences of a Force Majeure Event which has the effect of preventing performance of the Recipient’s obligations under this Agreement; or

the time when those consequences should have ceased to prevent performance if clause 17.4(a) was observed by the Recipient (as modified under clause 17.5).

Force Majeure Event ceases

Where the Recipient considers that it has, in accordance with the requirements of the Approved Recovery Plan, cured, recovered from, mitigated or removed the effect stemming from the Force Majeure Event, the Recipient must immediately give Notice to ARENA and must immediately recommence performance of all obligations that were suspended by ARENA under clause 17.6.

Timeframe elapses – Termination

If, after the Approved Recovery Period has elapsed, the Recipient is substantially prevented from or delayed in performing its material obligations by the Force Majeure Event for a continuous period of 6 months, then either party may immediately terminate this Agreement by giving a Notice of Termination to the other party.

Termination

Termination with compensation – pre-ARENA Financial Close

Without limiting any other rights or remedies ARENA may have arising out of or in connection with this Agreement, at any time prior to ARENA Financial Close, if there has been a change in Commonwealth policy, ARENA may, by providing the Recipient with not less than 30 days' Notice, terminate this Agreement.

On receipt of a Notice of Termination, the Recipient must take all available steps to minimise loss resulting from that termination and to protect the ARENA Material.

Subject to clause 18.1(d), if this Agreement is terminated under clause 18.1(a), ARENA is liable only for reasonable costs actually incurred by the Recipient in undertaking the Project after the Execution Date and prior to the date of termination (including all third party cost and expenses) and any reasonable costs incurred that are directly attributable to the termination, and ARENA must pay those costs promptly on demand by the Recipient.

The amount payable under clause 18.1(c) must not exceed $[insert].

The Recipient is not entitled to compensation for Consequential Loss under clause 18.1(c).

Termination with compensation – post-ARENA Financial Close

Without limiting any other rights or remedies ARENA may have arising out of or in connection with this Agreement, at any time on and from ARENA Financial Close, if there has been a change in Commonwealth policy, ARENA may provide the Recipient with notice of its intention to terminate this Agreement (Notice of Intended Termination).

Upon receipt of a Notice of Intended Termination:

the Recipient must, promptly, and in any event no later than 60 days, after receipt of the Notice of Intended Termination nominate an independent third party (which is approved by ARENA) to administer the Bank Account jointly with the Recipient. To avoid uncertainty, the independent third party may be a:

registered auditor;

party with professional expertise in assessment and certification of progress claims in relation to construction or engineering projects; or

party with professional expertise in the administration and financial management of trusts;

upon ARENA’s approval of the selection of the independent third party, ARENA and the Recipient must use reasonable endeavours to procure that the independent third party enter into an engagement agreement with ARENA and the Recipient under which the Recipient engages the services of the independent third party to administer the Bank Account on the following terms:

the independent third party’s countersignature is required for all withdrawal of Funds from the Bank Account;

the independent third party must countersign a withdrawal of Funds by the Recipient if the relevant Withdrawal Conditions Precedent (other than the Withdrawal Conditions Precedent in paragraphs 2.2(f) to 2.2(g) of Schedule 4) (inclusive), as applicable, have been met provided that if those Withdrawal Conditions Precedent have not been met with respect to any Withdrawal Request, the independent third party must countersign the withdrawal of Funds by the Recipient if the Financiers have provided a waiver in respect of the analogous conditions precedent (if any) under the Finance Documents;

any other terms as reasonably required by the independent third party; and

the independent third party must be entitled to take exclusive control of the Bank Account if any of the following events occur (ARENA Control Event):

an event referred to in clause 19.1(b); or

the Financiers take enforcement action under any security document and following that enforcement action, if it occurs prior to the Commissioning Date, reasonable steps to continue the construction of the Project are not undertaken,

- and on the occurrence of an ARENA Control Event:

ARENA will be entitled to recover, and the Recipient must repay to ARENA, an amount equal to the amount standing to the credit of the Bank Account as at the time of the occurrence of the ARENA Control Event and ARENA may exercise any or all of its rights, remedies, powers or discretions under the ARENA Security if the Recipient fails to pay ARENA the amount recoverable under this clause 18.2(b)(ii)(D)(III); and

the independent third party must deal with that amount as directed by ARENA;

Upon the independent third party being engaged on the terms set out in clause 18.2(b), ARENA may by giving notice to the Recipient terminate this Agreement (Notice of Termination) and this Agreement will terminate with effect from the date ARENA gives a Notice of Termination to the Recipient.

At the same time as issuing a Notice of Termination under clause 18.2(c), ARENA must promptly provide a notice to the Account Bank that the joint signatories of the Bank Account are the Recipient and the independent third party.

If the Recipient fails to comply with clause 18.2(b), ARENA may terminate this Agreement by giving a Notice of Termination to the Recipient.

If this Agreement is terminated in accordance with clause 18.2(e), ARENA is liable only for the following amounts:

withdrawals which were permitted in accordance with this Agreement before the effective date of termination, but only to the extent that those monies have been spent, or Legally Committed for expenditure by the Recipient in accordance with this Agreement and are payable by the Recipient, by the date the Recipient receives the Notice of Termination (written evidence of which will be required); and

reasonable costs actually incurred by the Recipient and directly attributable to the termination,

- provided that such amounts (together with all amounts previously withdrawn by the Recipient under or in connection with this Agreement) do not exceed the total Funds as set out in Part 4 (Total Funds) of Schedule 3.

Where this Agreement is terminated under this clause 18.2 there will be no obligation on the Recipient to terminate the Project.

The Recipient will not be entitled to recover or make any claim upon ARENA for any Loss suffered, sustained or incurred or which may be suffered, sustained or incurred by the Recipient (or any person claiming through the Recipient), whether under this Agreement or at Law, by reason of, or in connection with or as a result of termination of this Agreement by ARENA under this clause 18.2.

The Recipient is not entitled to compensation for Consequential Loss under clause 18.2(f).

Termination for Event of Default

At any time after an Event of Default occurs (other than an Insolvency Event under paragraph (i) of Schedule 7 (Events of Default)) ARENA may give to the Recipient a Show Cause Notice specifying details of the Event of Default that has occurred and giving the Recipient a period of 20 Business Days in which to provide ARENA with a Notice, should it wish to do so, describing:

the Recipient’s reasons for why ARENA should not terminate this Agreement;

the steps the Recipient will take to reverse or otherwise address the effects of the Event of Default; and

the timeframe within which the Recipient will reverse or otherwise address the effects of the Event of Default.

Where ARENA receives a Notice from the Recipient under clause 18.3(a), ARENA may, within 20 Business Days of receiving the Notice, either, by giving Notice to the Recipient:

accept, conditionally or unconditionally, the Recipient’s reasons, proposed steps and timeframe for reversing or otherwise addressing the effects of the Event of Default; or

accept, conditionally or unconditionally, the Recipient’s reasons and proposed steps but in a different timeframe nominated by ARENA in that Notice; or

reject the Recipient’s reasons, proposed steps and timeframe for reversing or otherwise addressing the effects of the Event of Default.

Where the Recipient has received Notice from ARENA under clause 18.3(b)(i) or clause 18.3(b)(ii), the Recipient must comply with the accepted steps and timeframe set out in the relevant Notice to reverse or otherwise address the effects of the Event of Default.

If the Recipient has complied with the accepted steps and timeframe as required under clause 18.3(c) and ARENA is satisfied that the effects of the Event of Default have been reversed or otherwise addressed, then ARENA must give Notice to the Recipient that the Recipient has sufficiently shown cause and ARENA will not terminate for that Event of Default.

Where an Event of Default occurs, ARENA may:

where that Event of Default is any of the Events of Default in Schedule 7 (Events of Default), other than an Event of Default in paragraph (i) of Schedule 7 (Events of Default):

no earlier than 20 Business Days after ARENA has given to the Recipient a Show Cause Notice in respect of that Event of Default and the Recipient has failed to provide the Notice under clause 18.3(a); or

if ARENA has given Notice to the Recipient under clause 18.3(b)(i) or clause 18.3(b)(ii) for the Recipient to reverse or otherwise address the effects of the Event of Default and the Recipient has failed to reverse or otherwise address the effects of the Event of Default within the timeframe specified in the relevant Notice, on the expiry of that relevant timeframe; or

where ARENA has issued a Notice to the Recipient under clause 18.3(b)(iii), within 5 Business Days after issuing that Notice; or

if ARENA is not satisfied that the steps taken by the Recipient have had the effect of reversing or otherwise addressing the effects of the Event of Default, on the expiry of the accepted timeframe; or

where that Event of Default is in paragraph (i) of Schedule 7 (Events of Default), at any time,

terminate this Agreement effective immediately by giving Notice of Termination to the Recipient.

Recipient to notify ARENA of certain breaches

The Recipient must give Notice to ARENA as soon as possible after it becomes aware of the occurrence of any breach, non-compliance or Event of Default under this Agreement.

If notification is provided to ARENA under clause 18.4(a) and the breach, non-compliance or Event of Default is the occurrence of an Insolvency Event, ARENA may issue a Repayment Notice under clause 19.2 requiring the Recipient to immediately repay any Funds in the Bank Account that have not been spent or Legally Committed for expenditure by the Recipient at the time the Repayment Notice is given by ARENA unless otherwise agreed with the Recipient, voluntary administrator, receiver, manager, controller or other relevant person.

After termination

On termination of this Agreement the Recipient must deal with ARENA Material and ARENA’s Confidential Information in accordance with this Agreement and otherwise as reasonably directed by ARENA.

ARENA rights on termination

Without limiting any of ARENA’s other rights or remedies, on termination of this Agreement, unless otherwise specified in this Agreement, ARENA:

is not obliged to cause its authorised signatory to countersign any withdrawals by the Recipient of any outstanding amount of the Funds remaining in the Bank Account, except to the extent that those Funds have been Legally Committed for expenditure by the Recipient in accordance with this Agreement and payable by the Recipient as a current liability (written evidence of which must be provided by the Recipient to ARENA) by the date the Recipient receives the Notice of Termination; and

is entitled to recover from the Recipient:

any Funds in the Bank Account which have not been spent, or Legally Committed for expenditure by the Recipient in accordance with this Agreement and payable by the Recipient as a current liability (written evidence of which will be required), by the date the Recipient receives the Notice of Termination; and

to the extent that ARENA has not previously exercised its rights under clause 19 in respect of the relevant amount of Funds; or

if the Recipient fails to achieve Project Financial Close by the CP Satisfaction Date, the full amount of the Funds recoverable under clause 6.6(a)(i).

ARENA may give the Recipient a Notice requiring the Recipient to repay to ARENA (or deal with as specified by ARENA) an amount which ARENA is entitled to recover under clause 18.6(a)(ii).

If ARENA gives a Notice under clause 18.6(b), the Recipient must repay the amount specified in the Notice in full (or deal with it as specified by ARENA) within 20 Business Days of the date of the Notice.

The Recipient must pay interest to ARENA in connection with any amount notified as owing to ARENA under clause 18.6(b). The amount of interest will be calculated:

on the amount to be repaid to ARENA as set out in the Notice under clause 18.6(b);

at the Interest Rate;

on a semi-annually compounding basis upon the principal amount specified in the Notice as repayable to ARENA; and

from and including the date the amount is payable under clause 18.6(c), up to but excluding the day on which the Recipient repays the total amount specified in the Repayment Notice as owing to ARENA, without any set off, counter-claim, condition, abatement, deduction or withholding.

Termination does not affect accrued rights

Termination of this Agreement does not affect any accrued rights or remedies of a party.

Repayment

Repayment generally

During the Agreement Period, ARENA is entitled to recover from the Recipient:

any Funds recoverable by ARENA under clause 18.6;

any Funds which have not been spent or Legally Committed for expenditure by the Recipient where an Insolvency Event in respect of the Recipient occurs and ARENA has terminated this Agreement; or

following the occurrence of an Event of Default and any enforcement of the Financier Security, any proceeds from the sale of the Project or the Assets up to an amount equal to the amount of the Funds, after all amounts owing to the Financiers under the Finance Documents have been repaid in full.

Repayment Notice

ARENA may give the Recipient a Repayment Notice requiring the Recipient to repay to ARENA (or deal with as specified by ARENA) an amount which ARENA is entitled to recover under clause 19.1.

The Repayment Notice must set out, as a minimum and without limitation:

the amount to be repaid by the Recipient; and

the grounds for repayment.

If ARENA issues a Repayment Notice under clause 19.2(a), the Recipient must, within 20 Business Days of the date of the Repayment Notice, repay the amount specified in the Repayment Notice in full (or deal with it as specified by ARENA).

Interest

The Recipient must pay interest to ARENA in connection with any amount notified as owing to ARENA under clause 19.2.

The amount of interest payable under clause 19.3(a) will be calculated:

on the amount to be repaid to ARENA as set out in the Repayment Notice;

at the Interest Rate;

on a semi-annually compounding basis upon the principal amount specified in the Notice as repayable to ARENA; and

from and including the date the amount is payable under clause 19.2(c) up to but excluding the day on which the Recipient repays the total amount specified in the Notice as owing to ARENA, without any set off, counter-claim, condition, abatement, deduction or withholding.

Change of control

Prohibition

- During the Agreement Period the Recipient must ensure that there is no Change of Control of the Recipient without the prior written consent of ARENA (which may be granted or withheld in ARENA’s absolute discretion). ARENA will not unreasonably withhold its consent after the Commissioning Date, subject to no Event of Default subsisting, where the person or persons who has or will acquire Control:

is an Approved Recipient Shareholder; or

otherwise:

is or are solvent and reputable;

has or have ownership interests in projects of a similar nature to the Project; and

has the means to ensure that the Recipient has the capability to perform the Recipient Shareholders’ obligations in the context of the Project.

Notice

Without limiting clause 20.1, if a Change of Control of the Recipient is proposed, or has occurred, or a person acquires ownership of a direct or indirect interest in the Recipient, the Recipient will give Notice to ARENA as soon as it becomes aware of that Change of Control or change of ownership.

The Recipient must provide to ARENA in its notification in clause 20.2(a) details of:

the identity of the proposed Controller or person acquiring the ownership interest, together with whether they are an Approved Recipient Shareholder;

the address of the proposed Controller or owner;

the financial standing of the proposed Controller or owner;

the technical capacity of the proposed Controller or owner;

the extent and nature of the proposed Change of Control or transfer of ownership interest; and

all other information reasonably requested by ARENA.

The Recipient must give Notice to ARENA promptly following the occurrence of an event described at paragraphs (d) and (e) of the definition of Change of Control.

Where the Recipient has requested ARENA’s consent to a Change of Control under clause 20.1, then provided ARENA has received sufficient information under clause 20.2(b), ARENA must approve or reject the notified Change of Control and give Notice to the Recipient accordingly within 20 Business Days of receiving the Recipient’s Notice under clause 20.2.

- Part 6 – Dispute resolution

Dispute resolution

No court proceedings

Subject to clauses 21.1(b) and 22, all Disputes arising out of, relating to or in connection with this Agreement must be resolved in accordance with this clause 21.

Except for clauses 21.2 and 21.3(a), this clause 21 does not apply to any Dispute arising under or in connection with clause 18 (Termination) of this Agreement.

Notification

A party claiming a Dispute has arisen must give the other parties to the Dispute a Notice setting out details of the Dispute (Notice of Dispute).

Parties to resolve Dispute

Within 10 Business Days after a Notice of Dispute is given under clause 21.2 (or longer period if the parties to the Dispute agree in writing), each party to the Dispute must use all reasonable endeavours through a meeting of senior management (or their nominees) to resolve the Dispute.

If the parties cannot resolve the Dispute within that period, they must refer the Dispute to a mediator if one of them requests.

Appointment of mediator

- If a party requests that the Dispute be referred to a mediator under clause 21.3, the mediation is to be conducted by a mediator who is independent of the parties and appointed by agreement of the parties or, failing agreement within 10 Business Days of the referral to mediation referred to in clause 21.3, by a mediator appointed by LEADR & IAMA. The mediator appointed by the parties or by LEADR & IAMA must be independent of the parties accredited under either the National Mediator Accreditation Scheme or the Scheme for IAMA Accreditation of Alternative Dispute Resolution Practitioners and are available to conduct the mediation within the timeframe contemplated under clause 21.5.

Role of mediator

The role of a mediator is to assist in negotiating a resolution of the Dispute. A mediator may not make a binding decision on a party to the Dispute except if the party agrees in writing. Unless agreed by the mediator and parties, the mediation must be held within 15 Business Days after the mediator is appointed under clause 21.4.

Conduct of mediation and obligations of parties

The mediation will be conducted in accordance with the LEADR & IAMA Mediation Rules.

The parties must attend the mediation and act in Good Faith to genuinely attempt to resolve the Dispute.

Confidentiality

Any information or documents disclosed by a party under this clause 21:

must be kept confidential; and

may only be used to attempt to resolve the Dispute.

Costs of negotiation and mediation

Each party to a Dispute must pay its own costs of engaging in negotiation and mediation as set out in this clause 21. The parties to the Dispute must equally pay the costs of any mediator.

Arbitration

Any Dispute which remains unresolved 30 Days after the submission to mediation (unless such period is extended by agreement of the parties) shall be resolved by arbitration in accordance with the ACICA Arbitration Rules. The seat of arbitration shall be Sydney, Australia. The language of the arbitration shall be English. The number of arbitrators shall be three.

Each party retains the right to apply to any court of competent jurisdiction for provisional, interim and/or conservatory relief, including injunctions, and any such request shall not be deemed incompatible with the agreement to arbitrate or a waiver of the right to arbitrate.

Breach of this clause

If a party to a Dispute breaches clauses 21.1 to 21.9, the other party does not have to comply with those clauses in relation to the Dispute.

Disputes in relation to Commercially Sensitive Information

ARENA may challenge, by giving Notice to the Recipient, any determination or notification by the Recipient as to whether information is Commercially Sensitive Information (Disputed Information).

If the Recipient disputes any challenge made by ARENA under clause 22(a), the Dispute must be referred for resolution in accordance with the procedures in this clause 22.

The Disputed Information must be submitted to a final, binding, independent review.

The parties must agree on the appointment of a mutually acceptable Senior / Queens Counsel to act as independent reviewer (Independent Reviewer) or in the absence of agreement, by a Senior / Queens Counsel nominated by ARENA.

The Independent Reviewer must be provided with, by no later than 5 Business Days after appointment:

copies of all documents comprising or containing the Disputed Information; and

any submission by the parties that may be relevant to assessing whether the Disputed Information is Commercially Sensitive Information.

The Independent Reviewer is to make an assessment of the Disputed Information and determine whether or not it constitutes Commercially Sensitive Information. The assessment must be provided to the parties within 5 Business Days of the Independent Reviewer receiving the material referred to in clause 22(e) above.

The Independent Reviewer’s assessment shall be final and binding on the parties.

The costs of the Independent Reviewer shall be paid in equal proportions by the parties.

Where a challenge is made under clause 22, the relevant information will be deemed to be Commercially Sensitive Information and ARENA must not disclose or communicate the relevant information pending the outcome of the resolution by the Independent Reviewer under this clause 22.

- Part 7 – Other

ARENA’s liability

ARENA’s total aggregate liability to the Recipient under, or in connection with, the Agreement is limited to the amount of the Funds.

Replacement Personnel

Subject to clause 24(f), ARENA may at any time, by Replacement Notice to the Recipient, request the Recipient to remove from work in respect of this Agreement any Personnel that are Identified Personnel.

ARENA agrees to consult with the Recipient for a period of not more than 10 Business Days following the issuance of a Replacement Notice in order to consider whether the relevant Identified Personnel requires removal.

The Recipient agrees that, if requested by ARENA following the issuance of a Replacement Notice, prior to the expiry of the consultation period under clause 24(b) the Recipient will immediately arrange for the temporary removal of the Identified Personnel and their replacement (if required) until ARENA has confirmed or withdrawn the Replacement Notice.

Following the expiry of the consultation period under clause 24(b), ARENA may by giving notice to the Recipient either confirm or withdraw the Replacement Notice.

If ARENA confirms the Replacement Notice, the Recipient must promptly arrange for the removal of the Identified Personnel and their replacement.

ARENA may only issue a Replacement Notice if, in ARENA’s opinion, the Identified Personnel in respect of this Agreement:

bring or are likely to bring ARENA’s or the Commonwealth’s reputation into disrepute; or

have engaged in any conduct which contravenes Law or ARENA or Commonwealth policy, where that ARENA or Commonwealth policy has been notified to the Recipient or is otherwise in the public domain.

The Replacement Notice must set out the grounds on which ARENA has issued the Replacement Notice under clause 24(f).

GST and Taxes

Construction

In this clause 25:

GST means:

GST as defined in the A New Tax System (Goods and Services Tax) Act 1999 (Cth) as amended (GST Act) or any replacement or other relevant legislation and regulations; and

includes an amount that a party is notionally liable to pay as GST pursuant to sections 177-1 and 177-3 of the GST Act;

input tax credit means:

input tax credit as defined in the GST Act or any replacement or other relevant legislation and regulations; and

includes any notional input tax credit pursuant to section 177-1 of the GST Act;

words and expressions which are not defined in this Agreement but which have a defined or particular meaning in the GST law (as defined in the GST Act, and also including any applicable legislative determinations and Australian Taxation Office public rulings) have the same meaning as in the GST law, unless the context otherwise requires. For clarity, although “Recipient” is defined in the GST Law:

in this Agreement, including this clause 25, “Recipient” means the party identified as the Recipient in the Details; and

in this clause 25, the term Purchaser has the meaning given to the term “Recipient” in the GST Law;

any reference to GST payable by a party includes any corresponding GST payable by the representative member of any GST group of which that party is a member;

any reference to an input tax credit entitlement of a party includes any corresponding input tax credit entitlement by the representative member of any GST group of which that party is a member; and

if the GST law treats part of a supply as a separate supply for the purpose of determining whether GST is payable on that part of the supply or for the purpose of determining the tax period to which that part of the supply is attributable, such part of the supply is to be treated as a separate supply.

Consideration GST exclusive

Unless GST is expressly included, the consideration to be paid or provided under any other clause of this Agreement for any supply made under or in connection with this Agreement does not include GST.

Payment of GST

To the extent that any supply made under or in connection with this Agreement is a taxable supply, the GST exclusive consideration otherwise to be paid or provided for that taxable supply is increased by the amount of any GST payable in respect of that taxable supply and that amount must be paid at the same time and in the same manner as the GST exclusive consideration is otherwise to be paid or provided under this Agreement.

A party’s right to payment under this clause 25.3 is subject to a valid tax invoice being delivered to the Purchaser of the taxable supply and the Purchaser of the supply can withhold payment of the amount payable under this clause 25.3 until the supplier provides a tax invoice or an adjustment note as appropriate.

Adjustment event

If an adjustment event arises in respect of a taxable supply made by a supplier under this Agreement the amount payable by the Purchaser of the supply under clause 25.3 will be recalculated to reflect the adjustment event and a payment will be made by the Purchaser to the supplier or by the supplier to the Purchaser as the case requires.

Reimbursements

To the extent that a party is required to reimburse or indemnify another party for a Loss, cost or expense incurred by that other party, that Loss, cost or expense does not include any amount in respect of GST for which that other party is entitled to claim an input tax credit.

Tax liability generally

As between ARENA and the Recipient, the Recipient must pay all:

stamp duty (including penalties and interest) assessed or payable in respect of this Agreement, the ARENA Security, and the Project; and

subject to the other provisions of this clause 25, all taxes, duties and government charges imposed or levied in Australia or overseas in connection with the performance of this Agreement.

If a tax invoice is found to have been rendered incorrectly after payment, any underpayment or overpayment will be recoverable by or from the Recipient, as the case may be.

Notices and other communications

Service of Notices

A Notice must be:

in writing, in English and signed by a person duly authorised by the sender; and

hand delivered or sent by prepaid post or facsimile or email to the recipient’s address for Notices specified in item 3 of Schedule 2 (Agreement details), as varied by any Notice given by the recipient to the sender.

Effective on receipt

A Notice given in accordance with clause 26.1 takes effect when it is taken to be received (or at a later time specified in it), and is taken to be received:

if hand delivered, on delivery;

if sent by prepaid post, on the second Business Day after the date of posting (or on the seventh Business Day after the date of posting if posted to or from a place outside Australia);

if sent by facsimile, when the sender’s facsimile system generates a message confirming successful transmission of the entire Notice unless, within eight Business Hours after the transmission, the recipient informs the sender that it has not received the entire Notice; or

if sent by email,

when the sender’s email system generates a message confirming that the email transmitting the Notice has been delivered to the recipient unless, within eight Business Hours after the transmission, the recipient informs the sender that it has not received the email transmitting the Notice; or

if the sender’s email system is unable to generate a message confirming that the email transmitting the Notice has been delivered to the recipient, when the email comes to the attention of the recipient,

but if the delivery, receipt or transmission is not on a Business Day or is after 5.00pm on a Business Day, the Notice is taken to be received at 9.00am on the next Business Day.

Indemnity

The Recipient will at all times indemnify, hold harmless and defend ARENA and its Personnel (referred to in this clause 27 as "those indemnified") from and against any Loss, including:

loss of, or damage to, property of ARENA;

claims by any person in respect of personal injury or death;

claims by any person in respect of loss of, or damage to, any property; and

costs of defending or settling any claim referred to in clause 27(a)(ii) or clause 27(a)(iii),

- arising out of or as a consequence of:

the performance of the Project by the Recipient;

an infringement, or an alleged infringement, of the Intellectual Property Rights of any person, which occurred by reason of ARENA’s use or exercise of Intellectual Property Rights subsisting in the Licensed Materials in accordance with the licence granted under paragraph 1 of Schedule 9;

the infringement, or an alleged infringement, of the Moral Rights of any person, which occurred by reason of an act or omission in relation to the Licensed Material described in paragraph 5 of Schedule 9;

any breach of the Recipient’s or its Personnel’s obligations relating to Confidential Information or personal information in relation to this Agreement; or

without limiting the preceding paragraphs, any breach of this Agreement by the Recipient, or negligence on the part of the Recipient or its Personnel, or wrongful or unlawful act or omission on the part of the Recipient and its Personnel.

The Recipient’s liability to indemnify those indemnified under clause 27(a) will be reduced proportionally to the extent that any breach of this Agreement by those indemnified, or negligent or unlawful act or omission of those indemnified, contributed to the Loss.

The parties agree that under no circumstances will a party have any liability or responsibility to the other party, including to those indemnified under this clause 27, for Consequential Loss arising under or in connection with this Agreement.

When managing any claim arising under this Agreement in respect of which ARENA seeks to enforce an indemnity against the Recipient under this clause 27 in respect of any third party claim, ARENA must, subject to relevant Law, ARENA policies or guidelines:

take reasonable steps to mitigate any such claims; and

have reasonable regard to the views of the Recipient when settling or resolving any such claim.

Acknowledgement and publicity

Acknowledgement of support

The Recipient must, in all marketing publications, promotional and advertising materials, public announcements, events and activities in relation to the Project, or any products, processes or inventions developed as a result of it, acknowledge the financial and other support received from ARENA, in the manner (if any) specified in item 2 of Schedule 2 or otherwise approved by ARENA prior to its use.

Publicity

ARENA reserves the right to publicise and report on the awarding of the Funds, and may do this by, amongst other means, including the Recipient’s name, the names of the Recipient Shareholders, the amount of the Funds and the title and a brief description of the Project in media releases, general announcements about the Project and annual reports.

Without limiting any other right of ARENA, ARENA may disclose information about this Agreement, the Recipient, the Recipient Shareholders or the Project to the Commonwealth, or any State or Territory government.

The Recipient, the Recipient Shareholders and any Related Entities of the Recipient must, before making a public announcement in connection with this Agreement or any transaction contemplated by this Agreement, obtain ARENA’s written agreement to the announcement, except if required by Law.

If the Recipient, the Recipient Shareholders or any Related Entities of the Recipient are required by Law or a regulatory body to make a public announcement in connection with this Agreement or any transaction contemplated by this Agreement, the Recipient must, to the extent practicable, first consult with and take into account the reasonable requirements of ARENA.

Project Events

The Recipient must not undertake, or participate in any way in, any Project Event, without ARENA’s prior consent.

The Recipient must:

notify ARENA of a proposed Project Event at least [insert] days before the proposed date for the Project Event and submit all details of the Project Event to ARENA in the format required by ARENA;

invite a representative of ARENA to the Project Event; and

if required by ARENA, provide an ARENA representative an opportunity to speak at the Project Event.

The Recipient must notify ARENA of any change to Project Event details as soon as possible.

On site demonstrations

Subject to safety and operational requirements and limitations, during the Agreement Term and for a period of two years after the expiry or termination of this Agreement, the Recipient must:

at the cost of ARENA, allow escorted visits by interested parties approved by ARENA or the Recipient (Visitors) to sites under the Recipient’s control at which activities in relation to the Project or the Programme are conducted;

use its best endeavours to obtain permission for escorted visits by Visitors to sites not under the Recipient’s control at which activities in relation to the Project or the Programme are conducted; and

demonstrate to Visitors the Project Outcomes and relevant technology and provide a detailed explanation of the Project, its performance and the technology and how it was developed including answering Visitors’ questions.

The Recipient’s obligation to allow escorted visits by Visitors under clause 28.4(a)(i) is limited to once every 3 months. For the avoidance of doubt, this clause 28.4(b) does not apply in respect of the Knowledge Sharing Agent.

The Recipient must notify the ARENA Representative of any proposed escorted visits by Visitors.

ARENA may, at its cost, have a representative accompany Visitors during an escorted visit under this clause 28.4.

Confidentiality and privacy

Prohibition on disclosure

Subject to clause 29.4, the Recipient must not, without the prior written consent of ARENA, disclose any ARENA Confidential Information to a third party.

Subject to clause 29.4, ARENA must not, without the prior written consent of the Recipient, disclose any Recipient Confidential Information to a third party.

Conditions of approval

In giving written consent to use or disclose ARENA Confidential Information, ARENA may impose such conditions as it thinks fit. The Recipient must comply with any term or condition imposed by ARENA under this clause 29.2.

Advisers and third parties

ARENA may at any time require the Recipient to arrange for:

its Advisers;

its Personnel involved in the Project; or

any other third party, to whom ARENA Confidential Information may be disclosed pursuant to clauses 29.4(a), 29.4(b), 29.4(c) or 29.4(d),

to give a written undertaking to ARENA relating to the use and non-disclosure of ARENA’s Confidential Information in a manner consistent with the provisions of this clause 29, in the form approved by ARENA.

Exceptions to obligations

The obligations on each party under clause 29.1 or 29.11 will not be taken to have been breached to the extent that Confidential Information of the other party:

is disclosed by a party to its Advisers, funding providers, financiers, potential financiers, Subcontractors, potential subcontractors or any of their employees:

solely in order to comply with obligations, or to exercise rights, under this Agreement or otherwise required to perform the Project; or

in accordance with the terms of any Finance Document.

is disclosed to a party’s internal management personnel, solely to enable effective management or auditing of activities related to this Agreement;

is disclosed by the Recipient or [EPC Contractor[, O&M Contractor and each other Specified Contractor]/[the Specified Contractors] to their Related Entities or their employees, financial, technical or legal advisers or auditors or to the Australian Taxation Office;

is disclosed by the Recipient or any receiver or receiver and manager appointed in respect of the Recipient to potential investors and purchasers of the Recipient, the Recipient’s assets or the holding company of the Recipient;

is disclosed by ARENA to the responsible Ministers;

is disclosed by ARENA, in response to a request by a House or a Committee of the Parliament of the Commonwealth of Australia;

is shared by ARENA within ARENA or with a Commonwealth agency, where this serves ARENA’s legitimate interests or, ARENA or Commonwealth Policy Purposes;

is shared by ARENA with its Knowledge Sharing Agent to allow the Knowledge Sharing Agent to perform its role in respect of the Knowledge Sharing Plan;

is shared in accordance with the Knowledge Sharing Plan;

is disclosed by ARENA to the Auditor-General, Information Officer, or any of the Commonwealth or State or Territory Ombudsmen;

is required by Law to be disclosed; or

is in the public domain otherwise than due to a breach of this Agreement.

Obligation on disclosure

Where a party discloses Confidential Information of the other party to another person:

pursuant to clauses 29.4(a), 29.4(b), 29.4(c), 29.4(d) or 29.4(g), the disclosing party must:

give Notice to the receiving person in writing that the information is Confidential Information; and

not provide the information unless the receiving person agrees to keep the information confidential, as if it were bound by the obligations of confidentiality imposed under this clause 29; or

pursuant to clauses 29.4(e), 29.4(f), 29.4(g) and 29.4(j) the disclosing party must give Notice to the receiving party in writing that the information is Confidential Information of the other party.

Additional confidential information

The parties may agree in writing after the Execution Date that certain additional information is to constitute Confidential Information for the purposes of this Agreement.

Where the parties agree in writing after the Execution Date that certain additional information is to constitute Confidential Information for the purposes of this Agreement, the parties may agree to vary item 10 of Schedule 2 (Agreement details) accordingly.

Period of confidentiality

The obligations under this clause 29 continue, notwithstanding the expiry or termination of this Agreement for a period of two years post expiry or termination of this Agreement, or such other period as agreed by the parties.

No reduction in privacy obligations

Nothing in this Agreement derogates from any obligation which either party may have under the Privacy Act as amended from time to time, in relation to the protection of personal information as defined in that Act or information that is protected by the Census and Statistics Act 1905 (Cth), or any other Law requiring secrecy or confidentiality in dealing with information.

Return of information

At ARENA’s request on the expiry or termination of this Agreement, the Recipient must return all of ARENA’s physical and written records containing ARENA Confidential Information, and all documentation relating to that ARENA Confidential Information (including copies), to ARENA in a form reasonably requested by ARENA, and certify to ARENA in writing that it has done so, within 5 Business Days of any such request or within any other period as agreed with ARENA in writing. Alternatively, if requested by ARENA, the Recipient must destroy such items in the manner specified by ARENA and certify to ARENA in writing that it has done so, within 5 Business Days of any such request, or within any other period as agreed with ARENA in writing.

Retention of Confidential Information

Despite other provisions of this clause 29, the Recipient may retain such copies of Confidential Information:

as are necessary:

for its own reasonable internal insurance or corporate approval purposes, including Confidential Information that is contained in:

any director’s papers or minutes of the Recipient’s or Related Entity’s board or any committee of that board; or

documents that are created or retained by the Recipient or its Related Entities, or any legal advisers of the Recipient or any of its Related Entities where those documents are required to be held for the purposes of any relevant professional standards, practices or codes applicable to the legal adviser; or

to defend itself in any proceedings brought against it; or

where the relevant Confidential Information is contained within any documents that are imbedded in computer archives and which are, despite the Recipient’s use of all reasonable endeavours, not practically able to be returned, destroyed or erased; or

if required to do so by any Law,

provided that, in each case, any Confidential Information retained by a party pursuant to this clause 29 must be maintained in the strictest confidence in accordance with the terms of this Agreement.

Confidential Agreement Provisions

Subject to disclosure permitted under clause 29.4, but notwithstanding any other provision of this Agreement, ARENA may disclose the provisions of this Agreement except the Confidential Agreement Provisions.

Protection of personal information

Application of this clause

This clause 30 applies only where the Recipient deals with personal information when, and for the purpose of, undertaking the Project under this Agreement.

Obligations

The Recipient must:

use Personal Information provided by ARENA or collected by the Recipient under this Agreement only for the purposes of performing its obligations under this Agreement;

not do any act or engage in any practice that would breach the Privacy Act if done or engaged in by ARENA, and must not do or omit to do anything that causes ARENA to be in breach of the Privacy Act;

comply with any directions, guidelines, determinations or recommendations of an Information Officer, to the extent that they are not inconsistent with the requirements of this Agreement; and

ensure that any Specified Subcontract entered into for the purpose of fulfilling the Recipient’s obligations under this Agreement contains provisions to ensure that the Specified Subcontractor has the same awareness and obligations as the Recipient has under this clause 30, including this requirement in relation to Subcontracts.

Survival

The following clauses survive the expiry or termination of this Agreement:

clause 5.2 (Bank Account signatories);

clause 6.6 (Failure to achieve Project Financial Close);

clause 11 (Knowledge sharing);

clause 14 (Audit and access);

clause 15 (Books and records);

clause 16 (Freedom of Information);

clause 18.1 (Termination with compensation – pre-ARENA Financial Close);

clause 18.2 (Termination with compensation – post-ARENA Financial Close);

clauses 18.5 (After termination) to 18.7 (Termination does not affect accrued rights) (inclusive);

clause 23 (ARENA’s liability);

clauses 25.1 to 25.5 (GST and Taxes);

clause 27 (Indemnity);

clause 28.2(a) and 28.2(b) (Publicity);

clause 28.4 (On site demonstrations);

clause 29 (Confidentiality and privacy);

clause 30 (Protection of personal information);

clauses 32.2 (Amounts due to ARENA) and 32.3 (Enforcement of ARENA Security); and

paragraph 6.1(b) (Obligation to maintain insurance) of Schedule 6 (Undertakings),

together with any provision of this Agreement which either:

expressly or by implication from its nature is intended to survive the expiry or termination of this Agreement; or

are required to survive in order to give effect to another provision of this Agreement which is expressed to survive termination or expiry,

- in all cases, for a period of 7 years after termination or expiry of this Agreement.

- [Note: This provision will need to be reconsidered in the context of the Agreement once finalised.]

Miscellaneous

No variation of security

Subject to clause 32.1(b) and 32.1(c) and except as agreed under the ARENA Tripartite Deed or otherwise agreed by the parties, the Recipient must not use any of the following as any form of security for the purpose of obtaining or complying with any form of loan, credit, payment or other interest, or for the preparation of, or in the course of any litigation:

the Funds;

this Agreement or any of ARENA’s obligations under this Agreement; and

any Assets (other than the Bank Account and the Funds credited to the Bank Account) or Project Intellectual Property Rights.

The Recipient must not grant any form of security or encumbrance over the Bank Account or the Funds for the purpose of obtaining or complying with any form of loan, credit, payment or other interest, or for the preparation of, or in the course of any litigation, other than the ARENA Security, the security in favour of the Financiers (to the extent that it is second ranking to the ARENA Security under the terms of the ARENA Tripartite Deed) or where ARENA has otherwise provided its prior written consent.

Subject to the terms of the ARENA Tripartite Deed, the Recipient may grant security in favour of the Financiers over this Agreement, the Assets and the Project Intellectual Property Rights.

Amounts due to ARENA

Without limiting any other of ARENA’s rights or remedies, any Funds owed or payable to ARENA, or Funds which ARENA is entitled to recover from the Recipient, under this Agreement will be recoverable by ARENA as a debt due and payable to ARENA by the Recipient.

ARENA may set-off any money due for payment by ARENA to the Recipient under this Agreement against any money due for payment by the Recipient to ARENA under this Agreement.

Enforcement of ARENA Security

ARENA may enforce the ARENA Security in accordance with its terms only after the occurrence of an Enforcement Event.

Ownership of Agreement

All copyright and other Intellectual Property Rights contained in this Agreement remain the property of ARENA.

Variation

No agreement or understanding varying or extending this Agreement is legally binding upon either party unless the agreement or understanding is in writing and signed by both parties.

ARENA to act reasonably

Except where this Agreement expressly states otherwise, ARENA must act reasonably when considering approvals or consents, in exercising any discretion or forming any opinion, or in taking any action under this Agreement and may also, if acting reasonably, give conditionally or unconditionally or withhold any approval or consent under this Agreement.

Assignment and novation

Subject to clause 32.7(b), a party may only assign its rights or novate its rights and obligations under this Agreement with the prior written consent of the other party.

ARENA may assign its rights or novate its rights and obligations under this Agreement if:

it relates to all ARENA’s rights and obligations under this Agreement; and

it:

is to another Commonwealth entity;

is an entity where the ultimate legal or beneficial interest is held by the Commonwealth or a Commonwealth entity;

is any entity which is a body subject to the Public Governance, Performance and Accountability Act 2013 (Cth); or

it occurs consequent upon the implementation of provisions in a Law which provides for the replacement of ARENA as a party to this Agreement.

Costs

Each party must pay its own costs of negotiating, preparing and executing this Agreement.

Counterparts

This Agreement may be executed in counterparts. All executed counterparts constitute one document.

No merger

The rights and obligations of the parties under this Agreement do not merge on completion of any transaction contemplated by this Agreement.

Entire agreement

This Agreement together with ARENA Project Documents constitutes the entire agreement between the parties in connection with its subject matter and supersedes all previous agreements or understandings between the parties in connection with its subject matter.

Further action

Each party must do, at its own expense, everything reasonably necessary (including executing documents) to give full effect to this Agreement and any transaction contemplated by it.

Severability

A term or part of a term of this Agreement that is illegal or unenforceable may be severed from this Agreement and the remaining terms or parts of the terms of this Agreement continue in force.

Waiver

A provision of, or a right created under, this Agreement may not be waived except in writing signed by the party granting the waiver, and is effective only to the extent set out in any written waiver.

A single or partial exercise or waiver by a party of a right relating to this Agreement does not prevent any other exercise of that right or the exercise of any other right.

A party is not liable for any loss, cost or expense of the other party caused or contributed to by the waiver, exercise, attempted exercise, failure to exercise or delay in the exercise of a right.

Relationship

The parties must not represent themselves, and must ensure that their Personnel do not represent themselves, as being an officer, employee, partner or agent of the other party, or as otherwise able to bind or represent the other party.

This Agreement does not create a relationship of employment, agency or partnership between the parties.

Governing law and jurisdiction

This Agreement is governed by the law of the Australian Capital Territory.

In respect only of Disputes arising under or in relation to clause 18, each party irrevocably and unconditionally submits to the non-exclusive jurisdiction of the courts of the  Australian Capital Territory.

- – Definitions and interpretation

Definitions

The meanings of the terms used in this Agreement are set out below:

| Term | Meaning |
| --- | --- |
| Abandon | no substantive work or activities have been carried out on the Project for 60 consecutive days, except where relieved of the obligation to do so under an ARENA Project Document or this Agreement. |
| Account Bank | at the option of the Recipient: Australia and New Zealand Bank Group Limited (ABN 11 005 357 522); Commonwealth Bank of Australia (ABN 48 123 123 124); National Australia Bank Limited (ABN 12 004 044 937); Westpac Banking Corporation (ABN 33 007 457 141); or such other ADI acceptable to ARENA, with whom the Account Bank is to be established and maintained in accordance with clause 5.1. |
| Account Bank Side Deed | the Account Bank Side Deed dated on or about the date of ARENA Financial Close between the Recipient, the Account Bank and ARENA. |
| Accounting Standards | the standards of that name maintained by the Australian Accounting Standards Board (created by section 226 of the Australian Securities and Investments Commission Act 2001 (Cth)) or other accounting standards which are generally accepted and consistently applied in Australia. |
| Accreditation Scheme | the Australian Government Building and Construction WHS Accreditation Scheme established by the Fair Work Act. |
| Additional Bid Bonds | additional bonds issued by an ADI in the same form and issued by the same entity as the Bid Bonds (or such other form, or issued by such other entity, as ARENA may agree) and with an aggregate face value amount not exceeding the aggregate face value amount of the Bid Bonds. |
| ADI | an authorised deposit-taking institution authorised under the Banking Act 1959 (Cth) to carry on banking business in Australia. |
| Advisers | the financial, technical or legal advisers of a party; and the respective officers and employees of those financial, technical or legal advisers. |
| AEMO | the Australian Energy Market Operator Limited (ABN 94 072 010 327). |
| Agreement | this agreement between ARENA and the Recipient, as varied from time to time in accordance with clause 32.5, and includes the Schedules and any attachments. |
| Agreement Period | the period from the Execution Date to the first to occur of: the date on which this Agreement is terminated in accordance with its terms; and the later of: the End Date and; the date on which all of the Recipient’s obligations under the Knowledge Sharing Plan have been discharged in full. |
| AIP Plan | an Australian Industry Participation Plan prepared by, or on behalf of, the Recipient for its scope of work that meets the AIP Plan Requirements but recognising any procurement arrangements (if any) made by the EPC Contractor on or before the Execution Date. |
| AIP Plan Requirements | the requirements of the Australian Industry Participation Plan in Commonwealth Government Procurement located at: http://www.industry.gov.au/industry/IndustryInitiatives/AustralianIndustryParticipation/Documents/AuthorityAIPplanUserGuide.pdf. |
| Application | the expression of interest and application submitted by, for or on behalf of the Recipient for funding under the Programme in relation to the Project. |
| Approved Auditor | a person or entity: registered as a company auditor under the Corporations Act or an appropriately qualified member of the Institute of Chartered Accountants in Australia, or of CPA Australia or the National Institute of Accountants; and not a Recipient Shareholder, principal, member, or Personnel of the Recipient or of a Related Body Corporate. |
| Approved Recipient Shareholder | any of the entities specified in item 4 of Schedule 2 (Agreement details), or any of their Related Entities. |
| Approved Recovery Period | each approved period of delay resulting from a Force Majeure Event as set out in an Approved Recovery Plan and extended in accordance with clause 17.5. |
| Approved Recovery Plan | a Recovery Plan that is approved by ARENA under clause 17.3(a). |
| ARENA Act | the Australian Renewable Energy Agency Act 2011 (Cth). |
| ARENA Financial Close | the date on which each of the Funding Conditions Precedent has been satisfied or waived in writing by ARENA. |
| ARENA Material | any Material provided to the Recipient by ARENA in connection with this Agreement, including the Material (if any) specified in item 5 of Schedule 2 (Agreement details). |
| ARENA Percentage | means, either: as determined at Project Financial Close, the proportion which the amount of the Funds bears to the aggregate of the amount of the Funds and the Debt Contributions (expressed as a percentage); or such other percentage as may be agreed between the parties prior to Project Financial Close. |
| ARENA Project Documents | each of: this Agreement; the ARENA Security; the ARENA Tripartite Deed; Account Bank Side Deed; the Independent Certifier Agreement; and any other document as agreed by the parties to be an ARENA Project Document. |
| ARENA Representative | the person identified in item 6 of Schedule 2 (Agreement details). |
| ARENA Security | the specific security agreement dated on or about the date of ARENA Financial Close between ARENA and the Recipient and pursuant to which the Recipient grants to ARENA a first ranking security interest over the Bank Account and the Funds. |
| ARENA Tripartite Deed | the deed entered into between ARENA, the Financiers (or a security trustee on behalf of the Financiers) and the Recipient consistent with the terms set out in Schedule 12 as an Initial Withdrawal Condition Precedent. |
| Asset | any item of tangible property purchased, leased, created or otherwise brought into existence either wholly or in part with use of the Funds. |
| Auditor-General | the Auditor-General for the Commonwealth appointed in accordance with Part 3 of the AuditorGeneral Act 1997 (Cth), or a delegate of that person. |
| Authorisations | each of the Authorisations listed in Part 3 (Authorisations) of Schedule 3 (The Project); and any other consent, registration, filing, agreement, notice of non-objection, notarisation, certificate, licence, approval, permit, authority or exemption required for the Project. |
| Authority | any Commonwealth, State, Territory, local or foreign government or semi-governmental authority, court, administrative or other judicial body or tribunal, department, commission, public authority, agency, minister, statutory corporation or instrumentality; or any other person having jurisdiction in connection with work required for the Project. |
| Background | the part of the Details so entitled. |
| Bank Account | the bank account established by the Recipient in accordance with clause 5.1 as a Funding Condition Precedent and maintained in accordance with the ARENA Project Documents. |
| Bid Bonds | the bonds issued by an ADI and provided to ARENA: prior to the Execution Date; or in replacement of the bonds provided to ARENA prior to the Execution Date, in accordance with clause 6.7(c). [Bid Bonds are to be provided to ARENA within 30 days from the Offer to Negotiate. Bid Bonds are to be calculated as: A$20,000 x Project Capacity (MW(AC)) subject to: • A minimum of A$250,000 • A maximum of A$500,000.] |
| Budget | the budget as agreed and delivered as an Initial Withdrawal Condition Precedent, as amended or varied from time to time in accordance with this Agreement. |
| Builder | has the meaning given in section 35 of the Fair Work Act. |
| Building Code | the Building Code 2013 issued under the Fair Work Act. As at the Execution Date, the Code can be downloaded from: http://www.comlaw.gov.au/Details/F2013L00130. |
| Building Work | has the meaning it has for the purposes of section 35 of the Fair Work Act. |
| Business Day | a day that is not a Saturday, Sunday, public holiday or bank holiday in Canberra or [insert other applicable cities based on location of Recipient, Project and Financiers]. |
| Business Hours | the hours between 9:00am and 5:00pm on a local Business Day. |
| Change of Control | is any of the following: a change in the shareholding or beneficial ownership of an entity which results in a change in Control of that entity or any other entity which is a holding company or holding trust of that entity; any other event that results in a change in Control of an entity, or of any other entity which is a holding company or holding trust of that entity (whether occurring at one time or through a series or succession of transactions); or a change in the corporate structure of the entity or of any entity which is a holding company or holding trust of the entity, which results in a person other than the shareholders or beneficial owners of the entity: Controlling the composition of the board of directors of the entity; Controlling the voting power of the board of directors or any class of shareholders of the entity, or both; or holding more than one half of the issued share capital (either beneficially or otherwise), of the entity; but excludes: where an event referred to in paragraphs (a), (b) or (c) occurs as the result of normal trading of listed securities on a recognised stock exchange, including pursuant to a takeover bid or a scheme of arrangement, but excluding an initial public offering; the issue of redeemable preference shares or other equity instruments where the shareholders or beneficial owners of the entity retain Control of the entity; where an event referred to in paragraphs (a), (b) or (c) occurs as a result of a change in the shareholding or beneficial ownership or other change of Control of the Recipient Shareholders or their holding company or holding trust; and [Note: This limb will need to be reviewed in the context of the Recipient’s proposed corporate structure.] where an event referred to in paragraphs (a), (b) or (c) occurs as a result of a Recipient Shareholder acquiring shares in the Recipient from another Recipient Shareholder. |
| Commercially Sensitive Information | all information that: gives the Recipient or other owner of the information a commercial advantage, or the disclosure of which would result in a commercial disadvantage to the Recipient or other owner of the information; and if documented, is clearly designated as “commercially sensitive”, but does not include information which is publicly available other than as a result of a breach of this Agreement or other obligation of confidence. |
| Commissioning Date | the date on which Completion occurs. |
| Commissioning Date Withdrawal | the withdrawal by the Recipient of the balance (if any) standing to the credit of the Bank Account on the Commission Date. |
| Commissioning Sunset Date | the later of: [the "Sunset Date" (as defined in a Finance Document);] [Note: To be updated to reflect appropriate terminology used within Finance Documents (if applicable). If not applicable in the Finance Documents this limb can be deleted.] [insert appropriate fixed date to be agreed]; and the date (if any) as agreed by ARENA in accordance with this Agreement to be the Commissioning Sunset Date. |
| Commonwealth | the Commonwealth of Australia. |
| Commonwealth Policy Purpose | includes, but is not limited to: any ARENA or Commonwealth function; informing the development of existing or new policies and programs; answering Parliamentary inquiries; responding to ARENA or Commonwealth reporting and audit requirements; and responding to requests for information as required by Law. |
| Community Consultation Plan | the community consultation plan developed in accordance with the requirements of paragraph 5.2 (Community Consultation Undertakings) of Schedule 6 (Undertakings). |
| Completion | final completion of the Project in accordance with the EPC Contract and the relevant Project Documents, as certified by the Independent Certifier. |
| Compliance Certificate | a certificate in the form of Schedule 14 (Compliance Certificate). |
| Confidential Agreement Provisions | any provisions of this Agreement identified as confidential in item 9 of Schedule 2 (Agreement details). |
| Confidential Information | information that is by its nature confidential and: is designated by a party as confidential and is described in item 10 of Schedule 2 (Agreement details); is designated as confidential under the Knowledge Sharing Plan; a party knows or ought to know is confidential, or is Commercially Sensitive Information, but does not include information that is or becomes public knowledge otherwise than by breach of this Agreement or any other confidentiality obligation. |
| Connection Contract | [Note: Insert details]. |
| Consequential Loss | Loss (including under an indemnity), whether arising in contract or tort (including for negligence), under statute or any other basis in law or equity that cannot reasonably be considered to arise naturally from a breach of this Agreement or from the events giving rise to that Loss including, without limitation, the following: loss of profits; anticipated loss of profit or revenue; loss of production; loss of business opportunity; loss of or damage to goodwill or reputation; loss of use, or any other similar loss, but excludes: loss arising from an occurrence: covered by a policy of insurance in the name of the party to the extent of the amount actually recovered; or which but for an act or omission of the party (including in respect of its disclosure obligations to any insurer) would have been covered by a policy of insurance in the name of the party that the party is required to effect under the contract to the extent of the amount which would have been recovered but for that act or omission; loss arising from death or personal injury; loss arising from criminal acts of any kind committed by the Recipient or its Personnel; loss arising from any fraudulent conduct of the Recipient or its Personnel; loss arising from any wilful misconduct of the Recipient or its Personnel; loss arising from an infringement of any Intellectual Property Right or Moral Rights by the Recipient or its Personnel; loss arising from breach of clause 29 (Confidentiality and privacy) by the Recipient or its Personnel; and loss arising from liability which by Law, the parties cannot contract out of. |
| Construction Proceeds Account | [has the meaning given to that term in the Finance Documents.] [Note: Definition may need to be adapted depending on the Project.] |
| Contributions | the Recipient Contributions and the Debt Contributions. |
| Control | has the meaning set out in section 50AA of the Corporations Act. |
| Controller | any person that has or will, following a Change of Control, directly or indirectly Control the Recipient. |
| Corporations Act | the Corporations Act 2001 (Cth). |
| Corresponding WHS Law | has the same meaning as in section 4 of the WHS Act, including those Laws prescribed under regulation 6A of the WHS Regulations. |
| Cost to Complete Test | [has the meaning given to that term in the Finance Documents.] |
| CP Satisfaction Date | the date specified in item 11 of Schedule 2 (Agreement details), as may be extended in accordance with clause 6.7 of this Agreement. |
| Critical Incident | any incident or event which creates significant difficulty or danger in relation to the Project, including: any event or occurrence which could have a material adverse effect on the Recipient’s ability to complete the Project; any actual or alleged crime or serious misconduct by the Recipient or any of its Personnel or Subcontractors in connection with the Project; any inappropriate release of information in relation to the Project that could affect ARENA’s or the Commonwealth’s reputation (for example, in breach of confidentiality or security requirements); and any incident or possible incident in connection with any Project activities that constitutes or may constitute a threat to the health, safety and wellbeing of any person or community, or otherwise threatens the environment or any property. |
| Date for Practical Completion | has the meaning given to that term in the EPC Contract. |
| Debt Contributions | the financial contributions to the Project provided by the Financiers under the Finance Documents. |
| Debt Percentage | as determined at Project Financial Close, the proportion which the amount of the Debt Contributions bears to the aggregate of the amount of the Funds and the Debt Contributions (expressed as a percentage); and such other percentage as may be agreed between the parties prior to Project Financial Close. |
| Deed of Release | the deed of release required to be provided in favour of ARENA under paragraph 5.10(e) of Schedule 6 (Undertakings) and executed in the form prescribed in Schedule 13. |
| Details | the Section of this Agreement entitled ‘Details’. |
| Dispute | a dispute or disagreement between the parties in relation to the Project, this Agreement or any matter arising in connection with this Agreement. |
| Disputed Information | has the meaning given to that term in clause 22. |
| Distribution | any refund, repayment or payment of any return on any: dividend, charge, interest, fee, payment or other distribution (whether in cash or in kind) or redemption, repurchase, defacement, retirement or repayment on or in respect of any share capital or debt of the Recipient to any direct or indirect shareholder of the Recipient (including the Recipient Shareholder); or amount in connection with management, advisory or similar fees paid by a Recipient to any direct or indirect shareholder of the Recipient (including the Recipient Shareholder). |
| Distribution Lock-Up Event | will occur and subsist at any time during the Agreement Period if: the Recipient has failed to comply with the Undertakings in accordance with clause 10 of this Agreement or any representation or warranty when made or repeated in accordance with this Agreement is untrue or misleading in any material respect; any Event of Default is subsisting; or the Recipient fails to comply with the following Knowledge Sharing Obligations: produce and submit or publish reports in accordance with Table A of Schedule 10 present at or attend conferences and events and organise site visits in accordance with Table A of Schedule 10; or provide data to ARENA in accordance with Table B of Schedule 10. [Note: The LCOE Calculator is used at the application stage as part of the merit criteria-based assessment process. Once successful applicants reach financial close, provision of the LCOE Calculator will be for Knowledge Sharing purposes only. There will be no ongoing merit evaluation based on the LCOE Calculator.] |
| Eligible Expenditure | expenditure (inclusive of GST but less related input tax credits the Recipient is entitled to claim) incurred by the Recipient on the Project: after Project Financial Close that qualifies as eligible expenditure under the Advancing Renewables Programme – Programme Guidelines and ARENA agrees that costs incurred for the purposes of undertaking the Project or purposes that are incidental to the Project, including the costs contemplated by the Financial Model, qualify as eligible expenditure under the Advancing Renewables Programme – Programme Guidelines; that ARENA otherwise approves (in its absolute discretion) as eligible expenditure for the purposes of this Agreement; or that is a permitted purpose for the application of the Debt Contributions under the Finance Documents. |
| End Date | the date that is the third anniversary of the Commissioning Date, as may be extended in accordance with this Agreement. |
| Enforcement Event | occurs if: this Agreement is terminated and the Recipient fails to pay any amount recoverable by ARENA under clause 18.6 in accordance with the relevant Notice issued by ARENA under clause 18.6(b); the Recipient fails to pay any amount recoverable by ARENA under clause 19 in accordance with the relevant Repayment Notice; an Event of Default described in paragraph (g) of Schedule 7 (Events of Default) occurs at any time, irrespective of whether ARENA has issued a Show Cause Notice in connection with that Event of Default; or an Event of Default described in paragraph (i) of Schedule 7 (Events of Default) occurs at any time. |
| EPC Contract | the agreement or contract by which the Recipient has engaged an EPC Contractor to design, construct and commission the Project and delivered by the Recipient to ARENA as an Initial Withdrawal Condition Precedent. |
| EPC Contractor | the Recipient’s engineering, procurement and construction (or equivalent) contractor as specified in item 13 of Schedule 2 (Agreement details). |
| EPC Contractor Insurance Policies | the insurances policies specified at item 14 of Schedule 2 (Agreement details). |
| EPC Milestone | [a ‘Payment Milestone’ (as defined in the EPC Contract).] [Note: This definition is to be updated based on payment structure under EPC Contract and may vary from Project to Project.] |
| Event of Default | any event specified in Schedule 7 (Events of Default). |
| Execution Date | The date this Agreement is executed by both parties. |
| Fair Work Act | the Fair Work (Building Industry) Act 2012 (Cth). |
| Fair Work Regulations | the Fair Work (Building Industry – Accreditation Scheme) Regulations 2005 (Cth). |
| Final Report | a report provided pursuant to paragraph 1(h) of Schedule 6 (Undertakings) which meets the requirements of paragraph 2 (Final Report) of Schedule 8 (Reporting). |
| Finance Default | any ‘Default’, ‘Event of Default’, ‘Potential Event of Default’ or ‘Review Event’ as defined or described in the Finance Documents. |
| Finance Documents | any documents, agreements, contracts or deeds executed between the Recipient and its Financiers during the Agreement Period in relation to the Project and listed in item 15 of Schedule 2 (Agreement details) (each as may be amended and/or restated from time to time in a manner permitted by this Agreement and the other ARENA Project Documents); and any other documents, agreements, contracts or deeds executed between the Recipient and its Financiers during the Agreement Period in relation to the Project that is designated as a ‘Finance Document’. |
| Financial Model | the financial model for the Project prepared by the Recipient and agreed with ARENA (and delivered by the Recipient to ARENA as an Initial Withdrawal Condition Precedent): which has been prepared on the basis of which the Recipient enters into the Project Documents as at Project Financial Close; which represents all forecast Project costs, the Funds, Recipient Contributions, Debt Contributions, revenue and expenses for the Project as at Project Financial Close; which sets out a post-tax return of equity that is not materially different than the post-tax return of equity that was set out in the financial model provided to ARENA in the Recipient’s Application unless otherwise agreed by ARENA; and allocate an amount in the Financial Model towards implementing the Knowledge Sharing Plan, as updated from time to time in accordance with paragraph 4.2 (Updating the Financial Model) of Schedule 6 (Undertakings). |
| Financial Report | in relation to an entity, the following financial statements and information in relation to the entity, prepared in accordance with the Accounting Standards for its financial half year or financial year: a statement of financial performance; a statement of financial position; and a statement of cashflows, together with any notes to those documents and any accompanying reports, statements, declarations and other documents or information. |
| Financiers | those entities noted as ‘Lenders’ or ‘Financiers’ under the Finance Documents as notified by the Recipient to ARENA as at Project Financial Close, and any entities which become new lenders or financiers in accordance with the terms of the ARENA Tripartite Deed (including any security trustee or agent on their behalf). |
| Force Majeure Event | an event or circumstances that: is beyond the reasonable control of the Recipient; is not caused by, and occurs without the fault or negligence of, the Recipient; and could not have been avoided or overcome if the Recipient had taken all reasonable precautions and used all reasonable endeavours, including the following, to the extent they satisfy paragraphs (a) to (c): an act of God, including floods and fire but excluding inclement weather, such as prolonged periods of precipitation; war, hostilities, invasion, kidnapping, act of foreign enemies, military mobilisation or embargo; acts or threats of terrorism; rebellion, revolution or insurrection; or riot, vandalism or sabotage. |
| Funding Conditions Precedent | each of the conditions precedent set out in Part 1 of Schedule 4. |
| Funds | the amount payable by ARENA under this Agreement in accordance with clause 4.4 and as specified in Part 4 of Schedule 3. |
| Funds Invoice | a tax invoice addressed to ARENA for the Funds payable to the Recipient in accordance with this Agreement which: meets the requirements of a tax invoice as set out in the GST Law; is in a form approved by ARENA; and sets out: the agreement number and Project title; and such other information as ARENA requires. |
| General Conditions | clauses 1 to 32 (inclusive) of this Agreement, which sets out the terms and conditions agreed by the parties. |
| General Withdrawal Conditions Precedent | each of the Withdrawal Conditions Precedent set out in Part 2.3 of Schedule 4. |
| Good Faith | in relation to meetings, negotiations, mediation or conduct required by this Agreement, means that the parties have: responded within a reasonable time to telephone calls and other communications, including requests for information and for meetings; attended meetings; disclosed any parallel negotiations with a third party; not made capricious or arbitrary changes of position; and demonstrated throughout the negotiations or meetings a preparedness to negotiate and a genuine desire to reach agreement. |
| Identified Personnel | the Personnel, being individuals only, that are identified by ARENA and set out in a Replacement Notice. |
| Implementation Report | the report prepared by the EPC Contractor in accordance with paragraph 5.9(g) of Schedule 6. |
| Independent Auditor | a qualified auditor appointed by the Recipient to undertake an independent audit in accordance with clause 7.4. |
| Independent Auditor Agreement | the agreement to be entered into between the Recipient and the Independent Auditor with respect to audits conducted under clause 7.4 and delivered to ARENA as an Initial Withdrawal Condition Precedent. |
| Independent Certifier | the independent certifier as agreed to by the parties pursuant to the Independent Certifier Agreement or any replacement independent certifier nominated in accordance with clause 13 (Independent Certifier). |
| Independent Certifier Agreement | the agreement referred to in clause 13 (Independent Certifier), to be entered into between ARENA, the Independent Certifier, the Financiers (if applicable) and the Recipient to retain the services of the Independent Certifier for the purposes of this Agreement and the Project, on the terms of Schedule 11 or such other reasonable terms as the Independent Certifier may require as agreed between the parties. |
| Independent Reviewer | has the meaning given to that term in clause 22.an independent expert appointed by the parties under clause Error! Reference source not found. (Error! Reference source not found.). |
| Information Officer | the Information Commissioner, the Freedom of Information Commissioner and the Privacy Commissioner appointed in accordance with section 14 of the Australian Information Commissioner Act 2010 (Cth), or a delegate of that person. |
| Initial Withdrawal Conditions Precedent | each of the Withdrawal Conditions Precedent set out in Part 2.1 of Schedule 4. |
| Insolvency Event | the occurrence of any of the following events: a liquidator, administrator, trustee in bankruptcy, receiver or receiver and manager or similar office is appointed in respect of any of the assets of a corporation; a distress, attachment or other execution is levied or enforced upon or against any assets of a corporation of an aggregate value of $[100,000] or greater, and in the case of a writ of execution or other order or process requiring payment, it is not withdrawn or dismissed within 10 Business Days; an order is made for the administration, dissolution or winding up of a corporation, or a resolution is passed for the administration or winding up of the corporation other than for the purposes of a solvent reconstruction or amalgamation on terms approved by ARENA; a corporation ceases, or threatens to cease, to carry on its business or payment of its debts generally, other than for the purposes of a solvent reconstruction or amalgamation on terms approved by ARENA; a corporation enters, or resolves to enter into any scheme of arrangement or composition with creditors generally, or any class of creditors, other than for the purposes of a solvent reconstruction or amalgamation approved by ARENA; or a corporation is unable to pay its debts when they fall due, or is deemed unable to pay its debts under any applicable Law (other than as a result of a failure to pay a debt or claim which is the subject of a good faith dispute). |
| Insurance Policies | as the context requires, any one or more of the following: the Recipient Insurance Policies; the EPC Contractor Insurance Policies; and [insert others as applicable]. |
| Intellectual Property Rights | any: copyright, patent, trademark, design, semiconductor, circuit layout or plant breeder rights (whether registered, unregistered or applied for); trade, business, company or domain name; trade secret, know how, inventions, processes, Confidential Information, recipes and formulae (whether in writing or recorded in any form); any other proprietary, licence or personal rights arising from intellectual activity in the business, industrial, scientific or artistic fields; any application or right to apply for registration of any of the rights referred to in paragraphs (a) to (d) (inclusive) above; and all rights of a similar nature to any of the rights referred to in paragraphs (a) and (d) which may subsist in Australia or elsewhere, excluding Moral Rights. |
| Interest Rate | [the ten year Treasury Bond Rate as published in the Australian Financial Review on the date of Project Financial Close.] |
| IPR Register | the register established in accordance with paragraph 4 of Schedule 9 (Intellectual Property Rights). |
| Knowledge Sharing | the process by which data, information or lessons learned from ARENA-funded activities are captured, stored, synthesised and disseminated, both amongst the Project Parties and with a wider audience |
| Knowledge Sharing Activities | the activities that the Recipient will undertake in accordance with the Knowledge Sharing Plan. |
| Knowledge Sharing Agent | the entity engaged by ARENA to work with the Recipient to collect, store, synthesise and analyse data and information and implement Knowledge Sharing Activities involving the Recipient and, as determined from time to time by ARENA, other ARENA funded-projects |
| Knowledge Sharing Obligations | the obligations set out in Tables A, B, and C of the Knowledge Sharing Plan. |
| Knowledge Sharing Plan | the Knowledge Sharing plan referred to in clause 11 (Knowledge sharing) and set out in Schedule 10 (Knowledge Sharing Plan), as amended from time to time by the parties. |
| Law | any applicable statute, regulation, by-law, ordinance, subordinate legislation or rule in force from time to time in Australia, whether made by a State, Territory, the Commonwealth, regulatory body, recognised stock exchange, or a local government, and includes the common law and rules of equity as applicable from time to time. |
| LCOE Calculator | the template levelised cost of energy (‘LCOE’) calculator supplied to the Recipient by ARENA. |
| LEADR & IAMA | the dispute resolution association with that name, ABN 69 008 651 232, or any dispute resolution association which replaces it or which substantially succeeds to its powers or functions, and the following contact details: Address: Level 1, 13-15 Bridge Street, Sydney NSW 2000 Email: info@resolution.institute Telephone: +61 2 9251 3366 Fax: +61 2 9251 3733 |
| Legally Committed | in relation to Funds, means a present legal obligation or an accrued obligation, derived from contract or by operation of Law, on the Recipient to pay money to a third party, but does not include any future or contingent obligations to make payment to a third party. |
| Licensed Material | the Material provided to ARENA by or on behalf of the Recipient in the performance of or in connection with this Agreement, including the Reports and all Material provided in accordance with the Knowledge Sharing Plan. |
| Loss | damage, loss, cost, expense (including legal expenses on a full indemnity basis), charge, fee, payment or liability incurred by the person concerned, however arising, whether it is present or future, fixed or ascertained, actual or contingent. |
| LSS Data Specification | the spreadsheet that sets out the minimum specification for the data collection, storage and transmission elements of Knowledge Sharing |
| Material | reports, presentations, drawings, photographs, models, registers, records, data, software, documents and other information (including where in an electronic form). |
| Material Change | any change to: the Project which materially adversely impacts, or is likely to materially adversely impact, the Project, the Outcomes, the Project costs, Recipient Contributions, Debt Contributions, cash flows and revenues of the Project, or the ability of the Recipient to meet the Commissioning Date by the Commissioning Sunset Date or provide Reports; the Project Plan which, if implemented, would materially adversely impact, or would be likely to materially adversely impact, the Project, the Outcomes, the Project Costs, Recipient Contributions, Debt Contributions, cash flows and revenues of the Project, or the ability of the Recipient to meet the Commissioning Date by the Commissioning Sunset Date or provide Reports; or the Knowledge Sharing Plan which, if implemented, would materially adversely impact, or would be likely to materially adversely impact, the Recipient’s Knowledge Sharing Obligations. |
| Model Clauses | the Model Tender and Contract Documentation contained in Section 10 of the Supporting Guidelines. |
| Moral Rights | the right of integrity of authorship (that is, not to have a work subjected to derogatory treatment), the right of attribution of authorship of a work, and the right not to have authorship of a work falsely attributed, as defined in the Copyright Act 1968 (Cth). |
| Notice | a notice, demand, consent, approval or communication issued (or any notification given by a party) under this Agreement. |
| Notice of Dispute | has the meaning given to that term in clause 21.2. |
| Notice of Intended Termination | has the meaning given to that term in clause 18.2(a). |
| Notice of Termination | a Notice provided by a party terminating this Agreement in accordance with clauses 6.6(a)(iii), or 17.8, 18.2, or 18.3. |
| O&M Agreement | the agreement(s) or contract(s) by which the Recipient has engaged an O&M Contractor to operate and maintain the Project. |
| O&M Contractor | the Recipient’s operation and maintenance (or equivalent) contractor(s) as specified in item 18 of Schedule 2 (Agreement details). |
| [Off Take Deed | the deed dated [insert] between the Recipient and [insert] in relation to the sale and purchase of electricity and green products generated at, and other benefits arising from, the Project.] [Note: delete if not applicable.] |
| Offer to Negotiate | the letter dated [insert date] from ARENA to the Recipient which specifies the terms of the offer to negotiate an ARENA Funding Agreement. |
| Offshore Subcontractor | a Subcontractor that is not registered under the laws of an Australian state or territory. |
| Ongoing Withdrawal Conditions Precedent | each of the Withdrawal Conditions Precedent set out in Part 2.2 of Schedule 4. |
| Outcomes | the outcomes for the Project, as set out in Part 1 (Outcomes) of Schedule 3 (The Project). |
| Personal Information | has the same meaning as in section 6 of the Privacy Act. |
| Personnel | in relation to a party, any employee, officer, agent, or professional adviser of that party, and in the case of: the Recipient, any Specified Subcontractor; and ARENA, includes staff made available under section 62 of the ARENA Act. |
| Privacy Act | the Privacy Act 1988 (Cth). |
| Private Ruling | a private ruling made by the Commissioner of Taxation in accordance with section 359-5 of the Taxation Administration Act 1953 (Cth) that the receipt of the Funds by the Recipient is an assessable recoupment (as defined in section 20-20 of the Income Tax Assessment Act 1997 (Cth) of the Recipient. |
| Programme | the Programme referred to in paragraph A of the Background to this Agreement. |
| Programme Outcomes | the Programme Outcomes specified in the Advancing Renewables Programme – Programme Guidelines in effect at the Execution Date. |
| Project | the Project as described Schedule 3. |
| Project Accounts | each bank account required or permitted to be opened and maintained under the Finance Documents. |
| Project Documents | each of the documents, agreements, contracts or deeds in relation to the Project and listed in item 20 of Schedule 2 (Agreement details) (each as may be amended and/or restated from time to time in a manner permitted by the ARENA Project Documents). |
| Project Event | any promotional event conducted by the Recipient relating to the Project, including celebration of funding or launch of the completed Project. |
| Project Failure | termination of this Agreement: as a result of the Recipient Abandoning the Project; or otherwise due to technical or commercial reasons that make it unfeasible to complete the Project, |
| Project Financial Close | the date on which each of the Initial Withdrawal Conditions Precedent and the General Withdrawal Conditions Precedent have first been satisfied or waived in writing by ARENA. |
| Project Intellectual Property Rights | the Intellectual Property Rights which are newly created by the Recipient or its Personnel in the performance of the Project and did not exist before the Execution Date. |
| Project Issue | any matter which adversely impacts, or is likely to adversely impact, the Project Outcomes, or the ability of the Recipient to meet the Commissioning Date by the Commissioning Sunset Date. |
| Project Lessons Learned | information, knowledge and lessons learned (both positive and negative) by the Recipient, its Personnel or its subcontractors from the Project. |
| Project Parties | the contractors, consultants and any of their employees who perform on site work in relation to the Project. |
| Project Plan | the Recipient’s Project plan [insert description/reference incorporation]. |
| Project Review Group | has the meaning given to that term in paragraph 4 of Schedule 8. |
| Project Review Report | a Report provided by the Recipient in accordance with the requirements in Part 1 of Schedule 8. |
| Project Steering Committee | any steering committee, group or body established for the purpose of overseeing and/or coordinating the delivery of the Project (including in relation to the development and construction of the Project). |
| Qualified Accountant | a person who is a member of the Institute of Chartered Accountants in Australia or of CPA Australia or the National Institute of Accountants. |
| Quarterly Date | 31 March, 30 June, 30 September and 31 December in each calendar year. |
| Recipient Confidential Information | as identified in item 21 of Schedule 2 (Agreement details). |
| Recipient Contributions | the financial contributions to be provided by the Recipient or by the Recipient Shareholders in the amounts and by no later than the due dates specified in the Subscription Agreement as varied from time to time in accordance with clauses 8.1 or 8.3 or agreed to from time to time under clause 8.3(a). |
| Recipient Group | [insert appropriate description based on Project structure]. |
| Recipient Insurance Policies | the insurances policies specified at item 23 of Schedule 2 (Agreement details). |
| Recipient Representative | the person identified in item 24 of Schedule 2 (Agreement details). |
| Recipient Shareholders | any shareholder in the Recipient, or beneficiary of any trust of which the Recipient is the trustee, or any holding company of the Recipient, including any partnership or joint venture comprised of them. [Note: This definition will be adapted depending on the Proponent’s corporate structure.] |
| Recovery Period | the anticipated period of delay resulting from a Force Majeure Event and set out in a Recovery Plan. |
| Recovery Plan | a recovery plan prepared by the Recipient that meets the requirements of clause 17.2 (Requirements of Recovery Plan). |
| Related Body Corporate | has the meaning given in the Corporations Act. |
| Related Entity | the Recipient Shareholders, Related Bodies Corporate, third party licensors, Advisers, Specified Subcontractors or other nominated entities that are listed in item 25 of Schedule 2 (Agreement details). |
| Repayment Notice | a Notice issued by ARENA to the Recipient under clause 19.2. |
| Repeating Representations | each of the representations and warranties set out in Schedule 5 (Representations and warranties) other than those in clause [(s) (no misleading information)] of that Schedule. |
| Replacement Notice | a Notice issued by ARENA to the Recipient under clause 24. |
| Report | a report required to be provided by the Recipient by the terms of this Agreement. |
| Risk Management Plan | the risk management plan referred to in and meeting the requirements of paragraph 5.1 of Schedule 6. |
| Schedules | the schedules to this Agreement. |
| Show Cause Notice | a Notice provided by ARENA to the Recipient under clause 18.3(a). |
| Specified Personnel | the Recipient’s Personnel (if any) specified in item 27 of Schedule 2. |
| Specified Subcontractor | each Subcontractor which is specified in item 28 of Schedule 2 (Agreement details). |
| Subcontract | any agreement or contract by which the Recipient engages a Subcontractor. |
| Subcontractor | any entity to which the Recipient has subcontracted the performance of any of its obligations under this Agreement, including the EPC Contractor and the O&M Contractor, whether that subcontract was entered into by the Recipient during the Agreement Period or otherwise, including any sub-contractor specified in item 29 of Schedule 2 (Agreement details). |
| Supporting Guidelines | the Building Code 2013 – Supporting Guidelines for Commonwealth Funding Entities, 1 February 2013. The Supporting Guidelines can be downloaded from: http://docs.employment.gov.au/system/files/doc/other/building_code_2013_-_supporting_guidelines_for_commonwealth_funding_enti.pdf. |
| Termination Date | the date this Agreement is terminated under clause 18.2. |
| Threshold Amount | the amount specified in item 30 of Schedule 2 (Agreement details). |
| Total Contributions | the sum of the Recipient Contributions and Debt Contributions. |
| Undertakings | each of the undertakings set out in Schedule 6 (Undertakings). |
| WHS Law | all applicable Law relating to work health and safety and electrical safety, and includes (without limitation): the Work Health and Safety Act 2011 (Cth) the WHS Regulations; any applicable Corresponding WHS Law; [insert relevant local State or Territory Legislation] and associated regulations; [insert relevant local State or Territory Legislation] and associated regulations; and [insert others as required], as enacted or amended from time to time. |
| WHS Regulations | the Work Health and Safety Regulations 2011 (Cth) as enacted from time to time. |
| Withdrawal Conditions Precedent | as applicable, the Initial Withdrawal Conditions Precedent, the Ongoing Withdrawal Conditions Precedent and the General Withdrawal Conditions Precedent. |
| Withdrawal Request | means a request for a withdrawal from the Bank Account substantially in the form of Schedule 15 (Form of Withdrawal Request) or such other form acceptable to ARENA. |

Interpretation

General rules of interpretation

In this Agreement, except where the contrary intention is expressed:

the singular includes the plural and the plural includes the singular;

a word of any gender includes other genders;

another part of speech or grammatical form of a word or phrase defined in this Agreement  has a corresponding meaning;

a reference to a clause, paragraph, party, attachment, exhibit or schedule is reference to a clause or paragraph of, or a party, attachment, exhibit or schedule to, this Agreement;

a reference to a document or instrument includes the document or instrument as amended, novated, altered, supplemented or replaced from time to time;

a reference to A$, $A, dollar or $ is to the lawful currency of the Commonwealth;

a reference to time is to Canberra, Australia time;

a reference to a party to a document includes the party’s executors, administrators, successors and permitted assignees and substitutes;

a reference to a person includes a natural person, partnership, joint venture, corporation or other body corporate, association, governmental or local authority or agency or other entity;

a reference to any thing (including any right) includes a part of that thing but nothing in this clause 2.1(j) implies that performance of part of an obligation constitutes performance of the obligation;

a reference to a statute, ordinance, code, legislation or other law includes all delegated legislation, regulations and other instruments under it and consolidations, amendments, re enactments or replacements of any of them;

a reference to an agreement other than this Agreement includes a deed and any legally enforceable undertaking, agreement, arrangement or understanding, whether or not in writing;

a reference to a document includes any agreement in writing, or any certificate, notice, deed, instrument or other document of any kind;

a reference to an asset includes all property of any nature, including a business, and all rights, revenues and benefits;

a reference to a body (including an institute, association or authority), other than a party to this Agreement, whether statutory or not:

which ceases to exist; or

whose powers or functions are transferred to another body,

- is a reference to the body which replaces it or which substantially succeeds to its powers or functions;

a reference to liquidation or insolvency includes appointment of an administrator, compromise, arrangement, merger, amalgamation, reconstruction, winding up, dissolution, deregistration, assignment for the benefit of creditors, scheme, composition or arrangement with creditors, insolvency, bankruptcy, or any similar procedure or, where applicable, changes in the constitution of any partnership or person, or death;

no provision of this Agreement will be construed adversely to a party because that party was responsible for the preparation of this Agreement or that provision;

a reference to ‘promptly’ in relation to the doing of any thing means doing that thing within as short a period as reasonably possible from the moment when the thing could reasonably be performed having regard to the circumstances;

where this Agreement confers any power or authority on a person that power or authority may be exercised by that person acting personally or through an agent or attorney;

the meaning of general words is not limited by specific examples introduced by ‘including’, ‘for example’ or similar expressions;

a reference to ‘arm’s length’ means on terms that are fair and reasonable and:

no less favourable to the relevant member of the entity than could reasonably be expected to apply in a comparable transaction with a person which is not an affiliate of it where neither party is under any compulsion to enter into the transaction; and

no more favourable to such other person than could reasonably be expected to apply in a comparable transaction with a person which is not its affiliate where neither party is under any compulsion to enter into the transaction;

any agreement, promise, representation, warranty or indemnity by two or more parties (including where two or more persons are included in the same defined term) binds them jointly and severally;

any agreement, promise, representation, warranty or indemnity in favour of two or more parties (including where two or more persons are included in the same defined term) is for the benefit of them jointly and severally;

An Event of Default is ‘continuing’ or ‘subsisting’ if it has not been:

remedied to the satisfaction of ARENA before a power relating to that Event of Default is exercised; or

waived in writing by the ARENA; and

headings and bold type are for ease of reference only and do not affect the interpretation of this Agreement.

Completion of Schedules

To the extent that the parties have not completed items in a Schedule, unless otherwise stated in the Schedule, those items will be taken to be ‘not applicable’ for the purpose of this Agreement.

Priority of documents

If there is any inconsistency between any of the documents forming part of this Agreement, those documents will be interpreted in the following order of priority to the extent of the inconsistency:

General Conditions and Schedules (other than any attachments to the Schedules);

any attachments to the Schedules; and

documents incorporated by reference in this Agreement.

Business Days

Except where paragraph 2.4(b) below applies, where the day on or by which any thing is to be done is not a Business Day, that thing must be done on or by the proceeding Business Day.

If a payment under this Agreement is due on a day which is not a Business Day, the due date for that payment is the next Business Day in the same calendar month or, if none, the preceding Business Day.

– Agreement details

| Item number | Description | Details |
| --- | --- | --- |
|  | Account name | [Insert Project name] ARENA Funding Account. |
|  | Acknowledgement of support | The Recipient must acknowledge the support received from ARENA by including the following statement: “This Project received funding from ARENA as part of ARENA's Advancing Renewables Programme.” |
|  | Address for Notices | ARENA: [insert name and position of person to receive notices] [insert postal address] [insert physical address] [insert facsimile number] Recipient: [insert name and position of person to receive notices] [insert postal address] [insert physical address] [insert facsimile number] |
|  | Approved Recipient Shareholder | [insert]; [insert]; and [insert]. [Note: Recipient to propose list of entities for consideration by ARENA.] |
|  | ARENA Material | [insert relevant ARENA Material or, if none, state “Not Applicable”] |
|  | ARENA Representative | [insert details of ARENA's representative] |
|  | Assets | [insert description of specific assets to which the requirements in paragraph 5.10 (Assets) of Schedule 6 will apply. Otherwise insert 'default position to apply'.] |
|  | Community Consultation Plan | [insert date(s) for certification of the Community Consultation Plan, evidence of initial community consultation and notification of responses to adverse community reaction] |
|  | Confidential Agreement Provisions | [To be inserted by the Recipient during negotiations of this Agreement] |
|  | Confidential Information | [To be inserted] |
|  | CP Satisfaction Date | [insert date by which Project Financial Close must be achieved eg, dd/mm/yy] being the date which is 120 days from the date of the Offer to Negotiate as automatically extended pursuant to clause 6.7(d) or extended by ARENA pursuant to clause 6.7(e). |
|  | Debt Contributions | $[insert] |
|  | EPC Contractor | [insert details of Recipient’s EPC Contractor] |
|  | EPC Contractor Insurance Policies | [insert types and levels of insurance required] |
|  | Finance Documents | [insert details of the Recipient’s Finance Documents eg, “the Facility Agreement dated [insert date] and each other ‘Finance Document’ defined therein in force at the date of Project Financial Close.”] |
|  | Guidelines and principles | Advancing Renewables Programme – Programme Guidelines |
|  | Conditions relating to ARENA Material | [insert, if any] |
|  | O&M Contractor | [insert details of Recipient’s O&M Contractor] |
|  | Policy and requirements | [Managing Risks of Hazardous Chemicals in the Workplace Code of Practice 2012 (Cth); Labelling of Workplace Hazardous Chemicals Code of Practice 2011 (Cth); Preparation of Safety Data Sheets for Hazardous Chemicals Code of Practice 2011 (Cth); Managing Electrical Risks at the Workplace Code of Practice; Working in the Vicinity of Overhead and Underground Electrical Lines Draft Code of Practice; and] Commonwealth Government's Web Content Accessibility Guidelines. [insert reference to relevant policies (if any). Otherwise insert 'no specific policies apply'] |
|  | Project Documents | [insert details of the Recipient’s Project Documents] |
|  | Recipient Confidential Information | Information identified as Recipient Confidential Information in the Knowledge Sharing Plan, for the period specified in the Knowledge Sharing Plan or, if no period is specified, [insert] [Insert any other Recipient Confidential Information including period of confidentiality] |
|  | Recipient Contributions | $[insert] |
|  | Recipient Insurance Policies | [insert types and levels of insurance required] |
|  | Recipient Representative | [insert details of Recipient's representative] |
|  | Related Entity | [insert details] |
|  | Risk Management Plan | [insert date for certification of the Risk Management Plan] |
|  | Specified Personnel | [insert names and positions of Specified Personnel, including the person responsible for Knowledge Sharing, who must be different from the project manager.] |
|  | Specified Subcontractors | [insert details of the key Subcontractors] |
|  | Subcontractors | [insert names and ABNs of any subcontractors and description of work to be subcontracted. Otherwise insert 'not applicable'] |
|  | Threshold Amount | $[insert] |

– The Project and Funds

Outcomes

[Set out objectives or outcomes, i.e. what the Recipient is to achieve in undertaking the Project.]

Description

[Describe the Project, i.e. what the Recipient will spend the Funds doing, including the location of the Project. It is important to include sufficient detail to allow ARENA to judge whether what the Recipient is doing/spending the Funds on falls within the approved scope.]

The Project includes the Knowledge Sharing Activities.

Authorisations

[Note: see paragraphs 2(e) and 3.2(s)(i) of Schedule 6. This table below will be informed by the legal due diligence exercise.]

| Authorisation by type/category | Final date for obtaining Authorisation |
| --- | --- |

Total Funds

Subject to this Agreement, the total amount of funding payable by ARENA under this Agreement is $[insert amount] (excluding GST).

– Conditions Precedent

[Note: the Conditions Precedent will need to be adjusted to include any conditions set out in the funding announcement(as updated from time to time) and the board approval conditions for the Project.]

Funding Conditions Precedent

For the purposes of clause 4.1 (Funding Conditions Precedent) of this Agreement, the provision of each of the following to ARENA in a form and substance satisfactory to it is a Funding Condition Precedent:

evidence that the Bank Account has been opened on the terms set out in clause 5 (Bank Account) together with details sufficient to identify the Bank Account;

an original ARENA Security executed by the Recipient, together with evidence satisfactory to ARENA that the security interest created by the ARENA Security has been perfected and registered under applicable law to ARENA’s satisfaction;

an original Account Bank Side Deed executed by the Recipient and the Account Bank;

if applicable, an original of [each Connection Contract] executed by the Recipient and [insert];

legal opinions addressed to ARENA from [the Recipient’s legal counsel/legal counsel satisfactory to ARENA] in respect of the due execution by, and enforceability against, the Recipient and each other party to any of them of the ARENA Project Documents required to be entered into as Funding Conditions Precedent;

- [Note: The nature and extent of legal opinions required by ARENA may vary from Project to Project.]

a final draft EPC Contract in respect of the Project (on terms and subject to conditions precedent satisfactory to ARENA in executable form);

if applicable, a final draft O&M Agreement in respect of the Project (on terms and subject to conditions precedent satisfactory to ARENA in executable form);

final draft copies of the Finance Documents listed in item 15 of Schedule 2 (Agreement details) (on terms and subject to conditions precedent satisfactory to ARENA (including the identity of the Financiers), in executable form);

a letter from the Recipient Shareholder confirming its commitment to provide the Recipient Contributions;

if applicable, a final draft Off Take Deed (on terms and subject to conditions precedent satisfactory to ARENA, in executable form;

the Knowledge Sharing Plan;

the Community Consultation Plan developed and agreed with ARENA in accordance with the requirements of paragraph 5.2 (Community Consultation Undertakings) of Schedule 6 (Undertakings);

a copy of the Private Ruling; and

a correctly rendered Funds Invoice.

Withdrawal Conditions Precedent

Initial Withdrawal Conditions Precedent

Project Financial Close will not occur, and the Recipient will not be permitted to make its first withdrawal of Funds, until ARENA has received, or waived the receipt of, each of the following in a form and substance satisfactory to it:

a copy of an executed EPC Contract in the same form as provided to ARENA as a Funding Condition Precedent (or such other form approved by ARENA together with any executed guarantees or other performance security to the extent required by and in accordance with the terms of the EPC Contract;

a copy of an executed O&M Agreement in the same form as provided to ARENA as a Funding Condition Precedent (or such other form approved by ARENA);

if applicable, a copy of the executed Off Take Deed in the same form as provided to ARENA as a Funding Condition Precedent (or such other form approved by ARENA;

certificates of currency as required under paragraph 6.2 (Certificates of currency) of Schedule 6 from:

the Recipient’s insurers in respect of the Recipient Insurance Policies; and

the EPC Contractor’s insurers in respect of the EPC Contractor Insurance Policies;

legal opinions addressed to ARENA from [the Recipient’s legal counsel/legal counsel satisfactory to ARENA] in respect of:

the due execution by, and enforceability against, the Recipient and each other member of the Recipient Group of each ARENA Project Document entered into on and from ARENA Financial Close, each Finance Document and each Project Document to which each of them is a party; and

the due execution of each ARENA Project Document and each Project Document by, and enforceability of those documents against, each counterparty to those documents;

- [Note: The nature and extent of legal opinions required by ARENA may vary from Project to Project.]

written evidence that all conditions precedent under the Finance Documents to the Recipient drawing down funds under the Finance Documents (other than Project Financial Close) have been satisfied or waived by the Financiers;

written evidence that all conditions precedent under the Project Documents have been satisfied or waived, except any conditions precedent that can only be satisfied on or after the Recipient’s withdrawal of Funds or the Recipient drawing down funds under the Finance Documents;

copies of the executed Finance Documents listed in 15 of Schedule 2 (Agreement details) in the same form (and with the same counterparties) as provided to ARENA as a Funding Condition Precedent (or such other form approved by ARENA;

evidence that the Recipient Contributions have been deposited into the Construction Proceeds Account in full and have been applied in full for the purposes set out in clause 3.1;

a Financial Model which:

is in the electronic format in which it was created, unlocked and in computer readable form current as at Project Financial Close;

contains or is provided together with a description of the methodology used in constructing it;

is delivered together with an audit report from a duly qualified and experienced auditor of financial models that the Financial Model is accurate and complete (based on the Recipient inputs provided by the Recipient); and

that complies with the requirements of paragraph 4.1 (Financial Model) of Schedule 6 (Undertakings) and following the completion of the conditions in paragraphs 2.1(a) to 2.1(c), 2.1(f) to 2.1(h) and 2.3(a) (inclusive), in each case of this Schedule 4, an updated Financial Model in accordance with paragraph 4.2 (Updating the Financial Model) of Schedule 6 (Undertakings);

an original ARENA Tripartite Deed executed by all parties to it other than ARENA;

written evidence that the Builder(s) performing Building Work under the Project either:

have received accreditation under the Accreditation Scheme; or

are not required by the Accreditation Scheme to have such accreditation (including because the Builder(s) are “subcontractors” as defined in the Fair Work Regulations);

an original Independent Certifier Agreement (on terms satisfactory to ARENA) executed by all parties to it other than ARENA;

an original Independent Auditor Agreement that includes a scope of works and access rights satisfactory to ARENA executed by all parties to it other than ARENA;

a copy of each of the following due diligence reports prepare by entities, and on the basis of a scope of work, approved by ARENA each expressed to be able to be relied upon by ARENA with reliance language acceptable to it:

- [Note: To the extent required, ARENA will enter into claims priority letters whereby claims by ARENA against a provider of a due diligence report will be subordinated to those of the Finance Parties.]

a legal due diligence report with respect to the Project which concludes (to the reasonable satisfaction of ARENA) that:

the Recipient has obtained all necessary licences, consents and approvals (other than those licences, consents and approvals which by their nature can only be obtained after Project Financial Close) to design, procure, develop and construct the Project; and

to the extent not otherwise already obtained, there are no material risks that would prevent the Recipient obtaining all necessary licences, consents and approvals to design, procure, develop and construct the Project;

a technical due diligence report;

an energy yield report;

an insurance due diligence report;

a tax (including, where appropriate, stamp duty) and accounting report;

[a market forecast report;] and

such other due diligence reports which are requested by ARENA or which are being provided to the Finance Parties in respect of the Recipient or the Project;

[certification in relation to the Community Consultation Plan in accordance with paragraph 5.2(d) of this Schedule 6; ]

[evidence that the Recipient has undertaken all necessary initial community consultation in accordance with the requirements of the Community Consultation Plan;]

[where it has not already been provided to ARENA, notification of all submissions, complaints or questions arising from the community consultation undertaken in accordance with the requirements of the Community Consultation Plan and any responses provided by the Recipient to those submissions, complaints or questions in accordance with the requirements of the Community Consultation Plan;]

a Risk Management Plan developed by the Recipient and provided to ARENA in accordance with paragraph 5.1 (Risk Management Undertakings) of Schedule 6 (Undertakings), together with the certification required under paragraph 5.1(c) of Schedule 6 (Undertakings); and

a Budget for the Project (in form and substance satisfactory to ARENA).

Ongoing Withdrawal Conditions Precedent

The Recipient will not be permitted to make any withdrawal of Funds (other than the first withdrawal and the Commissioning Date Withdrawal) until ARENA has received, or waived the receipt of, each of the following in a form and substance satisfactory to it:

an unqualified certificate from the Independent Certifier in relation to the Project costs to be funded by the Funds and the Debt Contributions, in aggregate, requested under the relevant Withdrawal Request, which confirms:

details of the relevant Project costs to be funded and confirmation that such costs have been properly incurred by or on behalf of the Recipient and are payable or are expected to be incurred and payable within 30 days of the relevant Withdrawal Request (including where applicable copies of the EPC Contractor’s payment claims relating to any such Project costs and confirmation that any relevant EPC Milestones and other milestone events under a Project Document have occurred); and

that the Builder(s) performing Building Work under the Project either:

have received accreditation under the Accreditation Scheme; or

are not required by the Accreditation Scheme to have such accreditation (including because the Builder(s) are “subcontractors” as defined in the Fair Work Regulations);

each Repeating Representation is true and correct in all material respects and not misleading in any material respect on the date of the Withdrawal Request and on the date of withdrawal;

no Event of Default is continuing or would result from the withdrawal;

confirmation from the Independent Certifier that the Cost to Complete Test is satisfied;

at any time following the Date for Practical Completion, evidence that the Independent Certifier has certified that the Commissioning Date is reasonably likely to occur by no later than the Commissioning Sunset Date;

a copy of Independent Auditor’s report which concludes that it has not made an adverse finding (including in relation to fraud) in respect of the payment claim and invoices evidencing the Project costs to be funded by the Funds[, the Recipient Contributions (if not already spent in full)] and the Debt Contributions (in aggregate) requested under the relevant Withdrawal Request);

if the terms of the Finance Documents last provided to ARENA have changed, the provision to ARENA of updated Finance Documents (provided that, if the relevant change required the consent or approval of ARENA under the [ARENA Project Documents/ARENA Tripartite Deed], such changes are satisfactory to ARENA); and

if the Recipient must comply with paragraph 4.2 of Schedule 6, the provision by the Recipient to ARENA of an updated Financial Model in accordance with that clause.

General Withdrawal Conditions Precedent

- For the purposes of clause 7.2 of this Agreement, the Recipient will not be permitted to make any withdrawal of Funds, until ARENA has received, or waived the receipt of, each of the following in a form and substance satisfactory to it:

an effective Withdrawal Request from the Recipient in relation to the Project costs to be funded by the Funds and the Debt Contributions (in aggregate);

the amount of Funds requested pursuant to the relevant Withdrawal Request:

is, when aggregated with all previous amounts withdrawn from the Bank Account pursuant to clause 7.2, no more than the ARENA Percentage of the aggregate of:

the total amount of Funds requested pursuant to the relevant Withdrawal Request and Debt Contributions to be provided contemporaneously with the withdrawal Funds (in aggregate); and

the total amount of Funds previously withdrawn and Recipient Contributions paid on or prior to the withdrawal the subject of the relevant Withdrawal Request (in aggregate); and

is not greater than the current credit balance of the Bank Account at the time;

evidence that the Funds requested pursuant to the relevant Withdrawal Request and associated Debt Contributions to be provided contemporaneously with the withdrawal Funds are directed to be deposited into the [Recipient’s Construction Proceeds Account/relevant Project Account under the Finance Documents]; and

evidence that the instalments of the Debt Contributions to be provided contemporaneously with the withdrawal Funds have been, or will contemporaneously with the withdrawal of the Funds requested to be withdrawn from the Bank Account be, provided to the Recipient by way of deposit in (or transfer into) the Recipient’s Construction Proceeds Account.

– Representations and Warranties

The Recipient represents and warrants that:

registration: it is a corporation duly incorporated or registered (or taken to be registered) and validly existing under the [Corporations Act/applicable companies law in its jurisdiction of incorporation or registration];

- [Note: This representation and warranty is to be amended as appropriate based on status of Recipient.]

corporate power: it has the corporate power to own its assets and to carry on its business as it is now being conducted;

authority: it has the right, power and authority to enter into, perform and observe its obligations under [this Agreement/ the ARENA Project Documents];

authorisations: the execution, delivery and performance of [this Agreement has/the ARENA Project Documents have] been duly and validly authorised by it;

binding obligations: the ARENA Project Documents constitute its legal, valid and binding obligations and, subject to any necessary stamping and registration, are enforceable in accordance with their terms subject to laws generally affecting creditors’ rights and to principles of equity;

transaction permitted: the execution, delivery and performance by it of the ARENA Project Documents will not breach, or result in a contravention of:

any law, regulation or Authorisation;

its constitution or other constituent documents; or

any security interest or agreement which is binding it,

- and will not result in:

the creation or imposition of any security interest on any of its assets other than as permitted under the ARENA Project Documents; or

the acceleration of the date for payment of any obligation under any agreement which is binding on it;

financial information: its most recent Financial Reports or accounts which it has provided to ARENA under paragraphs 1(a) to (c) of Schedule 6:

give a true and fair view of the financial condition and state of affairs of it as at the date they were prepared and of the results of its operations for the period they cover; and

were prepared in accordance with the Accounting Standards;

no change in affairs: there has been no change in its state of affairs since the end of the accounting period for its most recent Financial Reports or accounts, referred to in clause (g) above which has had or is likely to cause a Material Change;

commercial benefit: the entering into and performance by it of its obligations under the ARENA Project Documents to which it is expressed to be a party is for its commercial benefit and is in its commercial interests;

information true: any statement or information given or made to ARENA by the Recipient from time to time under [this Agreement/ an ARENA Project Document] (including information or statements contained in any Report) is true and correct in all material respects (except, in respect of information provided to the Recipient by another person, the Recipient represents and warrants that unless otherwise disclosed at the time the information is provided it is not aware of any circumstances affecting the accuracy of that information);

skill and expertise: on and from Project Financial Close and for the remainder of the Agreement Period, it and its Personnel, including its Specified Subcontractors and Specified Personnel, have the necessary experience, skill, knowledge, expertise and competence to undertake the Project and (where appropriate) will hold such licences, permits, Authorisations or registrations as are required under any Law to undertake the Project;

Recipient Insurance Policies: all Recipient Insurance Policies required by Law or this Agreement to be held by the Recipient at the time are in place and in full force and effect and have not been varied without ARENA’s prior written consent where the proposed variation would result in the policy or policies becoming inconsistent with the requirements of this Agreement;

EPC Contractor Insurance Policies: to the best of its knowledge after making diligent inquiry all EPC Contractor Insurance Policies required by this Agreement to be held by the EPC Contractor at the time are in place and in full force and effect and have not been varied without ARENA’s prior written consent where the proposed variation would result in the policy or policies becoming inconsistent with the requirements of this Agreement;

no Event of Default: except as disclosed to ARENA in writing, no Event of Default has occurred and is subsisting;

single purpose entity: it is a single purpose entity established for the sole purpose of undertaking the Project and it does not carry on any other business or activity other than as contemplated or permitted by ARENA Project Documents, Finance Documents and Project Documents and it has not incurred a liability which it has not fully discharged other than under the ARENA Project Documents, the Finance Documents or the Project Documents or in connection with the Project, or which is reasonably incidental thereto;

priority: the ARENA Security has the ranking and priority it is expressed to have;

[not a trustee: it does not enter into any ARENA Project Document as trustee of any trust or settlement;]

[trustee: if the Recipient is a trustee, it enters into this Agreement personally and in its capacity as trustee and has the power to perform its obligations under this Agreement, and at all times maintains a trustee’s right of indemnity against all trust assets;]

- [Note: ARENA may require more extensive trustee representations and warranties if the Recipient is a trustee.]

no misleading information: there is no statement made or information provided in the Recipient’s Application that is materially incorrect, materially incomplete, false or misleading in any respect, at the time it was given, and which would have materially affected the original decision to approve the provision of the Funds had the error, omission, false or misleading nature of the statement or information been known at the time;

conflicts of interest: to the best of its knowledge after making diligent inquiry, and except as otherwise disclosed to ARENA in accordance with paragraph 2(c) of Schedule 6, no conflict of interest exists or is likely to arise in the performance of its obligations under [this Agreement/the ARENA Project Documents];

Intellectual Property Rights:

it will ensure its performance of the Project and this Agreement does not infringe the Intellectual Property Rights or Moral Rights of any third party; and

it is entitled to license the Intellectual Property Rights subsisting in the Licenced Material to ARENA in accordance with Schedule 9 (Intellectual Property Rights);

employee entitlements: it is not subject to any judicial decision against it relating to employee entitlements (not including decisions under appeal) where it has not paid the amount determined; and

Insolvency Event: no Insolvency Event has occurred in respect of it and there are no reasonable grounds to suspect that an Insolvency Event will occur in respect of the Recipient.

- [Note: ARENA may require additional representations and warranties depending on the Recipient’s, its business and the nature of the Project. To the extent that substantially the same representations and warranties are included in the Finance Documents, the Representations and Warranties in this Agreement will be reviewed and made consistent with those in the Finance Documents.]

– Undertakings

Provision of information and reports

The Recipient must provide ARENA with the following:

annual Financial Reports: no later than [120/90] days after the end of each financial year from Project Financial Close until the End Date, copies of the annual [consolidated/unconsolidated] Financial Report of the [Recipient/Recipient Group] for that financial year audited by an Approved Auditor;

[half year Financial Reports: no later than [90/60] days after the end of the first half of each financial year from Project Financial Close until the End Date, copies of the unaudited [consolidated/unconsolidated] semi-annual Financial Report of the [Recipient/Recipient Group] for that half financial year prepared by a Qualified Account;]

[quarterly accounts: no later than [60/45/30] days after the end of each calendar quarter from Project Financial Close until the End Date, copies of the unaudited [consolidated/unconsolidated] accounts of the [Recipient/Recipient Group] for that quarter prepared by a Qualified Account;]

Compliance Certificate: promptly, but not less than [20] Business Days after [each Quarterly Date] from Project Financial Close until the End Date, a duly completed and signed Compliance Certificate in respect of that [Quarterly Date];

Project Review Reports: on and from Project Financial Close until the Commissioning Date, promptly, but not less than [5] Business Days after the end of each calendar month, a Project Review Report;

ad hoc reports: as reasonably required by ARENA from time to time at the time and in the manner reasonably required by ARENA in relation to any material developments concerning the Project of any material delays or difficulties encountered in undertaking the Project;

Finance Documents: on and from the Commissioning Date, promptly but not less than [10] Business Days following any changes being made to any Finance Document, a copy of the updated Finance Documents;

Final Report: 20 Business Days before the End Date, a Final Report;

information under Finance Documents: at the same time as it is provided, any information provided to the Financiers under the Finance Documents;

Project Failure Report: in the event of Project Failure, the Recipient must, within 20 Business Days after the Project Failure, provide a report to ARENA for public release explaining the reasons for the Project Failure and the Project Lessons Learned; and

other information: any other information as ARENA requests from time to time.

Notices

The Recipient must notify ARENA promptly upon becoming aware of:

Critical Incidents: without limiting any obligation to notify any Authority or any other person, any Critical Incident in accordance with the Critical Incidents protocol notified by ARENA to the Recipient from time to time;

local community concerns: any significant concerns of local community groups;

conflicts of interest: during the Agreement Period, any conflict of interest which arises, or appears likely to arise, together with all relevant information relating to the conflict of interest, including the Recipient’s strategy for managing [it/the relevant conflict of interest];

changes to Bank Account: and in any event within 10 Business Days of, a change to the Bank Account or the Bank Account details previously notified to ARENA (whether or not ARENA has consented to the change);

Authorisations: it being likely that any Authorisation will not be obtained or satisfied by the time set out in Part 3 of Schedule 3;

Event of Default: the occurrence of an Event of Default or other default under an ARENA Project Document;

Finance Default: the occurrence of any Finance Default; and

Recipient Shareholder Insolvency Event: an Insolvency Event occurring in relation to a Recipient Shareholder.

[Note: Subject to the Recipient’s proposed corporate structure, notices of changes of control of Recipient Shareholders may also be required.]

General Undertakings

Preconditions to undertaking the Project

Notwithstanding any other provision of this Agreement, the Recipient must not commence any physical work in relation to the Project until it has provided to ARENA:

certification in relation to the Risk Management Plan in accordance with paragraph 5.1(d) of this Schedule 6;

certification in relation to the Community Consultation Plan in accordance with paragraph 5.2(d) of this Schedule 6;

where that physical work constitutes Building Work, confirmation that the Builder(s) performing Building Work under the Project either:

have received accreditation under the Accreditation Scheme; or

are not required by the Accreditation Scheme to have such accreditation (including because the Builder(s) are “subcontractors” as defined in the Fair Work Regulations);

evidence that the Recipient has undertaken all necessary initial community consultation in accordance with the requirements of the Community Consultation Plan; and

notification of all submissions, complaints or questions arising from the community consultation referred to above in clause 3.1(a)(iii) above and any responses provided by the Recipient to those submissions, complaints or questions in accordance with the requirements of the Community Consultation Plan.

A version of Parts 1 (Outcomes) and 2 (Description) of Schedule 3 (The Project) that is fit for public release and acceptable to ARENA must be provided 1 week prior to Project announcement.

Undertaking the Project

The Recipient must:

undertaking the Project: undertake the Project in accordance with:

this Agreement and each other ARENA Project Document, Finance Document and Project Document;

all applicable Laws;

all relevant Australian industry standards and good industry practice or, where none apply, relevant international industry standards;

any guidelines and principles specified in item 16 of Schedule 2 (Agreement details) to the extent they are relevant;

any ARENA policies, Commonwealth policies and specific requirements set out in item 19 of Schedule 2 (Agreement details); and

[the Project Plan;]

Knowledge sharing:

participate as reasonably required by ARENA in Knowledge Sharing Activities;

undertake the Project in a manner which supports, and is consistent with the Knowledge Sharing Plan;

Completion: subject to this Agreement, meet the Commissioning Date on or before the Commissioning Sunset Date;

ARENA Tripartite Deed: prior to Project Financial Close, negotiate in Good Faith with ARENA and the Financiers to enter into an ARENA Tripartite Deed consistent with Schedule 12;

conflicts of interest:

use all reasonable endeavours to:

keep itself informed of any potential conflicts of interest; and

take necessary steps to prevent and mitigate the effects of any conflicts of interest; and

take such steps as ARENA reasonably requires to resolve or otherwise deal with any conflict of interest notified to ARENA in accordance with paragraph 3.2(b) of this Schedule 6;

Intellectual Property Rights: comply with Schedule 9 (Intellectual Property Rights);

Project Issues register: from Project Financial Close to the End Date maintain a register of Project Issues which complies with the requirements of Part 3 of Schedule 8;

changes to Bank Account: not change the Bank Account or the details of the Bank Account without the prior written consent of ARENA;

Project Accounts: procure that, if requested by ARENA, a copy of the statements relating to any Project Account, and any other reasonable details relating to the Recipient’s use of any Project Account, are provided to ARENA;

Project Documents: not:

modify, replace, amend or vary in any material respect, or agree to a modification, replacement or amendment or variation in any material respect of;

avoid, release, surrender, terminate, rescind, discharge (other than by performance) or accept the termination, rescission or repudiation of;

grant any waiver (expressly or impliedly), or extend or grant any time or indulgence, in respect of any obligation under, or provide its consent or agreement (other than in respect of minor or administrative matters) to any matter under,

any Project Document to which it is a party without the prior written consent of ARENA (not to be unreasonably withheld or delayed) which consent will deemed to be given if the Financiers have provided their consent (where required) under the Finance Documents, other than in respect of any change to the scope or work or services to be performed under a Project Document;

Project revenues: ensure that all Project revenues are deposited into one of the Recipient’s Project Accounts;

no transfers: not:

agree to or permit the novation, substitution, assignment or transfer of its right, obligation or interest under any one or more Project Documents; or

consent or agree to any novation, substitution, assignment or transfer of any rights or obligations of any other party to a Project Document (where it has the ability to prevent it),

except with the prior written consent of ARENA (not to be unreasonably withheld or delayed);

agreements: not enter into any material agreement except:

any agreement in relation to the sale and purchase of electricity and green products generated at, and other benefits arising from, the Project;

as contemplated by the ARENA Project Documents, Finance Documents and Project Documents;

in the ordinary course of business;

as expressly permitted by the ARENA Project Documents; or

with the prior written consent of ARENA;

partnership and joint ventures: not enter into any partnership or joint venture with another person;

corporate existence: preserve and maintain its incorporation and valid existence as a [limited liability corporation] in the place of registration as at the date of the deed under laws of its jurisdiction of incorporation and not change its place of registration or incorporation;

amendments to constituent documents: not amend or agree to amend or allow its constitution or any other constituent document to be amended in any way which is reasonably likely to cause a Material Change;

change of business: not cease or do anything that would cause material change to its business (as contemplated by the ARENA Project Documents, the Finance Documents and the Project Documents);

no other business: not undertake or have an interest in any trading or other activity other than the Project or as contemplated by the ARENA Project Documents, the Finance Documents and the Project Documents; and

Authorisations:

obtain (or satisfy), maintain and, to the satisfaction of the relevant administering Authority, comply with all Authorisations, including those referred to in Part 3 of Schedule 3; and

do all things necessary to ensure that any Authorisation is obtained (or satisfied) in advance of the date by which it is required as specified in Part 3 of Schedule 3.

Commissioning Date

If the Recipient believes that the Commissioning Date will not be met by the Commissioning Sunset Date, the Recipient must provide a notice to ARENA promptly after forming such a belief which sets out the reasons for the Recipient’s belief and the Recipient’s proposed actions to prevent or minimise any delay to the Commissioning Date being met.

On receipt of a Notice from the Recipient under clause 3.3(a) above, ARENA may extend either or both of the Commissioning Sunset Date and the End Date (and ARENA will agree to extend the Commissioning Sunset Date if the Financiers have consented to an equivalent extension under the Finance Documents).

Financial Model and Budget

Financial Model Generally

The Recipient must not amend the architecture, logic or algorithms of the Financial Model in any way without the prior written consent of ARENA, which consent may be given or withheld by ARENA in its absolute discretion, but the Recipient may amend the inputs within the Financial Model without ARENA’s consent, other than in respect of any line item that relates to expenditure to be incurred in complying with the Recipient’s obligations under the Knowledge Sharing Plan.

The Recipient must provide to ARENA and its nominees full and complete access to any electronic copies of the calculations required to update the Financial Model in accordance with this paragraph 4 (Financial Model) of Schedule 6, including reasonable access to any computer operator with ability to fully access that information, and any relevant passwords or other access information.

Updating the Financial Model

After the Financial Model is delivered as an Initial Withdrawal Condition Precedent, the Recipient must promptly update the Financial Model and deliver it to ARENA in computer readable form in each of the following circumstances:

where this Agreement expressly requires the Recipient to update the Financial Model and provide it to ARENA;

where required to do so in accordance with the Knowledge Sharing Plan;

where there is any change to the actual Project costs, Recipient Contributions, Debt Contributions, cash flows and revenues of the Project; and

where there is a material change to any term or condition of any Project Document which has the effect, or is likely to have the effect, of varying the actual Project costs, Recipient Contributions, Debt Contributions, cash flows and revenues of the Project.

The Recipient must update the Financial Model to reflect the actual Project costs, Recipient Contributions, Debt Contributions, cash flows and revenues of the Project:

in respect of clause 4.2(a) above, as at the date that Project Financial Close occurs to update for all changes to the Financial Model resulting from the occurrence of Project Financial Close;

in respect of clause 4.2(a)(i) above, as at the date an event occurs which triggers the requirements of a clause under this Agreement that expressly requires the Recipient to update the Financial Model and provide it to ARENA;

in respect of clause 4.2(a)(iii) above, as at the date the Material Change to the actual Project costs, Recipient Contributions, Debt Contributions, cash flows and revenues of the Project occurs; and

in respect of clause 4.2(a)(iv) above, as at the date the relevant parties amend the relevant Project Document(s) to incorporate the material change to any term or condition of that Project Document,

- and, where there is any change to the methodology used in constructing the Financial Model, also deliver to ARENA:

a certificate from a duly qualified and experienced auditor of financial models that the Financial Model is accurate and complete (based on the Recipient inputs provided by the Recipient); and

description of the change in the methodology used in constructing the Financial Model.

The Recipient must provide to ARENA and its nominees full and complete access to any electronic copies of the calculations required to update the Financial Model in accordance with this clause 4, including reasonable access to any computer operator with ability to fully access that information, and any relevant passwords or other access information.

Budget

On and from Project Financial Close, subject to clause 4.3(b), the Recipient may vary the Budget as it sees fit provided that any such variation is described in detail in the Project Review Report for that month.

The Recipient must not, without ARENA’s prior written approval, vary the Budget by removing any items which relate to the expenditure to be incurred in complying with the Recipient’s obligations under the Knowledge Sharing Plan.

Where the Recipient seeks ARENA’s written approval to vary the Budget under clause 4.3(b) ARENA must, within 10 Business Days of receiving the Recipient’s request, approve or reject the proposed variation. If ARENA rejects the proposed variation, ARENA must give Notice to the Recipient outlining its reasons for the rejection.

Where an amendment is made to the Budget under this paragraph 4.3, the Recipient must promptly provide ARENA with an updated copy of the Budget with any updated Financial Model that the Recipient is obliged to provide to ARENA under clause 8.3.

Specific Undertakings

Risk Management Undertakings

      - The Recipient must develop a Risk Management Plan for the Project which meets the requirements of paragraph 5.1(c) below to be provided to ARENA prior to Project Financial Close.

      - The Recipient must implement the Risk Management Plan on and from Project Financial Close, and update it as required, for the duration of the Agreement Period.

      - The Risk Management Plan must include the following features:

clear identification and documentation of all key Project risks and categorisation of those risks covering both likelihood of occurrence and potential consequence;

the proposed mitigation strategies and associated action plans that the Recipient determines necessary to eliminate the risks, or if this is not possible, minimise the likelihood and consequences of those risks occurring;

a process for regularly monitoring and updating the Risk Management Plan and reporting to the Recipient’s internal management, board and consortium members (if applicable); and

consistency with relevant industry standards and good industry practice for a project of this nature and the types of risks it has.

      - Prior to the commencement of [any/the] physical works for the Project, the Recipient must provide to ARENA certification from an independent, responsible and qualified person selected and engaged by the Recipient that the Recipient’s Risk Management Plan is, in the reasonable opinion of that person, appropriate and consistent with good industry practice for a project of this nature and the types of risks it has, and that, based on reasonable enquiries, it appears it is being implemented.

      - The person appointed to provide the certification under clause 5.1(d) must not be a Recipient Shareholder or an employee, director, other officeholder or Related Entity of the Recipient, or any other person having (or having had) a significant involvement in the Project, the Application, or any Report submitted under this Agreement.

Community Consultation Undertakings

The Recipient must develop a Community Consultation Plan for the Project which meets the requirements of paragraph 5.2(c) below to be agreed with ARENA on or prior to ARENA Financial Close.

The Recipient must implement the Community Consultation Plan on and from Project Financial Close, and update it as required, for the duration of the Agreement period.

The Community Consultation Plan must include the following features:

identification of all key stakeholder groups, including local communities that are potentially affected by the Project;

a description of the past and proposed community consultation processes to be undertaken that includes the following:

public notification of meetings;

itinerary of meetings to be conducted, groups involved and agenda for meetings;

provision of information at meetings and local information sites;

documentation of attendees, questions and answers and follow-up issues required arising from meetings; and

a description for stakeholders on how to access the latest information in respect of community consultation matters;

[a description of how community consultation activities align with [EPC Contract;]

a process for maintaining an up-to-date record of submissions, complaints and questions arising from community consultations and the responses provided to these submissions complaints and questions;

a process for regularly:

monitoring and updating the Community Consultation Plan and the community consultations undertaken; and

reporting to the Recipient’s management, consortium members (if applicable) and other key groups (whether government or non-government) as required by ARENA to ensure the ongoing improvement of community engagement,

- that is consistent with relevant industry standards and good industry practice for a project of this nature and the types of community consultation to be undertaken;

a process for regularly providing to ARENA, during the Agreement Period, evidence that the Recipient has engaged in community consultation in relation to the Project; and

a timeframe within which the Recipient must provide to ARENA notification of all submissions, complaints and questions arising from community consultation and responses provided by the Recipient to any submissions, complaints or questions arising from the community consultation.

On or before Project Financial Close, the Recipient must provide to ARENA certification from an independent, responsible and qualified person selected and engaged by the Recipient that the Community Consultation Plan is, in the reasonable opinion of that person, appropriate and consistent with good industry practice for a project of this nature and the types of community consultation to be undertaken, and that, based on reasonable enquiries, it appears it is being implemented.

The person appointed to provide the certification under clause 5.2(d) must not be a Recipient Shareholder, an employee, director, other officeholder or Related Entity of the Recipient, or any other person having (or having had) a significant involvement in the Project, the Application, or any Report submitted under this Agreement.

The Recipient must make the Community Consultation Plan available to any person from ARENA Financial Close to the End Date.

The Recipient may make the Community Consultation Plan available by publishing it on its website.

Fair Work Act Undertakings

Subject to the exclusions specified in the Fair Work Regulations, where the Funds relate to building and construction activities, the Project is bound by the application of the Accreditation Scheme, and the Recipient must ensure that all head contracts for building work under the Project that are valued at $[4,000,000] or more must:

be notified to the Office of the Federal Safety Commissioner at the earliest possible opportunity (that is, when approaching the market); and

contain a requirement that the Builder(s) performing Building Work under the Project (except any Builders which are “subcontractors” as defined in the Fair Work Regulations):

are accredited under the Accreditation Scheme;

maintain Scheme accreditation for the life of the contract; and

must comply with all conditions of the Accreditation Scheme accreditation.

Building Code Undertakings

Where Funds are used for any building and construction activity in relation to the Project, subject to the thresholds specified in the Supporting Guidelines, the Recipient must comply and ensure that the Project Parties comply with the Building Code and Supporting Guidelines.

The Supporting Guidelines require the Recipient to ensure that:

all requests for tender, expressions of interest, submissions and invitations to join common use arrangements in relation to the Project made by it, or any of the Project Parties, contain the commitment to apply the Building Code and Supporting Guidelines as set out in the Model Clauses; and

all contracts entered into in relation to the Project by it, or any of the Project Parties, contain the commitment to apply the Building Code and Supporting Guidelines as set out in the Model Clauses.

The Recipient must maintain adequate records of compliance by it, and each of the Project Parties, with the Building Code and the Supporting Guidelines.

The Recipient must permit ARENA and those authorised by ARENA, including a person occupying a position in Fair Work Building Industry Inspectorate, full access to the premises and records of the Recipient and the Project Parties (but only during Business Hours and on reasonable notice) to:

inspect any work, material, machinery, appliance, article or facility;

inspect and copy any record relevant to the Project and works governed by this Agreement; and

interview any person,

as is reasonably necessary to monitor compliance with the Building Code and Supporting Guidelines.

The Recipient undertakes that it, and each of the Project Parties, will agree to a reasonable request from ARENA, including a person occupying a position in the Fair Work Building Industry Inspectorate, to produce a specified document within a specified period, in person, by fax or by post.

ARENA may publish or otherwise disclose information in relation to compliance by the Recipient and the Project Parties with the Building Code and the Supporting Guidelines. The Recipient must obtain the consent of the Project Parties to the publication or disclosure of information under this clause 5.4(f).

While acknowledging that value for money is the core principle underpinning decisions on Government grant funding decisions, when assessing tenders the Recipient may preference subcontractors and consultants that have a demonstrated commitment to:

adding and/or retaining trainees and apprentices;

increasing the participation of women in all aspects of the industry; or

promoting employment and training opportunities for indigenous Australians in regions where significant indigenous populations exist.

The Recipient must not appoint a subcontractor or consultant in relation to the Project where:

the appointment would breach a sanction imposed by the Minister for Employment; or

the contractor, subcontractor or consultant has had a judicial decision against them relating to employee entitlements, not including decisions under appeal, and has not paid the claim.

Compliance with the Building Code and the Supporting Guidelines will be without limitation to the obligations of the Recipient and each of the Project Parties to comply with all relevant Laws, applicable court and tribunal orders, directions and decisions or industrial instruments in the jurisdiction in which any building and construction activity is undertaken. If and to the extent that the Recipient or any Project Party is not subject to the federal workplace relations jurisdiction, they must still comply with those elements of the Building Code and the Supporting Guidelines which do not conflict with their legal obligations under the applicable state or territory industrial relations jurisdiction.

WHS Law Requirements

The Recipient, in connection with the Project, must:

comply with the WHS Law; and

not do or allow to be done, or omit or allow to be omitted anything which may result in ARENA being in breach of the WHS Law.

Without limiting the generality of clause 5.5(a) above, the Recipient must ensure, so far as is reasonably practicable:

the health and safety of workers carrying out activities in connection with the Project;

that its workers, and the workers who in carrying out activities in connection with the Project that are influenced or directed by the Recipient, take reasonable care while carrying out activities in connection with the Project;

the provision and maintenance of safe systems of work;

that workers:

receive the necessary information, training, instruction and supervision in order to comply with the WHS Law and any rules, regulations, policies and guidelines issued from time to time by the Recipient; and

are aware of, and comply with, any requirement or directive relating to work health and safety which is issued by the Recipient from time to time, and any directive relating to work health and safety which is issued by ARENA or the appropriate regulatory agency; and

the health and safety of other persons is not put at risk from activities in connection with the Project.

The Recipient must immediately notify ARENA of any notifiable incidents or accidents (being an incident which is notifiable under WHS Law), injuries or damage to property of a serious nature that occurs in connection with the Project.

In relation to any incident notified to ARENA under clause 5.5(c) above, the Recipient must provide to ARENA:

an investigation report containing findings on the causes and effects of, and corrective and preventative actions arising from, any accident, notifiable incident, injury or damage to property notified to ARENA under clause 5.5(c); and

following the completion of an investigation report in accordance with clause 5.5(d)(i) above, a monthly report identifying the status of any preventative or corrective actions identified in that investigation report.

The Recipient must permit and must procure such further permission as may be deemed necessary for the Recipient and ARENA (or any person nominated by it) to inspect, examine, interview and take statements from the Recipient’s Personnel as it deems fit for the purposes of determining the causes and effects of any notifiable incident or accident, injury or damage to property of a serious nature.

The Recipient must, so far as is reasonably practicable:

consult, co-operate and co-ordinate activities with ARENA to ensure compliance with the WHS Law in connection with the Project, including (without limitation) taking reasonable steps to facilitate and participate in any meetings, furnish and maintain current information and to take any other steps agreed between ARENA and the Recipient;

consult with its workers to ensure compliance with WHS Law in connection with the Project; and

consult, co-operate and co-ordinate activities with other persons holding a duty under a Corresponding WHS Law involved in or connected to the Project (including all Subcontractors), to ensure compliance with the WHS Law, including (without limitation) taking reasonable steps to facilitate Subcontractor participation in any meetings, provision and maintenance of current work, health and safety information and to take any other steps agreed between the parties and those other persons.

In undertaking any activities under this Agreement, ARENA will not be commissioning any construction projects in connection with the Project or for the purposes of Part 6 of the WHS Regulations.

EPC Contractor, Specified Subcontractors and Personnel

The Recipient:

may subcontract the performance of any of its obligations under this Agreement.  In relation to:

the EPC Contract, the Recipient must, before Project Financial Close, give Notice to ARENA of the identity of the EPC Contractor and provide ARENA with confirmation that the terms and conditions of the EPC Contract are consistent with the matters listed in paragraphs 5.6(a)(iii) and 5.6(a)(iv) below; and

Subcontracts with a Specified Subcontractor, other than the EPC Contract and any Subcontract with an Offshore Subcontractor, the Recipient must give Notice to ARENA of the identity of the Recipient’s Specified Subcontractors and provide ARENA with confirmation that the terms and conditions of the relevant Subcontract are consistent with the matters listed in paragraph 5.6(a)(iii) below;

must not enter into a Subcontract (including with a Specified Subcontractor) under this Agreement with an entity named by the Director of Workplace Gender Equality as an employer currently not complying with the reporting requirements of the Workplace Gender Equality Act 2012 (Cth);

must ensure that any Subcontract with a Specified Subcontractor under this Agreement contains terms consistent with:

clause 27 (Indemnity);

paragraph 6 (Insurance) of this Schedule 6, or contains such other provisions which are appropriate for the relevant Specified Subcontract given the nature of the work being performed under that Subcontract;

clause 29 (Confidentiality and privacy);

clause 30 (Protection of personal information);

paragraphs 2(c) and 3.2(e) of Schedule 6; and

clause 14 (Audit and access);

must ensure that:

the EPC Contract contains clauses consistent with the requirements of paragraph 5.9 (Australian Industry Participation Undertakings) of this Schedule 6: and

the EPC Contractor complies with the AIP Plan in accordance with paragraph 5.9 (Australian Industry Participation Undertakings) of this Schedule 6;

must ensure that the EPC Contractor and any other Specified Subcontractor under this Agreement comply with the:

Building Code and the Supporting Guidelines as required under paragraph 5.4 of this Schedule 6;

WHS Law as required under paragraph 5.5 of this Schedule 6; and

obligations as specified in the Knowledge Sharing Plan and undertake the Knowledge Sharing Activities; and

must require that the EPC Contractor or procure that any subcontractor to whom the EPC Contractor directly subcontracts all of any part of the Building Work, maintains its accreditation under Accreditation Scheme (if required by that Accreditation Scheme to have such accreditation) while undertaking the Project and use all reasonable endeavours to enforce such requirement.

The Recipient is fully responsible for:

undertaking the Project; and

the performance of all of the Recipient’s obligations under this Agreement,

- even if the Recipient subcontracts all or any aspect of the Project.

Project Steering Committee

To the extent that a Project Steering Committee with respect to the Project is established, the parties agree that ARENA may, at its discretion, participate in the Project Steering Committee as an observer.

The parties acknowledge and agree that:

all decisions or recommendations made, and actions taken, by the Project Steering Committee are based on the Project Steering Committee’s own information, enquiries, independent advice, and/or considerations;

any contribution made to the Project Steering Committee by ARENA as an observer will not bind the Project Steering Committee; and

the Project Steering Committee’s decisions, recommendations and actions will not bind ARENA.

Communication with the Recipient’s Subcontractors

Without limitation to any of ARENA’s rights under this Agreement or circumstances in which ARENA may seek information from other third parties, ARENA or an expert engaged by ARENA (including the Knowledge Sharing Agent) may, at any time during the Agreement Period, communicate with the EPC Contractor or any other Specified Subcontractor for the following purposes:

confirming or clarifying any statement made by the Recipient (whether written or verbal); or

assessing any Critical Incident; or

for knowledge sharing purposes that support and are consistent with the Knowledge Sharing Plan.

Prior to communicating with the EPC Contractor or any other Specified Subcontractor, ARENA must:

notify the Recipient of ARENA’s (or its expert’s) intention to contact the EPC Contractor or any other Specified Subcontractor;

provide to the Recipient information on the general content of ARENA’s (or its expert’s) proposed communications with the EPC Contractor or any other Specified Subcontractor, and provide the Recipient with an opportunity to comment on that information. ARENA must, acting reasonably, have regard to any comments or feedback provided by the Recipient on that information; and

if the Recipient has provided comments or feedback to ARENA under paragraph 5.7(b)(iii), notify the Recipient of the revised proposed communications with the EPC Contractor  or any other Specified Subcontractor at least 2 Business Days prior to communicating with the EPC Contractor or any other Specified Subcontractor.

For the purposes of this paragraph 5.7, the parties agree that:

the Recipient may attend and observe any communications with the EPC Contractor or any other Specified Subcontractor under paragraph 5.7(a) between ARENA (or its expert) and the EPC Contractor or any other Specified Subcontractor; and

ARENA (or its expert) must copy the Recipient into any of ARENA’s (or its expert’s) correspondence with the EPC Contractor or any other Specified Subcontractor.

Australian Industry Participation Undertakings

The Recipient must, within 30 days of ARENA Financial Close, submit to ARENA an AIP Plan.

Where the AIP Plan does not meet the AIP Plan Requirements, ARENA may, by written Notice to the Recipient, reject the AIP Plan. Where ARENA rejects the AIP Plan, ARENA must provide the Recipient with reasons for the rejection.

Where ARENA has rejected the AIP Plan pursuant to clause 5.9(b), the Recipient must provide ARENA with the AIP Plan, amended to address the reasons advised by ARENA and that otherwise meets the AIP Plan Requirements within [15] Business Days of the date of the Notice issued under clause 5.9(b).

The Recipient must procure that the EPC Contractor complies with the approved AIP Plan.

If any conflict arises between any part of the AIP Plan and any part of this Agreement, the part of this Agreement prevails.

The AIP Plan must not be construed as limiting the Recipient’s responsibility to comply with the requirements of this Agreement.

The Recipient must provide ARENA with an Implementation Report that meets the requirements set out in the AIP Plan User Guide for Tenderers (the Implementation Report Requirements) within [60] days of the Commissioning Date.

Where ARENA considers that the Implementation Report does not meet the Implementation Report Requirements, ARENA may, by written Notice to the Recipient, reject the Implementation Report. Where ARENA rejects the Implementation Report, ARENA must provide the Recipient with reasons for the rejection.

Where ARENA has rejected the Implementation Report pursuant to clause 5.9(h), the Recipient must provide ARENA with the Implementation Report, amended to address the reasons advised by ARENA and that otherwise meets the Implementation Report Requirements within 15 Business Days of the date of the Notice issued under clause 5.9(h).

The Recipient consents, and must procure that the EPC Contractor provides its consent, to ARENA:

publicising or reporting on the EPC Contractor’s performance in relation to the AIP Plan and level of compliance with the AIP Plan; and

publicising or reporting on any information contained in the AIP Plan or Implementation Report under this Agreement.

Assets

Subject to the terms of any lease or similar arrangement and of any Project Document, the Recipient must own the Assets on and from Project Financial Close.

During the Agreement Period, the Recipient must use any Asset only for the purposes of the Project, other purposes consistent with the Outcome, or as otherwise agreed by the parties.

From Project Financial Close to the End Date, the Recipient must:

obtain and maintain good title to all Assets (other than Assets which the Recipient leases);

not dispose of any Asset valued at $[insert] or more (excluding GST), or [deal with or use ]any Asset valued at $[insert] or more (excluding GST) before the Commissioning Date other than in accordance with paragraph 5.10(d) (Assets) of Schedule 6, without ARENA’s prior approval;

hold all Assets securely and safeguard them against theft, loss, damage, or unauthorised use;

use all reasonable endeavours to maintain all Assets in good working order;

if required by Law, maintain registration and licensing of all Assets; and

be fully responsible for, and bear all risks relating to, the use or disposal of all Assets.

The Recipient may, at any time, dispose of any Asset valued at $[insert] or more (excluding GST) without ARENA’s prior approval in the following circumstances:

        - the expenditure of cash (as long as the transaction in respect of which the expenditure is made is in the ordinary course of business and is not otherwise prohibited under this Agreement);

        - the disposal of obsolete or redundant vehicles, plant and equipment;

        - a disposal of an Asset for the purposes of replacing that Asset or where that disposal is necessary for the maintenance of other Assets.

        - Subject to paragraph 5.10(d), when any Asset valued at $[insert] or more (excluding GST) is disposed of before the Commissioning Date by the Recipient, the Recipient must, if required, obtain ARENA’s prior written approval under clause 5.10(c)(i).

When the Recipient intends that the whole Project or substantially the whole of the Assets is to be disposed of (whether before or after the Commissioning Date), the Recipient must obtain ARENA’s prior written approval and procure from the purchaser or transferee of the Project or Assets a Deed of Release in favour of ARENA in the form prescribed by Schedule 13.

The Recipient must provide a copy of its taxation or accounting fixed Asset register to ARENA promptly on request.

Variation to this Agreement and negotiation of other documents

The parties acknowledge that:

this Agreement is part of a broader suite of financing documents including the Finance Documents and equity commitment documents; and

a variation to this Agreement in accordance with clause 32.5 may be required prior to Project Financial Close to ensure greater administrative efficiency between the provisions relating to the payment and withdrawal of Funds in this Agreement and the payment and withdrawal of Recipient Contributions and Debt Contributions in the broader suite of financing documents described in clause 5.11(a)(i) above.

ARENA will negotiate in Good Faith with respect to any proposed changes required for the purposes of clause 5.11(a)(ii) above and provided that the proposed changes do not materially adversely affect ARENA’s position under this Agreement, ARENA may agree to these.

Insurance

Obligation to maintain insurance

In connection with the Project, the Recipient must:

have and maintain immediately following from Project Financial Close:

professional indemnity insurance and public liability insurance for an amount agreed between ARENA and the Recipient prior to Project Financial Close; and

any other insurance and in the amounts agreed with ARENA prior to Project Financial Close; and

procure the EPC Contractor to have and maintain EPC Contractor Insurance Policies and naming the Recipient and ARENA as insured parties.

If the Recipient or the EPC Contractor takes out a ‘claims made’ policy, which requires all claims and any fact, situation or circumstance that might result in a claim to be notified within the period of insurance, the Recipient or the EPC Contractor (as applicable) must maintain the policy at all times after Project Financial Close during the term of this Agreement and a policy in like terms for seven years after the end of the Agreement Period.

The Recipient must:

not amend the terms of the Recipient Insurance Policies; and

[procure/ensure] that the EPC Contractor does not amend the terms of the EPC Contractor Insurance Policies,

- in each case to the extent that such amendment would result in the Recipient Insurance Policies or the EPC Contractor Insurance Policies (as applicable) ceasing to comply with the requirements set out in items 23 and 14 respectively of Schedule 2 (Agreement details), without the prior written consent of ARENA.

If the Recipient or the EPC Contractor takes out an ‘occurrence’ policy, which requires the circumstances to which a claim relates to occur during the period of insurance whilst the notification of an event can occur at any time subsequently, the Recipient or the EPC Contractor (as applicable) must maintain the policy from Project Financial Close until the End Date.

Certificates of currency

The Recipient must, following any request by ARENA following Project Financial Close, provide current relevant confirmation of insurance documentation certifying that it has insurance as required by clause 6.1 (Obligation to maintain insurance) from:

its insurers or insurance brokers in relation to clause 6.1(a)(i) above; and

its EPC Contractor’s insurers or insurance brokers in relation to clause 6.1(a)(ii) above.

– Events of Default

It is an Event of Default, whether or not it is within the control of the Recipient, if:

any Funds are spent other than in accordance with clause 3;

the Recipient Abandons the Project;

any statement made or information provided in the Recipient’s Application is materially incorrect, materially incomplete, false or misleading in any respect, at the time it was given, and which would have materially affected the original decision to approve the provision of the Funds had the error, omission, false or misleading nature of the statement or information been known at the time;

the Recipient has breached any provision of an ARENA Project Document and that breach has not been remedied or the effects overcome, in each case, to the satisfaction of ARENA, within 60 days of the earlier of the Recipient becoming aware of the breach and notice from ARENA to the Recipient to remedy or overcome the effects of the breach;

a Change of Control of the Recipient that requires the prior written consent of ARENA occurs during the Agreement Period without the prior written consent of ARENA (acting in accordance with the requirements of clause 20);

the Recipient fails to comply with paragraph 5.10(c)(i) of Schedule 6, where that failure results in the disposal of the Project or substantially the whole of the Assets without ARENA’s prior written approval;

the Recipient withdraws the Funds (or any part of the Funds) from the Bank Account other than in accordance with this Agreement, and fails to cure the breach within 2 Business Days of:

discovering the breach (including through the Recipient’s internal auditing processes, or by notification from the Account Bank); or

the Recipient’s receipt of a Notice from ARENA notifying the Recipient of the breach;

the ARENA Security fails to, or ceases to, create legal, valid, binding and enforceable security over the Bank Account or the Funds or fails to, or ceases to, have the ranking and priority it is expressly stated to have;

an Insolvency Event occurs in relation to the Recipient;

a representation or warranty made by the Recipient in an ARENA Project Document is or proves to have been incorrect or misleading in any material respect when made or repeated by reference to the facts and circumstances then subsisting and which has not been remedied or the effects overcome, in each case, to the satisfaction of ARENA, within 60 days of the earlier of the Recipient becoming aware of the misrepresentation and notice from ARENA to the Recipient to remedy or overcome the effects of the misrepresentation;

all or a material provision of an ARENA Project Document is rescinded, repudiated or terminated by the Recipient or is or becomes illegal, void, voidable, invalid, unenforceable or of limited force or effect;

[other Events of Default may be appropriate, and will be inserted as required, based on the nature of the Project].

– Reporting Requirements

Project Review Reports

- Each Project Review Report provided pursuant to paragraph 1(e) of Schedule 6 must include:

the name of the Recipient and all Specified Subcontractors;

the Project title;

the period to which the report relates;

a statement of the Funds, Recipient Contributions and Debt Contributions received and spent;

updated versions of the table in Schedule 2, setting out any variations to the Recipient Contributions and Debt Contributions;

the amount remaining in the account referred to in clause 5 (Bank Account);

a description and analysis of the progress of the Project, including:

the EPC Milestones achieved during the period to which the report relates and reasons why any EPC Milestones have not been met, the effect this will have on the Project and the action the Recipient proposes to take to address this;

progress on achieving the Outcomes suitable for Public dissemination;

any major issues or developments which have arisen and the effect they will have on the Project;

an update from the Recipient of the status of the any declared conflicts of interests (actual or perceived);

an update of community consultations undertaken by the Recipient under the Community Consultation Plan, and any significant issues that have arisen during these consultations, in accordance with paragraph 5.2 of Schedule 6;

any proposed changes to the Project; and

any other information reasonably requested by ARENA, including information of a technical nature;

an update on the Recipient’s compliance with the Knowledge Sharing Plan, including a description of:

the Knowledge Sharing Activities completed during the period to which the report relates;

the outcomes of those Knowledge Sharing Activities; and

any data or documentation developed from the Project during the period to which the report relates;

a ‘lessons learned’ Knowledge Sharing report (using the template provided by ARENA) for each Project Lesson Learned since the previous report;

certification, in a form required by ARENA, by a person duly authorised by the Recipient’s [Chief Executive Officer] that the Community Consultation Plan is up to date and is being implemented;

copies of Independent Certifier reports, project verifier reports, reports from the Recipient’s Specified Subcontractors or any other similar reports in relation to the Project; and

copies of any published reports, promotional material, media publicity, pamphlets or other documentation relevant to the Project.

Final Report

The Final Report provided pursuant to paragraph 1(h) of Schedule 6 must include:

the name of the Recipient and all Specified Subcontractors;

the Project title;

the amount of Funds paid under the Agreement;

a statement of the Funds, Recipient Contributions and Debt Contributions received and spent;

the amount (if any) remaining in the Bank Account;

a description and analysis of the progress of the Project, including:

evidence that the Project has been completed, and the Commissioning Date has been achieved;

details of the extent to which the Project achieved the Outcomes;

any highlights, breakthroughs or difficulties encountered; and

conclusions or recommendations (if any) arising from the Project;

copies of any published reports, promotional material, media publicity, pamphlets or other documentation relevant to the Project; and

details of:

all of the Knowledge Sharing Activities completed as at the date of the Final Report;

analysis of the effectiveness of each of the Knowledge Sharing Activities completed;

for any on-going Knowledge Sharing Activities, an update of progress in undertaking each Knowledge Sharing Activity; and

an assessment by the Recipient of its success in fulfilling its Knowledge Sharing Obligations and the Knowledge Sharing Plan.

Project Issues register

The Project Issues register maintained by the Recipient from Project Financial Close to the End Date must contain the following details:

a description of the Project Issue;

the date the Project Issue was identified;

a description of the potential or actual impact of the Project Issue on Outcomes, EPC Milestones, the Funds and the ability of the Recipient to achieve the Commissioning Date by the Commissioning Sunset Date;

a description of the proposed or actual action taken by the Recipient to address the relevant Project Issue;

the status of the proposed or actual action taken to address the relevant Project Issue, for example, outstanding, in progress, or completed;

a due date for completion of the proposed or actual action taken to address the relevant Project Issue; and

the name of the Recipient’s Personnel or Subcontractor responsible for taking the proposed or actual action to address the relevant Project Issue.

Project Review Group meetings

No later than 10 Business Days after Project Financial Close, the parties must establish the Project Review Group for the Agreement Period.

The Project Review Group will comprise:

the Recipient Representative;

up to two other senior representatives of the Recipient;

the ARENA Representative; and

up to two other senior representatives of ARENA.

The role of the Project Review Group will be to monitor the progress of the Project, receive information in relation to the Project, and to discuss any Project Issues, any issues in relation to this Agreement or any issues in relation to the Project.

The Project Review Group will meet monthly or with such other frequency as agreed in writing between the parties.

The Recipient must ensure that the Recipient Representative and one other senior Recipient representative are reasonably available to attend such Project Review Group meetings and answer any queries relating to the Project raised by ARENA. ARENA must ensure that the ARENA Representative and one other senior ARENA representatives are reasonably available to attend such Project Review Group meetings and answer any queries relating to the Project raised by the Recipient.

The Project Review Group may meet in person, by telephone or by other means of electronic communication by which all persons participating in the meeting are able to hear the entire meeting and to be heard by all other persons attending the meeting.

The Project Review Group will have no decision making role or power in respect of the Project at Project Review Group meetings.

Any discussions, representations or comments made by the Recipient, ARENA or any of their representatives at Project Review Group meetings will not be binding on the other Project Review Group members and the Project Review Group members will not be entitled to rely on or make any claim against the Recipient, ARENA or any of their representatives, arising out of or in connection with such discussions, representations or comments.

– Intellectual Property Rights

Licence granted by Recipient

Nothing in this Agreement transfers ownership of any Intellectual Property Rights subsisting in the Licensed Material to ARENA. As between the parties, such Intellectual Property Rights remain the property of the Recipient.

Subject to paragraph 1(c) of this Schedule 9, the Recipient grant to ARENA a world-wide, royalty free, irrevocable, perpetual, non-exclusive licence (including the right to sublicense) to use and exercise the Intellectual Property Rights subsisting in the Licensed Material for any ARENA or Commonwealth Policy Purpose.

The licence granted under paragraph 1(b) of this Schedule 9:

only relates to the Intellectual Property Rights subsisting in the Licensed Material in the form it is provided by or on behalf of the Recipient to ARENA; and

does not permit the manufacture or reproduction of any parts or equipment, or the use or exercise of such Intellectual Property Rights for commercial purposes. For the avoidance of doubt, a Commonwealth Policy Purpose will not be a commercial purpose.

License granted by ARENA

Nothing in this Agreement transfers ownership of any ARENA Material or Intellectual Property Rights subsisting in the ARENA Material to the Recipient. As between the parties, the ARENA Material and such Intellectual Property Rights remain the property of ARENA.

Subject to paragraph 2(c) of this Schedule 9, ARENA grants to the Recipient a world-wide, royalty-free, non-transferable (subject to paragraph 7 of this Schedule 9), non-exclusive licence (including the right to sublicense) to use and exercise the Intellectual Property Rights subsisting in the ARENA Material solely to the extent necessary to perform the Project and its obligations under this Agreement.

The licence granted under paragraph 1(b) of this Schedule 9:

is subject to any conditions or restrictions specified in item ‎17 of Schedule 2 (Agreement details) and compliance with any directions regarding the ARENA Material given by ARENA;

only relates to the Intellectual Property Rights subsisting in the Licensed Material in the form it is provided by or on behalf of the Recipient to ARENA; and

does not permit the manufacture or reproduction of any works, parts or equipment, or the use or exercise of such Intellectual Property Rights for commercial purposes.

Remedial action

If ARENA reasonably believes that the use or exercise of Intellectual Property Rights subsisting in the Licensed Material in accordance with the licence granted under paragraph 1(b) of this Schedule 9 will infringe the Intellectual Property Rights of a third party, the Recipient must promptly (at its cost):

obtain the rights required to avoid that infringement; or

replace or modify the relevant Licensed Material to avoid that infringement.

ARENA’s rights under this paragraph 3 are additional to, and do not exclude or reduce, its other rights under this agreement and otherwise.

Intellectual Property Rights Register

The Recipient is responsible for maintaining the IPR Register.

ARENA may inspect and copy the IPR Register at any time.

The IPR Register must contain the following details about the Licensed Material:

a detailed description of the Licensed Material, including registration details (if any);

the name and details of the person that owns the Licensed Material;

the date on which the Licensed Material was developed by the Recipient or provided to the Recipient for the purposes of this Agreement;

the interests of any person, other than the Recipient and ARENA, in the Licensed Material; and

any other information reasonably requested by ARENA in relation to the Licensed Material.

The IPR Register must also contain the following details about Project Intellectual Property Rights:

the date on which the entry is made;

identity of the person who developed the Project Intellectual Property Rights;

details of the Project Intellectual Property Rights, including the date of discovery or creation;

method of protection to date of entry (for example by maintaining confidentiality, patent application, etc.);

proposed method of protection or timing within which a method of protection will be established;

any licences granted for the Project Intellectual Property Rights; and

any other information reasonably requested by ARENA in relation to the Project Intellectual Property Rights.

Moral Rights consents

The Recipient must, if requested by ARENA, obtain a genuinely given, irrevocable, legally binding, written consent given by a person who has a Moral Right in Licensed Material and give ARENA a copy of the consent within 15 Business Days.

The consent must be in the form reasonably required by ARENA and permit ARENA and those authorised by it to:

take any action or make any omission in relation to the Licensed Material for any ARENA or Commonwealth Policy Purpose; and

not attribute authorship in the Licensed Material,

even where doing so would otherwise infringe that Moral Right.

Confidentiality obligations not excluded

Nothing in this Schedule 9:

authorises or permits the disclosure of Confidential Information which is not otherwise permitted by clause 29 (Confidentiality and privacy) or the Knowledge Sharing Plan; or

excludes or reduces a party’s obligations under clause 29 (Confidentiality and privacy) or the Knowledge Sharing Plan.

Assignment of licence

A party may assign a licence granted to it under this Schedule 9 in accordance with clause 32.7 (Assignment and novation).

– Knowledge Sharing Plan

In this Knowledge Sharing Plan:

terms used which are defined in the Funding Agreement have the same meaning unless the context requires otherwise; and

“Data Specification” means the spreadsheet titled “LSS Data Specification”.

ARENA reserves the right to make alterations to the Data Specification and the LCOE Calculator from time to time.

  - Purpose

This Knowledge Sharing Plan identifies::

- the form and content of Project Knowledge Sharing deliverables, including reports, media releases, events and site visits (Table A); and

- the data that will be produced from the Project (Table B).

This Knowledge Sharing Plan is designed to investigate how the Project is contributing to the Large Scale Solar Competitive Round programme aims of driving cost and risk reductions in large scale solar in Australia, and increasing market transparency.

  - Confidentiality and dissemination of knowledge

The knowledge generated by the Project will be treated and disseminated in accordance with the level of confidentiality set out in Table A, as follows:

the information designated ‘public’ in the table  may be shared freely within ARENA, with industry participants and with the public in general;

the information designated ‘confidential in the table may only be shared within ARENA, and with other areas of government in accordance with clause 29 of the Funding Agreement. Notwithstanding clause 29 of the Funding Agreement,  information designated as ‘confidential’ may be published with information and data from similar projects, following a process of aggregation and anonymisation.

Table A: Knowledge Sharing Deliverables

Lists and describes Knowledge Sharing deliverables that will be produced by the funding Recipient.

| No. | Delivery timeframe | Deliverable | Knowledge to be shared | Audience | Public / confidential | Related row in Table B |
| --- | --- | --- | --- | --- | --- | --- |
|  | At ARENA Financial Close | Release of official media statement | Budgeted project cost Expected solar resource and electric output Key project partners Forecast construction schedule and expected jobs High level financing details | ARENA NSPs Developers Financiers EPCs Contractors Solar Industry C’wealth govt. Public | Public | 1, 3, 10, 16, 25 |
|  | At ARENA Financial Close | Launch and maintenance of project website | Publication of public static and time series data until the Agreement Period End Date Publication of public project reports referred to in this Table A, as they are released through the Agreement Period. | ARENA Solar Industry Public | Public | 1, 3, 5, 10, 13, 15, 16, 19, 22 |
|  | Within 6 months following ARENA Financial Close | Report: Securing project financing | Summary project financing data Lessons learnt in securing project financing Criteria, benchmarks, standards, and key project metrics demanded by commercial debt providers Recommendations to increase the competitiveness and reduce the cost of project financing | ARENA Developers Financiers Solar Industry Public | Public | 1 |
|  | Within 6 months following ARENA Financial Close | Closed forum for financiers (to be arranged by ARENA) | Lessons learnt from securing project financing. | ARENA Financiers | Public |  |
|  | During construction | Site visit | Construction site management and operation Sub-contracting arrangements Plant design Community engagement | Site visit attendees to be determined in consultation with ARENA and include: ARENA, Solar Industry | Public |  |
|  | Within 10 months following the date on which Project construction commences | Report: Construction and network connection update | Short update report providing details of: - Lessons learnt from construction so far - Lessons learnt from grid connection so far | ARENA | Confidential |  |
|  | At a time following the date on which Project construction commences mutually agreed with ARENA | Workshop with other successful projects under the Large Scale Solar Competitive Round (to be arranged by ARENA) | Lessons learnt from construction, logistics, grid connection and commissioning Key project risks and risk management strategies | ARENA Developers | Public |  |
|  | Within 6 months following Date for Practical Completion | Report: Development approval and permitting | Overview of development approval and permitting across local, state and federal jurisdictions as relevant to the Project Funding recipient views on factors impacting efficiency, risk and cost associated with development approvals and permitting for LSS, and opportunities for improvement | ARENA C’wealth State govt. Local councils Public | Public |  |
|  | Within 6 months following Date for Practical Completion | Report: Capital cost and construction overview | Summary CAPEX data (forecast and actual) Static project data Lessons learnt from construction, including high level overview of techniques that contributed to cost reductions Construction schedule (including forecast and actual schedule of key financing, permitting, construction, grid connection, and commissioning milestones) Analysis of delays and/or advancements on forecast schedule, and mitigation strategies for dealing with delays Hydrology and geotechnical lessons learnt and areas of improvement Techniques to increase labour productivity in the construction phase | ARENA Developers EPCs Contractors Solar Industry Public | Public | 3, 5 |
|  | Within 6 months following Date for Practical Completion | Report: Capital costs and construction details | Content within ‘capital costs and construction overview’ (public report) (see above row number 9) plus: - Detailed CAPEX breakdown - Any confidential discussion of techniques that contributed to cost reductions - Discussion of forecast vs. actual CAPEX and what factors contributed to variances - Any confidential discussion of forecast vs. actual construction schedule, the factors that contributed to delays and/or advancements on forecast schedule, and mitigation strategies for dealing with delays | ARENA | Confidential | 2, 4, 5 |
|  | Within 6 months following Date for Practical Completion | Report: Logistics and supply chains | Overview of Australian vs. international content and supply chains involved in the construction of the Project Project logistics and supply chain lessons learnt Any observations on development of an Australian supply chain for the manufacture of system components | ARENA Developers EPCs Contractors Solar Industry Public | Public |  |
|  | Within 6 months following Date for Practical Completion | Report: Network connection overview | Network connection design and construction methods summary and lessons learnt Opportunities to reduce cost and time of grid connection | ARENA NSPs Developers Solar Industry AEMO Regulators C’wealth govt. Public | Public | 7 |
|  | Within 6 months following Date for Practical Completion | Report: Network connection details | Content within ‘network connection overview’ (public report)(see above row number 12), plus: - Any analysis of power quality meter data and pre-existing power quality issues on the grid - Any further confidential detail on construction techniques and how those techniques impacted the cost and time of grid connection versus the grid connection forecast schedule - Any further confidential recommendations for reducing the cost, time and uncertainty associated with grid connection | ARENA | Confidential | 7, 8, 9 |
|  | Within 6 months following Date for Practical Completion | Public presentation to high impact forum (e.g. conference or peak industry body) | Project financing Construction, grid connection, logistics and commissioning Key project risks, and risk management strategies | ARENA NSPs Financiers Developers EPCs Contractors Solar Industry Public | Public |  |
|  | Within 6 months following Date for Practical Completion | Closed forum with industry participants (to be arranged by ARENA) | Key project risks and risk management strategies Construction, grid connection, logistics and commissioning | ARENA NSPs Developers EPCs Contractors Solar Industry | Public |  |
|  | Within 6 months following 1st anniversary of first generation | Report: Plant performance overview | Analysis of: - Variances between electric output forecast and actual - Solar resource and weather variances between forecast and actual - Solar resource, seasonal and weather impacts on electric output - Techniques to optimise electric output - Strategies to enhance revenue | ARENA NSPs Financiers Developers EPCs Contractors Solar Industry Public | Public | 10, 13, 15, 16, 19 |
|  | Within 6 months following 1st anniversary of first generation | Report: Plant performance details | Content within ‘plant performance overview’ (public report)(see above row number 16), plus analysis of: - Variances between forecast and actual electric output based on detailed confidential data - Solar resource and weather variances between forecast and actual based on detailed confidential data, including comparison of estimation bias in solar resource forecasts from satellite vs. ground mounted stations - Power quality and measures to address power quality issues - Capacity factor - Performance ratios - Availability rates - Energy losses - Description of solar resource and electric output forecast modelling assumptions and comparison to actual performance data | ARENA | Confidential | 2, 11, 12, 14, 15, 17, 18, 20 |
|  | Within 6 months following 1st anniversary of first generation | Report: Network impacts and benefits overview | Impact of Project on grid stability, power quality, ability to provide ancillary services, and network costs Any supporting data appropriate for public release | ARENA NSPs Developers Contractors Solar Industry AEMO Regulators C’wealth govt. Public | Public | 21 |
|  | Within 6 months following 1st anniversary of first generation | Report: Network impacts and benefits details | Content in ‘network impacts and benefits overview’ (public report)(see above row number 18), plus analysis of: - Ability of Project to provide ancillary benefits such as reactive power, frequency and voltage control - Correlation between network impacts modelling and actual performance - Degree to which provision of network benefits contributes to project revenue streams - Future changes that could enhance revenue streams as a result of delivery of network benefits | ARENA | Confidential | 21 |
|  | Within 6 months following 1st anniversary of first generation | Report: O&M overview | Summary of OPEX data Lessons learnt from O&M including methodologies for: -increasing plant reliability and availability -reducing costs | ARENA Developers Contractors Solar Industry Public | Public | 22 |
|  | Within 6 months following 1st anniversary of first generation | Report: O&M details | Content within ‘O&M overview’ (public report)(see above row number 20), plus analysis of: - Detailed OPEX cost breakdown - OPEX forecast vs. actual, as well as factors that contributed to variances - Plant reliability and availability -Strategies to reduce O&M costs -Panel degradation rates -Major parts replacements and replacement rates -Scheduled and unscheduled maintenance | ARENA | Confidential | 2, 23 |
|  | Within 6 months following 1st anniversary of first generation | Report: Economic benefits and community engagement | Economic contribution of the Project to the local area and state Any CSO analysis undertaken by the Project (if applicable) Employment benefits Analysis of community consultation, including successful community consultation methodologies | ARENA Developers C’wealth govt. State govt. Local councils Public | Public | 24, 25 |
|  | Within 6 months following 1st anniversary of first generation | Workshop with other successful projects under the Large Scale Solar Competitive Priority Round (arranged by ARENA) | Plant performance Network impacts and benefits O&M lessons learnt Employment and community consultation | ARENA Developers | Public |  |
|  | Within 6 months following 1st anniversary of first generation | Public presentation to high impact forum (e.g. conferences or peak industry body) | Plant performance Network impacts and benefits O&M lessons learnt Employment and community consultation | ARENA NSPs Developers Contractors Solar Industry AEMO Regulators C’wealth govt. State govt. Public | Public |  |
|  | Within 6 months following 1st anniversary of first generation | Site visit | Network impacts and benefits Plant performance O&M lessons learnt | Site visit attendees to be determined in consultation with ARENA and include: ARENA, Solar Industry | Public |  |
|  | Within 6 months following 2nd anniversary of first generation | Site visit | Network impacts and benefits Plant performance O&M lessons learnt | Site visit attendees to be determined in consultation with ARENA and include: ARENA, Solar Industry | Public |  |
|  | Up to end of Agreement Period | Data reporting | All ongoing public and confidential time series data contained in Table B and the Data Specification | ARENA Public | Public / confidential, as indicated in Table B |  |
|  | Up to end of Agreement Period | Media engagements | Media engagements to correspond with the release of each public Knowledge Sharing report in this Table A | ARENA Public | Public |  |
|  | Up to end of Agreement Period | Knowledge Sharing performance | Short description of Knowledge Sharing activities undertaken over the preceding year, including number of presentations delivered and reports published, to be reported to ARENA annually | ARENA | Confidential |  |

Data

Table B: Knowledge Sharing Data

Note: Table B specifies the data that will be collected and provided to ARENA for the purposes of cross-project analysis. For the purposes of this Table B, the term ‘material changes’ denotes changes from original figures and estimates that are determined to be significant enough to warrant extra data reporting by ARENA or the funding recipient acting in good faith.

Unless otherwise specified, ongoing operational data must be provided by the recipient until the Project End Date.

| Row | Title | Data categories | Collection methodology | Sampling frequency | Averaging frequency | Reporting frequency | Units | Data provider and owner | Transfer process |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Summary of financial data | Debt equity ratio Cost of finance as per Sheet 3 ‘Finance’ of the Data Specification | Recipient records |  |  | Once at Project Financial Close | Ratio % | Recipient | Via project website |
| 2 | Financial model | Financial Model | Recipient records |  |  | Financial Model and any variances from budget to be delivered: 1. Within six months of Project Financial Close 2. Within six months of Date for Practical Completion 3. Within three months following 1st anniversary of first generation 4. Within three months following 2nd anniversary of first generation |  |  | Spreadsheet attached to email |
| 4 | Summary of CAPEX data | Total Project capital cost as per Sheet 2 ‘CapEx data’ of the Data Specification | Recipient records |  |  | Forecast data once at Project Financial Close Actual data once within six months of Date for Practical Completion | $ | Recipient | Via Project website |
| 5 | CAPEX detailed data | CAPEX breakdown as per Sheet 2 ‘CapEx data’ of the Data Specification | Recipient records |  |  | Forecast data once at Project Financial Close Actual data once within six months of Date for Practical Completion | $ | Recipient | Spreadsheet attached to email |
| 6 | Static project data | Static project data as per Sheet 1 ‘Static project data’ of the Data Specification’ | Recipient records |  |  | Forecast data once at Project Financial Close Actual data once within six months of Date for Practical Completion | As per Sheet 1 ‘Static project data’ of the Data Specification | Recipient | Via Project website |
| 7 | LCOE Calculator | LCOE Calculator as supplied in template form by ARENA | Recipient records |  |  | To be delivered: 1. Within six months of Project Financial Close 2. Within six months of Date for Practical Completion 3. Within three months following 1st anniversary of first generation 4. Within three months following 2nd anniversary of first generation |  | Recipient | Spreadsheet attached to email |
| 8 | Network connection cost and time | Cost and time of network connection | Recipient records |  |  | Forecast data once at Project Financial Close Actual data once within six months of Date for Practical Completion | Months, $ | Recipient | Email |
| 9 | Network connection terms | Avoided TUOS and DUOS values under Connection Contract | Engagement with NSP and off-taker | Annual |  | Annual | $ | NSP | Email |
| 10 | Network connection terms | DLF and MLF values for market based PPA or merchant price | NSPs and off-taker | Annual |  | Annual |  | NSP and AEMO | Email |
| 11 | Summary forecast electric output | Cumulative AC energy delivered to grid (P50) | Recipient forecast |  | Seasonal | Once at Project Financial Close and again in the event of any material changes | kWh | Recipient | Via project website |
| 12 | Detailed forecast electric output | Forecast cumulative AC energy delivered to grid (P10, P50, P90) | Recipient records |  | Monthly | Once at Project Financial Close and again in the event of any material changes | kWh | Recipient | Spreadsheet attached to email |
| 13 | Electric output modelling assumptions | Electric output forecast list of key modelling assumptions | Recipient records |  |  | Once at Project Financial Close and again in the event of any material changes |  | Recipient | Spreadsheet attached to email |
| 14 | Summary of electric output | Cumulative AC energy delivered to grid (Data definition and point of measurement as per Sheet 5 ‘Performance Data’ of the Data Specification) | Metering |  | 30 minute | Daily | kWh | Recipient | Via project website |
| 15 | Detailed PV System Time Series Data | PV system data as per Sheet 5 ‘Performance data’ of the Data Specification | Metering and SCADA | 1 second | 5 minute or as per Sheet 5 ‘Performance data’ of the Data Specification | Monthly | As per Sheet 5 ‘Performance data’ of the Data Specification | Recipient | CSV file attached to email |
|  | Revenue data | Actual LGC spot price Actual regional reference price | Public data |  | Monthly | Monthly | $ | Recipient | Via project website |
| 16 | Summary of solar resource forecast | GHI (estimates divided into satellite data and ground-mounted monitoring data) | Recipient records |  | Seasonal | Once at Project Financial Close and again in the event of any material changes | Ggpoa_W/m2 | Recipient | Via project website |
| 17 | Detailed solar resource forecast | GHI DNI (estimates divided into satellite data and ground-mounted monitoring data) | Recipient records |  | Monthly | Once at Project Financial Close and again in the event of any material changes | As per Sheet 5 ‘Performance Data’ of the Data Specification | Recipient | Spreadsheet attached to email |
| 18 | Solar resource modelling assumptions | Solar resource forecast list of key modelling assumptions | Recipient records |  |  | Once at Project Financial Close and again in the event of any material changes |  | Recipient | Spreadsheet attached to email |
| 19 | Summary of solar resource and weather data | As per Sheet 5 ‘Performance Data’ of the Data Specification | Meteorological station |  | 30 minute | Daily | As per Sheet 5 ‘Performance Data’ of the Data Specification | Recipient | Via project website |
| 20 | Detailed meteorological Time Series Data | As per Sheet 5 ‘Performance Data’ of the Data Specification | Meteorological station | 1 second | 5 minute | Monthly | As per Sheet 5 ‘Performance Data’ of the Data Specification | Recipient | CSV file attached to email |
| 21 | Network impacts and benefits | Cost of delivered energy Network benefits | Recipient records Data shared from NSP |  |  | Within three months following 1st anniversary of first generation |  | Recipient NSP | Spreadsheet attached to email |
| 22 | Summary of O&M data | Total O&M cost as per Sheet 4 ‘OpEx’ of the Data Specification | Recipient records |  |  | To be delivered: 1. Within three months following 1st anniversary of first generation 2. Within three months following 2nd anniversary of first generation | $ | Recipient | Via project website |
| 23 | Detailed O&M Data | As per Sheet 4 ‘OpEx’ of the Data Specification | Recipient records | Monthly |  | Quarterly | $ | Recipient | Spreadsheet attached to email |
| 24 | Economic benefits | Any relevant CSO analysis and other benefits | Collaboration with State Govt agencies, relevant NSPs and retailers |  |  | Forecast data at Project Financial Close Actual data within three months following 1st anniversary of first generation | $ | Working group | Spreadsheet attached to email |
| 25 | Local employment benefit | Local job and contracts awards | Forecast employment from project. Record of new jobs and contracts awarded by Project team/s during construction and operational life | Annual |  | Annually Forecast data delivered at Project Financial Close | # | Recipient | Email |

– Independent Certifier Agreement

[Note: to be adjusted on a Project specific basis.]

Dated Independent Certifier Agreement Parties Australian Renewable Energy Agency ABN 35 931 927 899 (ARENA) [Insert details of the Recipient] (Recipient) [Insert details of the Financier/Agent/security Trustee] (Financier/Agent/Security Trustee) [Insert details of the Contractor] (Contractor) [Insert details of the Independent Certifier] (Independent Certifier)

Agreement dated

- Parties	  Australian Renewable Energy Agency ABN 35 931 927 899

of 2 Phillip Law Street, Canberra City ACT 2601

(ARENA)

[Insert details of the Recipient]

of [insert address of Recipient]

(Recipient)

[Insert details of the Financier/Agent/Security Trustee

of [insert address of Financier/Agent]

(Financier/Agent/Security Trustee)

[Insert details of the Contractor ]

of [insert address of Contractor]

(Contractor)

[Insert details of the Independent Certifier]

of [insert address of Independent Certifier]

(Independent Certifier)

- Background

  - The Principal has entered into the EPC Contract with the Contractor in respect of the Works.

  - Financing for the Project is being provided by ARENA pursuant to the ARENA Funding Agreement and the Financiers pursuant to the Finance Documents.

  - The Independent Certifier is experienced generally in construction management and project management and, in particular, in construction management and project management of engineering works and offers its experience in those fields.

  - The ARENA Funding Agreement contemplates the Independent Certifier will discharge those functions set out in Schedule 2.

  - The Finance Documents contemplate the Independent Certifier will discharge those functions set out in Schedule 3.

  - The EPC Contract contemplates the Independent Certifier will discharge those functions set out in Schedule 4.

  - The Principal, Contractor, ARENA and the [Financier/Agent] appoint the Independent Certifier to perform the Services on the terms and conditions of this Agreement.

Definitions, interpretation and acknowledgement

Definitions

- Definitions in the ARENA Funding Agreement, Finance Documents or the EPC Contract (as the case may be) apply to this Agreement unless the relevant term is defined in this Agreement.

- The meanings of the terms used in this Agreement are set out below.

| Term | Meaning |
| --- | --- |
| Agreement | this document including the schedules. |
| ARENA Dispute | any dispute, difference or disagreement between the ARENA Parties and the Independent Certifier arising out of or in connection with the performance of the ARENA Services. A reference to an ARENA Dispute which is partly resolved is a reference to the unresolved part of the ARENA Dispute. |
| ARENA Funding Agreement | [insert definition]. |
| ARENA Parties | the Principal; and ARENA. |
| ARENA Services | the services listed in Schedule 2, as may be varied in accordance with this Agreement. |
| Authorised Officer | in respect of the Principal, the representative as listed in Schedule 1; in respect of the Contractor, the representative as listed in Schedule 1; in respect of the [Financier/Agent], the representative listed in Schedule 1; in respect of ARENA, the representative listed in Schedule 1; and in respect of the Independent Certifier, the representative listed in Schedule 1. |
| Business Day | a day (other than a Saturday or Sunday or a public holiday) on which banks are open for general business in [insert relevant city]. |
| Claim | includes any claim, action, demand or proceedings (including by a third party) for any loss under, arising out of or in connection with the Services or this Agreement, including any such claim by way of indemnity, under contract (including any breach of this Agreement), in equity (including breach of statutory duty) (to the maximum extent possible), in tort (including for negligence) or otherwise (including negligent misrepresentation or in restitution). |
| Commencement Date | has the meaning given to that term in clause 2(b) of this Agreement. |
| Consequential Loss | any consequential or economic loss whether considered direct or indirect of any kind or character together with damages including: loss of profits; loss of revenues; loss of production; loss of anticipated savings; loss of business or business interruption; or loss of product or loss from liquidated damages, regardless of foreseeability at the time of entering into this Agreement. |
| Contract Particulars | the particulars set out in Schedule 1. |
| Dispute | an ARENA Dispute, a Project Dispute or a Finance Dispute. |
| EPC Contract | [insert details of EPC contract.] |
| Expiry Date | [insert date]. |
| Facility Agreement | [Insert definition]. |
| Fee | sum of all fees paid to the Independent Certifier under this Agreement, including the Monthly Fee. |
| Finance Dispute | any dispute, difference or disagreement between the [Financier/Financier, Agent and Security Trustee] and the Independent Certifier arising out of or in connection with the performance of the Finance Services. A reference to a Finance Dispute which is partly resolved is a reference to the unresolved part of the Finance Dispute. |
| Finance Documents | means each of the following documents: the Facility Agreement; and each other Finance Document as defined in the Facility Agreement. |
| [Finance Parties | the Principal; the Financier; [the Agent;] and [the Security Trustee]. |
| Finance Services | the services listed in Schedule 3, as may be varied in accordance with this Agreement. |
| Financial Close | has the meaning given to that term under the Facility Agreement. |
| Financier | [Insert]. |
| Gross Negligence | a negligent act or omission of an individual for whom the Independent Certifier is responsible (being a director, employee or contractor of the Independent Certifier in the course of performing or purporting to perform their duties for the Independent Certifier) where the individual has a reckless disregard as to whether the act or omission will or is likely to cause significant loss to the relevant party. |
| IC Payment Certificate | has the meaning as set out in clause 6.2(d). |
| IC Payment Claim | has the meaning as set out in clause 6.2(a). |
| Independent Expert | an engineer experienced with the relevant engineering, procurement and construction arrangements who has been: selected by the Relevant Parties; or appointed under clause 11.4(a)(i); and in both instances, confirmed by the Relevant Parties as having no interest or relationship with any of the Relevant Parties which may reasonably be considered to adversely affect his or her capacity to act independently or impartially. |
| Key Personnel | the people identified as key personnel in the Contract Particulars. |
| Monthly Fee | the monthly fee payable to the Independent Certifier in accordance with this Agreement as set out in section 2 of the Contract Particulars. |
| Payment Condition Precedent | the conditions precedent in the Contract Particulars. |
| Project | [insert description]. |
| Project Dispute | any dispute, difference or disagreement between the Project Parties and the Independent Certifier arising out of or in connection with the performance of the Project Services. A reference to a Project Dispute which is partly resolved is a reference to the unresolved part of the Project Dispute. |
| Project Parties | the Principal and the Contractor. |
| Project Services | the services listed in Schedule 4 as may be varied in accordance with this Agreement. |
| Relevant Party | in respect of: an ARENA Dispute, the Principal, ARENA and the Independent Certifier; a Project Dispute, the Principal, Contractor and the Independent Certifier; and a Finance Dispute, the Principal, the [Financier/Agent] and the Independent Certifier. |
| Required Rating | means a credit rating of at least “A-” (issued by Standard and Poor’s Australia) or “A3” (in respect of Moody’s Investor Service), or the equivalent credit rating issued by another internationally recognised credit rating agency approved by ARENA and the [Financier/Agent]. |
| Schedule of Rates | as set out in Schedule 5. |
| Secured Beneficiary | has the meaning given to that term in the Security Trust Deed. |
| Security Interest | an interest or power: reserved in or over an interest in any asset (including a right or interest under this Agreement) including any retention of title; or created or otherwise arising in or over any interest in any asset (including a right or interest) under any bill of sale, mortgage, charge, lien, pledge, trust, power or preferential interest or arrangement of any kind (including any security interest under section 12(1) or (2) of the Personal Property Securities Act 2009 (Cth))), by way of security for the payment of a debt, any other monetary obligation, or the performance of any other obligations and includes any agreement to grant or create any of the above. |
| Security Trust | has the meaning given to that term in the Security Trust Deed. |
| Security Trust Deed | [Insert description]. |
| Senior Dispute Representatives | as set out in Schedule 1. |
| Services | the ARENA Services, Project Services and the Finance Services. |
| Wilful Misconduct | an intentional act or omission of an individual for whom the Independent Certifier is responsible (being a director, employee, or contractor of the Independent Certifier in the course of performing or purporting to perform their duties for the Independent Certifier) where the individual has actual knowledge that, or a reckless disregard as to whether, the act or omission will or is likely to cause significant loss to the relevant party. |
| Works | has the meaning given in the EPC Contract. |

Interpretation

In this Agreement, headings are for convenience only and do not affect interpretation. Except to the extent that the context otherwise requires or except as expressly stated otherwise:

words importing the singular include the plural and vice versa;

words importing a gender include any gender;

other parts of speech and grammatical forms of a word or phrase defined in this Agreement have a corresponding meaning;

an expression importing a natural person includes any company, partnership, joint venture, association, corporation or other body corporate and any Government Agency;

a reference to any thing (including any right) includes any part of that thing, but nothing in this clause 1.2(e) implies that performance of part of an obligation constitutes performance of the entire obligation;

a reference to a part, clause, party, annexure, exhibit or schedule is a reference to a part and clause of, or a party, annexure, exhibit and schedule to, this Agreement and a reference to the Agreement includes any annexure, exhibit and schedule;

a reference to a statute, regulation, proclamation, ordinance or by law includes all statutes, regulations, proclamations, ordinances or by laws amending, consolidating or replacing it, and a reference to a statute includes all regulations, proclamations, ordinances and by laws issued under that statute;

a reference to a document includes all amendments or supplements to, or replacements or novations of, that document;

a reference to a party to a document includes that party’s successors and permitted assigns and that party’s employees, agents, consultants and contractors;

a promise on the part of 2 or more persons binds them jointly and severally;

a reference to an agreement other than this Agreement includes a deed and any legally enforceable undertaking, agreement, arrangement or understanding whether or not in writing;

a reference to an asset includes property of any nature, including a business, right, revenue and benefit;

a reference to liquidation includes official management, appointment of an administrator, compromise with creditors, winding-up, dissolution, assignment for the benefit of creditors, scheme, composition or arrangement with creditors, insolvency, bankruptcy, or any similar procedure, death, physical or mental incapacity;

a reference to the Agreement is a reference to these terms and conditions together with all schedules and attachments thereto;

headings and boldings are for convenience only and do not affect the interpretation of this Agreement;

no provision of this Agreement will be construed adversely to a party solely on the ground that the party was responsible for the preparation of the Agreement or that provision;

a reference to the Principal will also be a reference to Principal’s agent or employee; and

a reference to the Independent Certifier will also be a reference to the Independent Certifier’s agent or employee.

Consents or approvals

If the doing of an act, matter or thing under this Agreement is dependent on the consent or approval of a party or is within the discretion of a party, the consent or approval may be given, or the discretion may be exercised, conditionally or unconditionally or withheld by the party in its absolute and unfettered discretion unless express provision to the contrary has been made. However, a party may not require payment of a fee as a condition of that consent or approval, or of considering that content or approval.

Security Interests

The Principal may create or allow to exist Security Interests over its rights under this Agreement.

[Role of Agent

The Agent enters into this Agreement in its capacity as agent under the Finance Documents.

The rights and obligations of the Agent in, to or under this Agreement, at any time are the rights and obligations of the Financiers at that time. The rights, remedies and discretions of the Financiers, or any of them, in, to or under this Agreement may only be exercised by the Agent. No party to this Agreement will be obliged to enquire whether an exercise by the Agent of any such right, remedy or discretion is within the Agent's respective authority under the Finance Documents or the Security Trust Deed.]

[Delete if not applicable]

[Role of Security Trustee

The Security Trustee enters into this Agreement in its capacity as security trustee under the Security Trust Deed.

The parties agree that:

documents or notices provided to the Agent will be deemed to also have been provided to the Security Trustee; and

the Agent may act on behalf of and exercise any rights of the Security Trustee, under this Agreement and the Security Trustee agrees to be bound by the actions of the Agent.]

[Delete if not applicable]

[Security Trustee’s limitation of liability

The Security Trustee enters into and performs this Agreement and the transactions it contemplates only as trustee of the Security Trust, except where expressly stated otherwise. This applies also in respect of any past and future conduct (including omissions) relating to this Agreement or those transactions.

Under and in connection with this Agreement and those transactions and conduct:

the Security Trustee’s liability (including for negligence) to parties other than the Agent is limited to the extent it can be satisfied out of the assets of the Security Trust. The Security Trustee need not pay any such liability out of other assets;

another party may only do the following with respect to the Security Trustee (but any resulting liability remains subject to the limitations in this clause):

prove and participate in, and otherwise benefit from, any form of insolvency administration of the Security Trustee but only with respect to Security Trust assets;

exercise rights and remedies with respect to Security Trust assets, including set-off;

enforce its security (if any) and exercise contractual rights; and

bring any proceedings against the Security Trustee seeking relief or orders that are not inconsistent with the limitations in this clause,

and may not:

bring other proceedings against the Security Trustee;

take any steps to have the Security Trustee placed in any form of insolvency administration or to have a receiver or receiver and manager appointed; or

seek by any means (including set-off) to have a liability of the Security Trustee to that party (including for negligence) satisfied out of any assets of the Security Trustee other than Security Trust assets.

Clauses 1.7(a) and  apply despite any other provision in this Agreement but do not apply with respect to any liability of the Security Trustee to another party (including for negligence) to the extent that the Security Trustee has no right or power to have Security Trust assets applied towards satisfaction of that liability, or its right or power to do so is subject to a deduction, reduction, limit or requirement to make good, in either case because the Security Trustee’s behaviour was beyond power or improper in relation to the Security Trust.

The limitation in clause 1.7(b)(i) is to be disregarded for the purposes (but only for the purposes) of the rights and remedies described in clause 1.7(b)(ii), and interpreting this Agreement and any security for it, including determining the following:

whether amounts are to be regarded as payable (and for this purpose damages or other amounts will be regarded as a payable if they would have been owed had a suit or action barred under clause 1.7(b)(ii) been brought);

the calculation of amounts owing; or

whether a breach or default has occurred,

but any resulting liability will be subject to the limitations in this clause.

The Security Trustee is not obliged to do or not do anything in connection with this Agreement (including enter into any transaction or incur any liability) unless:

the Security Trustee’s liability is limited in a manner which is consistent with clauses 1.7(a) to 1.7(d);

the Security Trustee is indemnified (or otherwise put in funds) to its reasonable satisfaction against any liability or loss arising from, and any costs, charges and expenses (including those incurred in connection with advisers) properly incurred in connection with, doing or not doing that thing; and

it has received the relevant instructions from the relevant Secured Beneficiaries.]

[Delete if not applicable, or adjust to reflect Security trust criteria.]

Conditions Precedent

Clauses 1, 2, 5.3, 12 and 13 come into full force and effect immediately on the date this Agreement is executed.

Other than as set out in clause 2(a), this Agreement is conditional on, and does not come into force and effect until the Principal notifies the Independent Certifier (in writing copied to ARENA, the [Financier/Agent] and the Contractor) that Financial Close has occurred (Commencement Date).

If the Commencement Date does not occur by [insert date] (or such later date agreed in writing by ARENA and the [Financier/Agent]), this Agreement will automatically terminate and no party will have any liability to any other party arising out of or in connection with termination of the Agreement under this clause 2.

Appointment of Independent Certifier

Appointment

The ARENA Parties appoint the Independent Certifier under this Agreement to perform the ARENA Services for the benefit of the ARENA Parties.

The Agent on behalf of the Finance Parties appoints the Independent Certifier under this Agreement to perform the Finance Services for the benefit of the Finance Parties.

The Project Parties appoint the Independent Certifier under this Agreement to perform the Project Services for the benefit of the Project Parties.

The Independent Certifier confirms its acceptance of the appointments referred to in this clause 3.1 to perform the Services.

Fee

In consideration of the Independent Certifier performing the Services, the Principal and the Contractor agree to pay the Independent Certifier the Fee in accordance with clause 6.2.

ARENA, the Financier, the Security Trustee and the Agent have no liability or obligation to pay the Fee, or any other fee in respect of the Services or fees in respect of variations to the Services.

Term of appointment

The appointment of the Independent Certifier under this Agreement commences on the Commencement Date and shall terminate upon the earlier of:

the termination of the Independent Certifier's appointment under clause 9; or

the Expiry Date.

Certification

In giving any certificate or performing any Service the Independent Certifier must provide any certificate or determination made by the Independent Certifier in the course of:

performing the Finance Services, to the [Financier/Agent], with a copy to be provided to the Principal;

performing the ARENA Services, to each of the ARENA Parties; and

performing the Project Services, to each of the Project Parties.

To the extent the requirements under the Finance Services, ARENA Services or the Project Services are the same, the Independent Certifier must make the same determination in relation to the achievement of those requirements.

Notwithstanding any other provision of this Agreement, the EPC Contract or the ARENA Funding Agreement, the Independent Certifier must, at the time that it provides each Payment Milestone Certificate to the Project Parties, provide a copy of the same to ARENA (or a nominee of ARENA) and the [Financier/Agent].

Extent of duty

Notwithstanding any other provision of this Agreement, the EPC Contract, the Finance Documents or the ARENA Funding Agreement, the Principal, the [Financier/Financier, Agent and Security Trustee], ARENA and Contractor each acknowledges and agrees as follows:

the Independent Certifier only has a duty to:

the Project Parties for performance of this Agreement only to the extent it relates to the Project Services and does not owe the Contractor a duty in relation to performance of the other Services under this Agreement;

the [Financier/Financier, Agent and Security Trustee] for performance of this Agreement only to the extent it relates to the Finance Services and does not owe the [Financier/Financier, Agent and Security Trustee] a duty in relation to performance of the other Services under this Agreement; and

the ARENA Parties for performance of this Agreement only to the extent it relates to the ARENA Services and does not owe ARENA a duty in relation to performance of the other Services under this Agreement;

the Project Parties (other than the Principal) are not entitled to and have no Claim against the Independent Certifier under or in relation to performance of this Agreement, except to the extent it relates to the Project Services;

the [Financier/Financier, Agent and Security Trustee] (other than the Principal) are not entitled to and have no Claim against the Independent Certifier under or in relation to performance of this Agreement, except to the extent it relates to the Finance Services; and

the ARENA Parties (other than the Principal) are not entitled to and have no Claim against the Independent Certifier under or in relation to performance of this Agreement, except to the extent it relates to the ARENA Services.

Independent Certifier's Obligations

Acknowledgment

The Independent Certifier acknowledges and agrees that:

it has received a copy of the EPC Contract, the ARENA Funding Agreement and the Finance Documents and that it has read and is familiar with the terms of each of these documents to the extent they relate to the Services;

its obligations extend to include the obligations, functions, duties and services of the 'Independent Certifier' under the EPC Contract, ARENA Funding Agreement and Finance Documents;

it is providing the Finance Services solely for the benefit of the [Financier/Financier, Agent and Security Trustee];

it is providing the ARENA Services solely for the benefit of the ARENA Parties; and

it is providing the Project Services solely for the benefit of the Project Parties.

Warranties of Independent Certifier

The Independent Certifier represents and warrants to the parties that:

it is a corporation as that expression is defined in the Corporations Act having limited liability, incorporated (or taken to be incorporated) or registered and validly existing under the Corporations Act;

it has the corporate power to own its assets and to carry on its business as it is now being conducted;

it has full power and authority to enter into and perform its obligations under this Agreement;

it has taken all necessary action to authorise the execution, delivery and performance of this Agreement;

this Agreement constitutes its legal, valid and binding obligations and, subject to any necessary stamping and registration, is enforceable in accordance with its terms; and

the execution, delivery and performance by it of this Agreement does not and will not violate, breach, or result in a contravention of:

any law, regulation or authorisation;

its memorandum and articles of association or other constituent documents; or

any encumbrance or document which is binding upon it or any of its assets.

Further acknowledgements and warranties

The Independent Certifier:

acknowledges and agrees that each of the Principal, the [Financier/Financier, Agent and Security Trustee], ARENA and Contractor:

is relying upon the skill and expertise of the Independent Certifier in the performance of its obligations under this Agreement; and

may suffer loss if the Independent Certifier does not perform its obligations in accordance with the requirements of this Agreement, the EPC Contract, the ARENA Funding Agreement and the Finance Documents;

undertakes to:

the ARENA Parties, in performing the ARENA Services;

the [Financier/Financier, Agent and Security Trustee], in performing the Finance Services; and

the Project Parties, in performing the Project Services,

that it will comply with all laws, act honestly, diligently, reasonably and with the degree of professional care, knowledge, experience and skill which would be expected of a professional providing services similar to the relevant Services within the construction industry generally and the construction of major engineering works in particular at the time which the Services are provided;

without limiting clauses 4.3(a), 4.3(b) and 4.3(d), acknowledges and agrees that:

the ARENA Parties are entitled to and will rely on any certificate signed or given by the Independent Certifier in its provision of the ARENA Services;

the [Financier/Financier, Agent and Security Trustee] are entitled to and will rely on any certificate signed or given by the Independent Certifier in its provision of the Finance Services; and

the Project Parties are entitled to and will rely on any certificate signed or given by the Independent Certifier in its provision of the Project Services;

undertakes to perform the Services within the time prescribed under this Agreement, the EPC Contract, the ARENA Funding Agreement or the Finance Documents (as the case may be) and where no time limit is so specified, it will act promptly; and

agrees to keep the Principal, the [Financier/Agent], ARENA and Contractor fully and regularly informed as to all matters affecting or relating to the Services, including any changes to the Services.

Key Personnel

The Independent Certifier must provide sufficient, experienced, qualified and skilled personnel to perform its obligations under this Agreement.

The Independent Certifier must not, without the prior written consent of the relevant party as set out in clause 4.4(d), which will not be unreasonably withheld or delayed:

remove any of the Key Personnel; or

substitute another person for one or more of the Key Personnel.

The consent of the Principal, ARENA and the [Financier/Agent] under clause 4.4(b)(i) is not required if the relevant Key Personnel becomes seriously ill, dies, retires, resigns or is dismissed by the Independent Certifier.

Where any of the Key Personnel cease to perform the Services due to any of the circumstances referred to in clauses 4.4(b) and 4.4(c), the Independent Certifier will provide a suitably experienced, qualified and skilled replacement acceptable to:

in respect of the ARENA Services, the ARENA Parties;

in respect of the Finance Services, the [Financier/Financier, Agent and Security Trustee]; and

in respect of the Project Services, the Principal.

Subcontracting

The Independent Certifier:

may not subcontract the performance of any of its Services without the prior written consent of the relevant party as set out in clause 4.5(b), where such consent will not be unreasonably withheld or delayed; and

remains responsible for the performance of the Services in accordance with this Agreement, notwithstanding any such subcontracting and the acts or omissions of any subcontractor will be deemed to be the acts or omissions of the Independent Certifier.

The relevant party for the purposes of clause 4.5(a)(i) is:

in respect the ARENA Services, the ARENA Parties;

in respect of the Finance Services, the [Financier/Financier, Agent and Security Trustee]; and

in respect of the Project Services, the Principal.

Quality assurance

The Independent Certifier must provide evidence of the certification of its quality assurance system when reasonably requested by ARENA, the [Financier/Agent], the Principal or the Contractor.

The Independent Certifier will not be relieved of any requirement to perform any obligation under this Agreement as a result of:

compliance with the quality assurance requirements of this Agreement; or

any review, failure to review, comment or silence by any other party in relation to any quality assurance measures, systems, records or documents of the Independent Certifier.

Audit

The Independent Certifier must:

allow any audit of its quality assurance system under this Agreement by a third party, at the request of:

the ARENA Parties in respect of the ARENA Services;

the [Financier/Agent] in respect of the Finance Services; and

the Project Parties in respect of the Project Services; and

fully co-operate with that third party in respect of the carrying out of the quality assurance audit.

Without limiting the foregoing, the Independent Certifier must, at all times:

give the third party access to premises occupied by the Independent Certifier where the Services are being undertaken; and

permit the third party to inspect applicable information related to the Agreement relevant to the quality assurance audit.

Subject to clause 4.7(d), where more than one audit is carried out under this Agreement in accordance with this clause 4.7 in a year, the Independent Certifier will be reimbursed for direct costs incurred by it for each additional audit.

Clause 4.7(c) does not apply to an audit where there were reasonable grounds for requesting the audit and the results of the audit substantiate such grounds. Any such audit does not count towards the one audit in a year permitted by clause 4.7(c) without reimbursement of costs.

Independence and confidentiality

Independent Certifier to be independent

The Independent Certifier warrants to the parties that:

in performing the Services, it will act independently of the Principal, the Contractor, ARENA, the [Financier/Financier, Agent and Security Trustee] and their respective contractors, suppliers and consultants;

at the date of this Agreement, it is not aware of the existence or possibility of any conflict of interest arising as a result of performing the Services; and

in performing any of the Services, it will immediately notify the Principal, the Contractor, ARENA and the [Financier/Agent] in writing upon becoming aware of the existence or possibility of a conflict of interest and take such steps to avoid or mitigate the conflict of interest or possible conflict of interest as the Principal, the Contractor, ARENA and the [Financier/Agent] may reasonably require.

Cooperation

Without limiting or otherwise affecting any of the Principal's, ARENA’s, the Contractor’s, the [Financier/Financier, Agent and Security Trustee]’s obligations under this Agreement, the ARENA Funding Agreement, Finance Document or EPC Contract and to enable the Independent Certifier to perform the relevant Services:

the Principal, ARENA, the Contractor, the [Financier/Financier, Agent and Security Trustee] must:

cooperate in a timely manner with the Independent Certifier;

where applicable, provide the Independent Certifier with all information and documents necessary to perform the ARENA Services, Project Services, and the Finance Services respectively; and

provide reasonable notice and allow the Independent Certifier to attend all meetings relevant to the performance of the Services; and

the Principal and the Contractor must procure for the Independent Certifier any access that is reasonably necessary to any premises, including the land on which the Project is located, subject to the Independent Certifier complying with any site access requirements directed by the Principal or Contractor.

Confidentiality

The Independent Certifier must keep confidential details of this Agreement and all information, advices and opinions and documents provided to, or by, the parties relating to the Services and not provide, disclose, or use the information or documents except:

where such provision or disclosure is reasonably necessary for the purposes of performing the Services;

where required by law or to obtain legal advice on this Agreement; or

with the prior written consent of the Principal, ARENA and the [Financier/Agent].

These obligations will survive completion of the Services or the termination of this Agreement.

Clause 5.3(a) does not apply to information:

which is in or comes into the public domain other than through breach of the Agreement;

insofar as it comes lawfully into the possession of the Independent Certifier from a third party in circumstances which does not impose an obligation of confidentiality;

which the Independent Certifier can prove was already known to it before its receipt from the disclosing party under this Agreement; or

which has been independently developed by the Independent Certifier otherwise than in the course of exercise of that party's rights under the Agreement or the implementation of the Agreement, and without reference to any information described in clause 5.3(a).

Obligations of the Principal, Contractor, ARENA and the [Financier/Financier, Agent and Security Trustee]

No interference or influence

The Principal, the Contractor, ARENA and the [Financier/Financier, Agent and Security Trustee] will not interfere with or attempt to improperly influence the Independent Certifier in the performance of any of the Services.

Payment

The Independent Certifier must no more frequently than once a month submit to the Principal a written claim for payment on account of the Fee for the Services performed in accordance with the Agreement since the last claim (IC Payment Claim).

If the IC Payment Claim relates to any portion of the Fee that is calculated in accordance with the Schedule of Rates:

the IC Payment Claim must also include a detailed breakdown of the amounts claimed to which the rates apply, including whether the amount relates to the provision of ARENA Services, Finance Services or Project Services; and

the Independent Certifier must also give to the Principal any other information reasonably requested by the Principal.

If the IC Payment Claim relates to any portion of the Fee that reimburses the Independent Certifier for an expense, the IC Payment Claim must also include reasonable evidence of the expense (such as an invoice or receipt).

Within 10 Business Days of receiving an IC Payment Claim, the Principal must issue to the Independent Certifier a statement of the amount payable to the Independent Certifier including where the amount in the statement differs from the IC Payment Claim, the reasons for the difference (IC Payment Certificate).

The Principal must pay the Independent Certifier the amount stated in the IC Payment Certificate within 15 Business Days after the date the IC Payment Claim is submitted under clause 6.2(a).

Despite any other provision of the Agreement, if the Payment Condition Precedent is not satisfied at the time the Principal is required to issue an IC Payment Certificate, no amount claimed in the relevant IC Payment Claim is payable and the Principal may issue an IC Payment Certificate which reflects this.

Changes and suspension to Services

The parties agree that:

the Principal may, by written notice to the Independent Certifier, direct the Independent Certifier to make a change to the Project Services (including an addition or omission) which is within the general scope of this Agreement, and the Independent Certifier must comply with that direction provided the Fee payable in relation to such change is agreed or determined in accordance with clause 6.3(b);

the Principal and the [Financier/Agent], acting together, may, by written notice to the Independent Certifier, direct the Independent Certifier to make a change to the Finance Services (including an addition or omission) which is within the general scope of this Agreement, and the Independent Certifier must comply with that direction provided the Fee payable in relation to such change is agreed or determined in accordance with clause 6.3(b); and

the Principal and ARENA, acting together, may, by written notice to the Independent Certifier, direct the Independent Certifier to make a change to the ARENA Services (including an addition or omission) which is within the general scope of this Agreement, and the Independent Certifier must comply with that direction provided the Fee payable in relation to such change is agreed or determined in accordance with clause 6.3(b).

The Fee to be paid to the Independent Certifier in relation to a change to Services referred to in clause 6.3(a) is to be determined in accordance with the Schedule of Rates. If an amount for the change to the Services cannot be determined by reference to the Schedule of Rates, it will be a reasonable amount as agreed between the Principal and the Independent Certifier (each acting reasonably).

The parties agree that:

the Principal may, by written notice to the Independent Certifier, direct the Independent Certifier to suspend any or all of the Project Services for the period specified in that notice, during which time the Fee will not be payable;

the Principal and the [Financier/Agent], acting together, may, by written notice to the Independent Certifier, direct the Independent Certifier to suspend any or all of the Finance Services for the period specified in that notice, during which time the Fee will not be payable; and

the Principal and ARENA, acting together, may, by written notice to the Independent Certifier, direct the Independent Certifier to suspend any or all of the ARENA Services for the period specified in that notice, during which time the Fee will not be payable.

All reasonable costs if any incurred by such suspension will be reimbursed to the Independent Certifier by the Principal, unless such suspension is attributable to the failure by the Independent Certifier to perform the Services under this Agreement.

The Independent Certifier acknowledges and agrees that:

the Principal may appoint another independent certifier to carry out the Project Services which are omitted under clause 6.3(a);

the Principal and the [Financier/Agent], acting together may, appoint another independent certifier to carry out the Finance Services which are omitted under clause 6.3(a); and

the Principal and ARENA, acting together may, appoint another independent certifier to carry out the ARENA Services which are omitted under clause 6.3(a).

Notwithstanding a change to the Services the Independent Certifier must continue to perform the Services, as varied in accordance with this clause 6.3, in accordance with this Agreement.

If there is a change in the EPC Contract, ARENA Funding Agreement or Finance Documents that results in a material increase in the costs of the Independent Certifier of performing the relevant Services, the Independent Certifier may by written notice to the Principal set out details of that increase in costs. Upon the parties reaching agreement as to the effect of the change, then:

in respect of Project Services, the Principal must issue an instruction setting out any additional amount (if any) the Independent Certifier is entitled to be paid by the Principal as a result of the change;

in respect of Finance Services, the Principal and the [Financier/Agent] must issue an instruction setting out any additional amount (if any) the Independent Certifier is entitled to be paid by the Principal as a result of the change; and

in respect of ARENA Services, the Principal and ARENA must issue an instruction setting out any additional amount (if any) the Independent Certifier is entitled to be paid by the Principal as a result of the change.

Subject to clause 6.3(i), to the extent a change or suspension of Services directed by a party or parties under this clause 6.3 will increase the cost to the Independent Certifier of performing other Services which benefit a different party or combination of parties, the Principal must pay the Independent Certifier the additional costs reasonably incurred by the Independent Certifier as a result, valued by agreement between the Principal and Independent Certifier or, if they fail to agree, in accordance with the Schedule of Rates.

The Independent Certifier is only entitled to payment under clause 6.3(h) if the Independent Certifier gives the Principal written notice that it will incur increased costs in performing the relevant Services as soon as reasonably practicable (and in any event, within 10 Business Days) after the change or suspension is directed or the Independent Certifier is notified of the relevant parties’ intention to direct the change or suspension.

Inconsistency

Except for clause 1.2 of this Agreement, which shall be read first in all instances, where there is an inconsistency:

in the case of Finance Services, between the terms of the Finance Documents relevant to the Finance Services and the Finance Services as included in this Agreement, such terms of the relevant Finance Document prevails;

in the case of ARENA Services, between the terms of the ARENA Funding Agreement relevant to the ARENA Services and the ARENA Services as included in this Agreement, such terms of the ARENA Funding Agreement prevails; and

in the case of Project Services, between the terms of the EPC Contract relevant to the Project Services and the Project Services included in this Agreement, such terms of the EPC Contract prevails.

Principal and ARENA meeting for ARENA Services

Subject to clause 6.3(c), if either of the Principal or ARENA is of the opinion that the Independent Certifier is not performing its duties in accordance with this Agreement with respect to the ARENA Services, that party may call a meeting of all Authorised Officers who must attend within 2 Business Days to decide an appropriate action to resolve the issues.

Without limiting the scope of those parties’ decision, they will consider at such meeting whether to resolve the issue referred to in clause 6.5(a) by:

requesting that the Independent Certifier comply with this Agreement;

changing the ARENA Services of the Independent Certifier in accordance with clause 6.3(a);

suspending the ARENA Services of the Independent Certifier in accordance with clause 6.3(c); or

terminating the appointment of the Independent Certifier in accordance with clause 9.1.

Principal and [Financier/Agent] meeting for Finance Services

Subject to clause 6.3(c), if either of the Principal or the [Financier/Agent] is of the opinion that the Independent Certifier is not performing its duties in accordance with this Agreement with respect to the Finance Services, that party may call a meeting of all Authorised Officers who must attend within 2 Business Days to decide an appropriate action to resolve the issues.

Without limiting the scope of those parties’ decision, they will consider at such meeting whether to resolve the issue referred to in clause 6.6(a) by:

requesting that the Independent Certifier comply with this Agreement;

changing the Finance Services of the Independent Certifier in accordance with clause 6.3(a);

suspending the Finance Services of the Independent Certifier in accordance with clause 6.3(c); or

terminating the appointment of the Independent Certifier in accordance with clause 9.1.

Principal and Contractor meeting for Project Services

Subject to clause 6.3(c), if either of the Principal or the Contractor is of the opinion that the Independent Certifier is not performing its duties in accordance with this Agreement with respect to the Project Services, that party may call a meeting of all Authorised Officers who must attend within 2 Business Days to decide an appropriate action to resolve the issues.

Without limiting the scope of those parties’ decision, they will consider at such meeting whether to resolve the issue referred to in clause 6.7(a) by:

requesting that the Independent Certifier comply with this Agreement;

changing the Project Services of the Independent Certifier in accordance with clause 6.3(a);

suspending the Project Services of the Independent Certifier in accordance with clause 6.3(c); or

terminating the appointment of the Independent Certifier in accordance with clause 9.1.

Insurance, liability and indemnity

Insurance obligations

The Independent Certifier must effect and maintain from the Commencement Date, with an insurer having the Required Rating:

professional indemnity insurance, with a limit of indemnity of AUD [insert] for any single claim and in the aggregate, in relation to the liability of the Independent Certifier to the other parties (including for acts or omissions of its employees, agents and contractors) arising from breach of professional duty or negligence;

worker’s compensation insurance as required by law in relation to all personnel involved in the performance of the Services;

public liability insurance, with a limit of AUD [insert] for any one occurrence or series of occurrences consequent upon one event or original cause, in relation to the liability of the Independent Certifier to the other parties (including for acts or omissions of its employees, agents and contractors) for loss of or damage to property, death or injury (except to the extent covered under workers compensation insurance);

any other insurance required by law; and

any other insurances reasonably required (in writing) by the Principal or the [Financier/Agent] and which is available to the Independent Certifier on reasonable commercial terms and which is at the cost of the Principal.

The Independent Certifier must ensure any subcontractor engaged by it to perform Services effects and maintains insurance policies in accordance with the same requirements.

Insurance requirements

The Independent Certifier must provide the Principal, the Contractor, ARENA and the [Financier/Agent] with certificates of currency in respect of the insurances it is required to effect and maintain under this Agreement.

If, after being requested by the Principal, Contractor, ARENA and the [Financier/Agent] to do so, the Independent Certifier fails to produce evidence of compliance with its insurance obligations under this clause 7 to the reasonable satisfaction of those parties within 5 Business Days of that request, the Project Parties may effect and maintain the relevant insurance and pay the premiums for that insurance. Any amount paid by the Project Parties will be a debt due from the Independent Certifier to the Project Parties payable on demand.

The Independent Certifier must not, without obtaining the prior written consent of the Principal, Contractor, ARENA and the [Financier/Agent]:

materially alter the terms of;

alter the risks covered by; or

alter the sum insured under,

- the professional indemnity insurance policy or the public liability insurance policy referred to in clause 7.1 in a way that would result in the insurance not complying with this Agreement.

The Independent Certifier must notify the Principal, the Contractor, ARENA and the [Financier/Agent] immediately if it is aware of any event which would adversely affect its insurance cover under any policy required under this Agreement, or if any policy required under this Agreement is cancelled, avoided or allowed to lapse (other than where the policy expires but has been renewed on terms which comply with this Agreement).

The taking out of any insurances by the Independent Certifier whether pursuant to this Agreement or otherwise does not limit the liability or other obligations of the Independent Certifier under this Agreement.

The Independent Certifier must maintain:

professional indemnity insurance as required by this Agreement (for the amounts required by this Agreement) until the date 7 years after termination of the Independent’s Certifier’s appointment under clause 3.3; and

workers compensation and public liability insurance as required by this Agreement (for the amounts required by this Agreement) until the Independent Certifier ceases to perform the Services.

Limitation of liability

Notwithstanding any other clause in this Agreement, but subject to clause 7.3(b), the Independent Certifier’s total liability to:

the Principal, Contractor and ARENA for Claims which the Principal, Contractor and ARENA might have (whether jointly or severally) against the Independent Certifier acting in its capacity as Independent Certifier under or in relation to this Agreement (however arising, including for negligence) is limited in aggregate to AUD [insert]; and

the Financiers, [Financier/Agent/Security Trustee] for all Claims which the [Financier/Security Trustee/Agent] might have (whether jointly or severally) against the Independent Certifier acting in its capacity as Independent Certifier under or in relation to this Agreement (however arising, including for negligence) is limited to AUD [insert].

The Independent Certifier’s liability in respect of the following is not counted towards, and will not be limited by, the limitations of liability in clause 7.3(a):

liability to which the limit in clause 7.3(c) applies;

liability for death of or injury to any personnel of the Independent Certifier or a subcontractor engaged by it;

liability for damage to or loss of any property of the Independent Certifier, its employees, contractors or agents; and

Wilful Misconduct, Gross Negligence or any fraudulent, illegal or unlawful acts on the part of the Independent Certifier or anyone for whom it is responsible.

Notwithstanding any other clause in this Agreement, but subject to clause 7.3(d), the Independent Certifier’s total liability to the other parties (however arising, including for negligence) for:

(1)	damage to or loss of property (other than property of the Independent Certifier, its employees, contractors or agents); and

(2)	death of or injury to any person (other than personnel of the Independent Certifier or a subcontractor engaged by it),

including under the indemnity in clause 7.4, to the extent it arises out of the performance of the Services by the Independent Certifier, its employees, agents or contractors (whether jointly or severally, regardless of the identity or number of claimants or Claims and whenever the liability may arise) is limited in aggregate to AUD [insert].

The Independent Certifier’s liability in respect of Wilful Misconduct, Gross Negligence or any fraudulent, illegal or unlawful acts on the part of the Independent Certifier or anyone for whom it is responsible is not counted towards, and will not be limited by, the limitation of liability in clause 7.3(c).

Notwithstanding any other clause in this Agreement, no party will be liable for Consequential Loss arising out of or in connection with this Agreement, except in respect of Wilful Misconduct, Gross Negligence or any fraudulent, illegal or unlawful acts on the part of any party or anyone for whom that party is responsible.

Indemnity

To the extent permitted by law, and subject to the limitations of liability under clause 7.3, the Independent Certifier is liable for and indemnifies each of the Principal, the [Financier/Financier, Agent and Security Trustee], the Contractor and ARENA (each an Indemnified Party) against any Claim brought against, suffered or incurred by the Indemnified Party to the extent that Claim arises out of:

any damage to or loss of property; or

death of or injury to any person,

to the extent it is caused by the Independent Certifier, its employees, agents or contractors in the performance of the Services.

If any Indemnified Party receives a Claim for which it requires indemnity under this clause 7.4 the Indemnified Party shall notify the other party of the Claim as soon as reasonably possible.

The Independent Certifier may, at the Independent Certifier’s own cost, conduct either or both of negotiations for the settlement of any third party Claim for which the Indemnified Party requires indemnity under this clause 7.4 and any litigation that arises from that Claim. In so doing, the Independent Certifier shall:

not take any action that may materially prejudice the commercial or reputational interests of the Indemnified Party;

not take any action which would cause ARENA to be in breach of any applicable Laws relating to resolving disputes;

keep the Indemnified Party informed of the defence of the Claim and any settlement negotiations;

allow the Indemnified Party to observe any settlement negotiations or dispute resolution procedure or proceeding;

not settle the Claim without the Indemnified Party’s prior written consent (not to be unreasonably withheld) where the settlement requires the Indemnified Party to do anything other than pay money for which it will be indemnified under this clause 7.4;

indemnify the Indemnified Party (on a full indemnity basis) against any third party’s legal costs which are awarded against the Indemnified Party in any dispute resolution procedure or proceedings in respect of the Claim; and

if reasonably requested by the Indemnified Party, provide reasonable security for legal costs which may be payable under clause 7.4(c)(vi).

The Indemnified Party must give the Independent Certifier information in the Indemnified Party’s possession or control, and assistance, as reasonably required by the Independent Certifier to assess, defend or settle the Claim without undue delay.

The liability of the Independent Certifier to an Indemnified Party under the indemnity in clause 7.4(a) will be reduced to the extent that:

the Indemnified Party contributed to the Claim or basis for the Claim;

the Indemnified Party failed to limit its losses or mitigate losses through all reasonable measures available to them; or

such Claim would result in the Indemnified Party recovering the same loss more than once.

- 7.5	Force majeure

      - The Independent Certifier will not be liable to any other party in anyway whatsoever for any failure or delay in performing its obligations under this Agreement caused by a Force Majeure Event described in clause 7.5(b).

Each of the following is a Force Majeure Event:

any act of God, including flood and weather-related effects or events;

fire or explosion;

breakdown of plant or machinery;

malicious damage or theft;

industrial action not directed at the Independent Certifier, its employees, agents or contractors;

an act of government or other public authority;

civil disturbance, terrorism or war,

in each case, to the extent it:

was not caused by an act or omission of the Independent Certifier, its employees, agents or contractors;

was beyond the reasonable control of the Independent Certifier, its employees, agents or contractors; and

could not have been avoided or overcome by the Independent Certifier, its employees, agents and contractors taking reasonable steps.

    - Survival

This clause 7 survives the termination of this Agreement by the Principal, ARENA and the [Financier/Agent] under clause 9.1.

Goods and Services Tax

Unless otherwise expressly stated, all prices or other sums payable or consideration to be provided under this Agreement are exclusive of GST.

If GST is payable on any supply made by a party (or any entity through which that party acts) (Supplier) under or in connection with this Agreement, the recipient will pay to the Supplier an amount equal to the GST payable on the supply.

The recipient will pay the amount referred to in clause 8(b) in addition to and at the same time that the consideration for the supply is to be provided under this Agreement.

The Supplier must deliver a tax invoice or an adjustment note to the recipient before the Supplier is entitled to payment of an amount under clause 8(b). The recipient can withhold payment of the amount until the Supplier provides a tax invoice or an adjustment note, as appropriate.

Termination

Notice of termination

The Principal, ARENA and the [Financier/Agent], acting together, may terminate the appointment of the Independent Certifier under this Agreement immediately by written notice to the Independent Certifier if:

the Independent Certifier is in breach of this Agreement and the breach is not remediable in the reasonable opinion of the Principal, ARENA and the [Financier/Agent];

the Independent Certifier is in breach of this Agreement and the breach, being remediable in the reasonable opinion of the Principal, ARENA and the [Financier/Agent], has not been remedied (to the reasonable satisfaction of the Principal, ARENA and the [Financier/Agent]) within 7 days (or such longer period as is agreed by the Principal, ARENA and the [Financier/Agent] (each acting reasonably)) after service by the Principal of a notice specifying the breach and requiring it to be remedied;

the Independent Certifier refuses or persistently fails to perform all or any part of its obligations, duties and functions under this Agreement; or

an act of insolvency occurs in relation to the Independent Certifier.

The Principal, ARENA and the [Financier/Agent], acting together, may in their absolute discretion terminate the appointment of the Independent Certifier under this Agreement by serving a notice on the Independent Certifier advising the date of the termination, such date being not less than 14 days after the date of issue of the notice.

Termination

The appointment of the Independent Certifier and this Agreement will terminate on the date specified in the notice of termination under clause 9.1.

Delivery of documents

On the date of termination of the appointment of the Independent Certifier, the Independent Certifier:

must deliver up to the Principal, ARENA and the [Financier/Agent] or to another person the Principal, ARENA and the [Financier/Agent] nominates, all books, records, drawings, specifications and other documents in the possession, custody or control of the Independent Certifier relating to the Services, this Agreement and the Project (save that the Independent Certifier may retain (subject to clause 5.3) one copy of all such information for its own record keeping purposes); and

acknowledges that the Principal, ARENA and the [Financier/Financier, Agent and Security Trustee] has the right to use all those documents for the purposes of the Services and the Project.

Reasonable assistance

Where the Principal, ARENA and the [Financier/Agent] gives a notice under clause 9.1 of termination of the appointment of the Independent Certifier, the Independent Certifier must provide all reasonable assistance to the Principal, ARENA, the [Financier/Financier, Agent and Security Trustee] and any successor to the Independent Certifier appointed in order to enable the successor to be in a position to perform the Services with effect from its appointment.

Payment until date of termination

Where the appointment of the Independent Certifier is terminated under clause 9.1(a), the Independent Certifier is entitled to be paid by the Principal the proportion of the Fee for Services performed up to the date of the termination.

Where the appointment of the Independent Certifier is terminated under clause 9.1(b), the Independent Certifier is entitled to be paid by the Principal the proportion of the Fee for Services performed up to the date of the termination and reasonable costs arising out of the termination.

Termination without prejudice

Termination of the appointment of the Independent Certifier will be without prejudice to any claim which the Principal, ARENA, the [Financier/Financier, Agent and Security Trustee] and the Contractor may have in respect of any breach of the terms of this Agreement which occurred before the due date of termination.

Survival

This clause 9 survives the termination of this Agreement by the Principal, ARENA and the [Financier/Agent] under clause 9.1.

Representations and warranties

Each party represents and warrants to each other party that:

Power

it has the power to execute, deliver and perform its obligations under or as contemplated by this Agreement and all necessary action has been taken to authorise its execution, delivery and performance;

Obligations binding

this Agreement constitutes its valid and binding obligations enforceable against it in accordance with the terms of this Agreement, subject to applicable bankruptcy, reorganisation, insolvency, moratorium or similar laws affecting creditors’ rights generally and subject to the availability of equitable remedies; and

No contravention

the execution by it of, the performance by it of its obligations under, and the compliance by it with the provisions of, this Agreement does not and will not contravene any existing law to which it is subject.

Dispute resolution

Procedure

Any Dispute which arises between the parties must be dealt with in accordance with this clause 11. The parties must continue to perform their obligations under this Agreement despite the existence of any Dispute.

The parties acknowledge and agree that only:

Project Parties or the Independent Certifier may commence dispute proceedings in relation to a Project Dispute;

the [Financier/Financier, Agent and Security Trustee] or the Independent Certifier may commence dispute proceedings in relation to a Finance Dispute; and

ARENA Parties or the Independent Certifier may commence dispute proceedings in relation to an ARENA Dispute.

Negotiation

If:

an ARENA Dispute arises then a Relevant Party may, by notice, refer the ARENA Dispute to the Authorised Officers of the Relevant Party, for resolution;

a Project Dispute arises then a Relevant Party may, by notice, refer the Project Dispute to the Authorised Officers of the Relevant Party for resolution; and

a Finance Dispute arises then a Relevant Party may, by notice, refer the Finance Dispute to the Authorised Officers of the Relevant Party for resolution.

A notice under clause 11.2(a) must:

expressly state that it is a notice under this clause 11.2; and

set out reasonable particulars of the ARENA Dispute, Project Dispute or Finance Dispute (as relevant).

The Relevant Party must ensure the relevant Authorised Officers confer with each other in person, by phone or video conference within 5 Business Days after referral to them (or such later date as the parties agree in writing) and seek to resolve the Dispute, acting in good faith.

Negotiation between Senior Dispute Representatives

If a Dispute is not resolved within 10 Business Days after referral under clause 11.2(a), a Relevant Party may, by written notice to the other Relevant Parties, refer the Dispute to the relevant Senior Dispute Representatives for resolution.

A notice under clause 11.3(a) must:

expressly state that it is a notice under this clause 11.3; and

set out reasonable particulars of the unresolved Dispute.

The Relevant Parties must ensure the Senior Dispute Representatives confer with each other in person, by phone or video conference within 10 Business Days after referral to them (or such later date as the parties agree in writing) and seek to resolve the relevant Dispute, acting in good faith.

Each Relevant Party must ensure that its Senior Dispute Representative has authority to resolve the relevant Dispute under clause 11.3(c).

If the relevant Dispute is not resolved within 15 Business Days after referral under clause 11.3(a) (or such later date as the Relevant Parties agree in writing), a Relevant Party may, by written notice to the other Relevant Parties, refer the relevant Dispute to expert determination under clause 11.4.

A notice under clause 11.3(e) must:

expressly state that it is a notice under this clause 11.3; and

set out reasonable particulars of the unresolved relevant Dispute.

Expert determination

If a relevant Dispute is referred to expert determination under clause 11.3(e), the Independent Expert will be:

agreed between the Relevant Parties; or

if not agreed within 10 Business Days of the notice provided under clause 11.3(e), appointed by the National President (or acting National President for the time being) of the Institute of Arbitrators and Mediators Australia.

The expert determination process is to be administered in accordance with this clause 11.4.

The Independent Expert will:

act as an expert and not as an arbitrator;

proceed in any manner the Independent Expert thinks appropriate without being bound to observe the rules of natural justice or the rules of evidence;

take into consideration all documents, information and other material which the Relevant Parties give the expert including documents, information and material relating to the facts in dispute and to arguments and submissions upon the matters in dispute;

not be expected or required to obtain or refer to any other documents, information or material, but may do so if the Independent Expert thinks it is appropriate;

use the Independent Expert’s own expertise in forming the Independent Expert’s conclusions; and

make a determination of the relevant Dispute within 15 Business Days from the acceptance by the Independent Expert of the appointment, or such extended period as the Relevant Parties may agree.

The Relevant Parties agree and undertake to produce such information and documents as requested by the Independent Expert.

The Independent Expert will disclose to the Relevant Parties any relationship or interest with the Relevant Parties or their respective officers, employees, contractors, consultants or agents who are involved in expert determination and any interest the Independent Expert has in the relevant Dispute.

If the Independent Expert becomes aware of any circumstance which might reasonably be considered to adversely affect the Independent Expert’s capacity to act independently or impartially, the Independent Expert will immediately inform the Relevant Parties, in which case, Relevant Parties may require that the Dispute be referred to another expert for resolution.

The determination of the Independent Expert must be in writing and will be final and binding on the Relevant Parties unless within 30 Business Days of receipt of the determination, a Relevant Party gives notice to the other Relevant Parties referring the matter to litigation.

The Independent Expert will not be liable in respect of the expert determination, except in the case of fraud on the part of the Independent Expert.

The Relevant Parties agree to release and indemnify the Independent Expert from and against all claims, except in the case of fraud on the part of the Independent Expert, which may be made against him or her by any person in respect of the Independent Expert appointment to determine the relevant Dispute.

The Relevant Parties must bear their own costs in connection with the expert determination proceedings and must pay an equal portion of the cost of the Independent Expert.

Litigation

- Subject to clause 11.6, a Relevant Party must not commence legal proceedings in relation to a Dispute unless the Relevant Party has followed and complied with the procedure for resolving the relevant Dispute under this clause 11 (to the extent possible).

Urgent relief

Nothing in this clause 11 prejudices any party’s right to commence legal proceedings to seek injunctive or urgent declaratory relief in respect of a Dispute.

Notices

How and where notices may be sent

Any notice or other communication in relation to this Agreement must be in legible writing and in English and signed by an Authorised Officer of the sender addressed as follows:

if to the Principal to: [insert notice details]

if to the [Financier/Agent] to: [insert notice details]

if to the [Security Trustee] to: [insert notice details]

if to the Independent Certifier to: [insert notice details]

if to ARENA to: [insert notice details]

if to the Contractor to: [insert notice details],

or a substitute address notified by a party to the other parties.

When notices are taken to have been given and received

A notice will be deemed to be given or made:

if sent by registered post at the time of actual receipt as stated in the delivery receipt provided by Australia Post (or other applicable postal services);

if delivered by hand, on delivery;

if faxed, on receipt of a transmission report confirming successful transmission; and

if sent by email, at the time shown on the delivery receipt stating that the email was received by the recipient,

but if delivery or receipt is on a day which is not a Business Day or is after 5.00pm at the place of delivery or receipt, it is taken as given at 9:00am on the next Business Day.

A notice can be relied on by the addressee, and the addressee is not liable to any other person for any consequences of that reliance, if the addressee believes it to be genuine, correct and authorised by the sender.

A facsimile is deemed legible unless the addressee telephones the sender within 2 hours after transmission is received or regarded as received under clause 12.2(a)(iii) and informs the sender it is not legible.

In this clause 12, a reference to an addressee includes a reference to an addressee’s agents or employees.

In respect of any notice given under clause 11, such notice must not be sent by email.

General

Entire agreement

This Agreement contains the entire agreement between the parties with respect to the transactions contemplated by it. There are no understandings, agreements, warranties or representations (express or implied) with respect to the transactions contemplated by this Agreement except for the EPC Contract, ARENA Funding Agreement and the Finance Documents.

Transfer of functions

If any authority, institute or association or other body referred to in this Agreement:

is reconstituted, renamed or replaced, or if its powers or functions are transferred to another entity, this Agreement is deemed to refer to that new entity; or

ceases to exist, this Agreement is deemed to refer to that entity which serves substantially the same purpose or object as the former entity.

Waiver

Subject to the express provisions of this Agreement, if a party or any other person fails or delays in exercising or enforcing any right or remedy under this Agreement, it will not preclude or amount to a waiver of any further exercise or enforcement of that right or remedy or of any other right or remedy under this Agreement or provided by law.

Amendments

Any amendment to this Agreement must only be made in writing or signed on or on behalf of each party.

Transfer and assignment

The Independent Certifier:

must not assign, transfer, mortgage, charge or encumber any right or obligation under this Agreement without the prior consent of the Principal, ARENA and the [Financier/Agent], which the Principal, ARENA and the [Financier/Agent] may give or withhold in its absolute discretion; and

agrees that any assignment, transfer, mortgage, charge or encumbrance will not operate to release or discharge the Independent Certifier from any obligation or liability under this Agreement.

[Replacement of Security Trustee and Agent

Each party acknowledges and agrees that:

the Security Trustee may assign its rights and novate or otherwise transfer its obligations under this Agreement to any replacement security trustee that is appointed under the Security Trust Deed; and

the Agent may assign its rights and novate or otherwise transfer its obligations under this Agreement to any replacement agent that is appointed under the Finance Documents; and

it will do anything reasonably requested by the Security Trustee or the Agent (including signing and producing documents and effecting the transaction by way of a novation) to effect the relevant assignment, transfer or novation to the replacement Security Trustee or Agent (as the case may be).]

[delete if not applicable]

Governing law and jurisdiction

This Agreement will be governed by and construed in accordance with the laws for the time being in force in the [insert state].

The parties submit to the non-exclusive jurisdiction of the courts of [insert state].

Counterparts

This Agreement may be executed in any number of counterparts and all counterparts taken together will constitute one and the same instrument.

Surviving provisions

An indemnity given under this Agreement survives the frustration, rescission, suspension, termination or expiration of this Agreement.

The obligations of the parties under clause 13, and any obligations which are expressed to survive termination of this Agreement, will survive the frustration, rescission, suspension, termination or expiration of this Agreement.

Any rights or obligations accrued as a result of a breach of this Agreement survive frustration, rescission, suspension, termination or expiration of this Agreement.

Severability of provisions

Any provision of this Agreement that is prohibited or unenforceable in any jurisdiction is ineffective as to that jurisdiction to the extent of the prohibition or unenforceability. This does not invalidate the remaining provisions of this Agreement nor affect the validity or enforceability of that provision in any other jurisdiction.

No merger

The rights and obligations of the parties will not merge on the completion of any transaction contemplated by this Agreement. They will survive the execution and delivery of any assignment or other document entered into for the purpose of implementing a transaction.

Contra proferentem

In the interpretation of this Agreement, no rule of construction applies to the disadvantage of one party on the basis that it put forward this Agreement or any part of it.

Cost of performing obligations

A party who has an obligation to do anything under this Agreement must perform that obligation at its own cost, unless a provision of this Agreement expressly provides otherwise.

Further assurance

Each party must sign, execute, deliver and do all such acts and things as may reasonably be required of it to carry out and give full effect to this Agreement and the rights and obligations of the parties to it.

Schedule 1 – Contract Particulars

  - Particulars

| Independent Certifier’s Authorised Officer: (clause 1.1) |  |
| --- | --- |
| Principal’s Authorised Officer: (clause 1.1) |  |
| Contractor’s Authorised Officer (clause 1.1) |  |
| the [Financier/Agent]’s Authorised Officer: (clause 1.1) |  |
| the [Security Trustee]’s Authorised Officer: (clause 1.1) |  |
| ARENA Authorised Officer: (clause 1.1) |  |
| Payment Condition Precedent: (clause 1.1) |  |
| Fee: (clause 1.1) |  |
| Key Personnel: (clause 1.1) |  |
| Senior Dispute Representatives: (clause 1.1) |  |

Fee

Fixed Fee

Where the tables in Schedule 2, Schedule 3 and Schedule 4 specify an amount for a Service, the Fee payable to the Independent Certifier for performing that Service will be the specified amount.

Each amount specified in the tables in Schedule 2, Schedule 3 and Schedule 4 is a fixed price, payable progressively as the relevant Service is performed in accordance with this Agreement.

Each amount specified in the tables in Schedule 2, Schedule 3 and Schedule 4 is inclusive of all costs and expenses incurred in performing the relevant Service.

Rates

Where the tables in Schedule 2, Schedule 3 and Schedule 4 state that rates apply to a Service, the Fee payable to the Certifier for performing that Service will be determined using the Schedule of Rates.

Assumptions

Where the tables in Schedule 2, Schedule 3 and Schedule 4 specify an assumption in relation to a fixed Fee, the Independent Certifier must notify the Principal in writing as soon as reasonably practicable after becoming aware that the assumption has not been met or will not be met. The notice must include reasonable details.

If an assumption is not met, the parties must, acting in good faith, use their reasonable endeavours to agree a reasonable adjustment to the relevant fixed Fee to reflect any increase or decrease in the cost of performing the Services as a result. If the parties fail to agree to an adjustment, the adjustment will be determined by applying the Schedule of Rates.

Key Personnel

| Position | Grade | Name | % of time of anticipated involvement |
| --- | --- | --- | --- |
| [Insert] | [Insert] | [Insert] | [Insert] |
| [Insert] | [Insert] | [Insert] | [Insert] |

* Equivalent Grade for the purposes of the Schedule of Rates

[Schedule 2 – ARENA Services

Defined terms in Schedule 2 not otherwise defined in this Agreement have the meaning given to that term in the ARENA Funding Agreement.

Without limiting any other obligation of the Independent Certifier under this Agreement, the Independent Certifier will, having regard to the requirements set out in the ARENA Funding Agreement, perform the functions of the Independent Certifier as set out in the ARENA Funding Agreement. These are summarised in the table below.

| Services | Fee (fixed price or rates) | Assumptions |
| --- | --- | --- |
| Certify final completion of the Project in accordance with the EPC Contract and the relevant Project Documents | [insert] | [insert any assumptions] |
| Provide an unqualified certificate in relation to the Project costs to be funded by the Funds and the Debt Contributions, in aggregate, requested under the relevant Withdrawal Request, which confirms: (i) details of the relevant Project costs to be funded and confirmation that such costs have been properly incurred by or on behalf of the Recipient and are payable or are expected to be incurred and payable within 30 days of the relevant Withdrawal Request (including where applicable copies of the EPC Contractor’s payment claims relating to any such Project costs and confirmation that any relevant EPC Milestones and other milestone events under a Project Document have occurred); and (ii) that the Builder(s) performing Building Work under the Project either: (A) have received accreditation under the Accreditation Scheme; or (B) are not required by the Accreditation Scheme to have such accreditation (including because the Builder(s) are “subcontractors” as defined in the Fair Work Regulations); | [insert] | [insert any assumptions] |
| Confirm that the Cost to Complete Test is satisfied | [insert] | [insert any assumptions] |
| Certify that the Commissioning Date is reasonably likely to occur by no later than the Commissioning Sunset Date | [insert] | [insert any assumptions] |

In performing the ARENA Services, the Independent Certifier must act in accordance with the requirements of the ARENA Funding Agreement (including within the times required).

[Schedule 3 – Finance Services

[Delete if not applicable]

Defined terms in this schedule not otherwise defined in this Agreement have the meaning given to them in the Finance Documents or the EPC Contract (as applicable).

[Services to be inserted]

[Schedule 4 – Project Services

[Delete if not applicable]

Defined terms in this schedule not otherwise defined in this Agreement have the meaning given to them in the EPC Contract.

[Services to be inserted]

Schedule 5 – Schedule of Rates

[to be inserted]

– ARENA Tripartite Deed

[Note: ARENA will require priority to any Shareholder Debt in the event of a termination where ARENA has a right to recover funds. This will need to be accommodated in this document to the extent applicable.]

Dated

Tripartite Deed

Parties

[Insert details of Recipient]

[ACN/ABN if applicable]

(Recipient)

[Insert details of Financier(s)]

[ACN/ABN if applicable]

(Financier(s))

Australian Renewable Energy Agency ABN 35 931 927 899

(ARENA)

Deed dated

Parties	[Insert name of Recipient] [ACN/ABN if applicable]

of [Recipient’s address]

(Recipient)

Australian Renewable Energy Agency ABN 35 931 927 899

of 2 Phillip Law Street, Canberra City ACT 2601

(ARENA)

[Insert name of Financier(s)] [ACN/ABN if applicable]

of [Financier(s) address]

(Financier)

Introduction

- The Recipient and ARENA have entered into the Funding Agreement, pursuant to which ARENA has agreed to provide the Funds to the Recipient for the purposes of the Project.

- The Recipient, the [Security Trustee/Financier] and others have entered into the Facility Agreement, pursuant to which the Financiers have agreed to provide Debt Contributions to the Recipient for the purposes of the Project.

- It is a requirement of the Funding Agreement that the parties enter into this deed.

It is agreed

Interpretation

Terms defined in the Funding Agreement

A term which has a defined meaning in the Funding Agreement has the same meaning when used in this deed unless it is expressly defined in this deed in which case the meaning in this deed prevails.

Definitions

In this deed, except where the contrary intention is expressed, the following definitions are used:

ARENA Priority Amount means all money (whether owing actually or contingently) now or in the future secured by the ARENA Security;

ARENA Security means the Security Interests granted by the Recipient in favour of ARENA pursuant to the ARENA Security (as defined in the Funding Agreement);

Collateral means all the Recipient’s present and after-acquired rights, title and interest in property which, at any time, is subject to both the ARENA Security and the Financier Security;

Controller has the meaning given to that term in the Corporations Act;

Corporations Act means the Corporations Act 2001 (Cth);

Cure means to remedy, prevent, cure or overcome the effects of a Default or a Drawstop Event and Cured has a corresponding meaning;

Cure Period means for a Default, the period commencing on the date on which the [Security Trustee/Financier] receives (or is deemed to receive) notice from ARENA in accordance with clause 7.1(a) (Notice of rights and delivery of notices) for that Default and ending:

if the Default is a failure to pay to ARENA a sum of money when due for payment under the Funding Agreement, 15 Business Days after the date on which the [Security Trustee/Financier] receives (or is deemed to have received) notice from ARENA;

if the Default is an Insolvency Event in respect of the Recipient, 15 Business Days after the date on which the [Security Trustee/Financier] receives (or is deemed to have received) notice from ARENA or upon the expiry of such other time frame as may be agreed in accordance with clause 8.3(b)(ii)(Cure of Default) (whichever is later);

if the Default is a Change of Control of the Recipient which occurs during the Agreement Period without the prior written consent of ARENA (acting in accordance with the Funding Agreement) 15 Business Days after the date on which the [Security Trustee/Financier] receives (or is deemed to have received) notice from ARENA or upon the expiry of such other time frame as may be agreed in accordance with clause 8.3(b)(iii) (Cure of Default) (whichever is later); and

if the Default is not of a kind specified in paragraph (i), (ii) or (iii) of this definition, upon the expiry of the time frame agreed in accordance with clauses 8.3(d) (Cure of Default) or 8.3(e) (Cure of Default) (as applicable),

unless the cure period for the relevant Default is ended earlier by the Enforcing Party giving notice in writing to ARENA under clause 8.6(Cure of Drawstop Event) (which will take effect immediately on receipt by ARENA);

Default means:

any breach by the Recipient of the Funding Agreement;

any Event of Default; or

any other circumstance arising, or event occurring, in relation to the Funding Agreement or any other ARENA Project Document (including a Prescribed Event) which, but for this deed, would entitle, or if not Cured by the Recipient or following lapse of time or satisfaction of any condition (as applicable) would entitle, ARENA to:

give a Repayment Notice;

give a Notice of Termination (other than a Notice of Termination in respect of an Excluded Termination Right);

otherwise Terminate the Funding Agreement (other than a Notice of Termination in respect of an Excluded Termination Right); or

exercise any enforcement Power under the ARENA Security (other than a Notice of Termination in respect of an Excluded Enforcement Right);

Drawstop Event means any circumstance arising, or event occurring, that causes or results in a Withdrawal Condition Precedent (as defined in the Funding Agreement) not being satisfied in connection with a Withdrawal Request (as defined in the Funding Agreement);

Enforcing Party means the [Security Trustee/Financier] or any Receiver, agent, Controller, administrator or attorney appointed pursuant to the Financier Security, or any person claiming through or under the [Security Trustee/Financier]. It also includes the [Security Trustee/Financier] as mortgagee in possession;

Excluded Enforcement Right means any right of ARENA to exercise any enforcement Power under the ARENA Security as a consequence of the Recipient failing to comply with its obligations under the Funding Agreement following the exercise by ARENA of an Excluded Termination Right;

Excluded Termination Right means any right of ARENA to issue a Notice of Termination to the Recipient under, and in accordance with, any of the following clauses of the Funding Agreement:

clause 6.6 (Failure to achieve Project Financial Close);

clause 18.1 (Termination with compensation – pre-ARENA Financial Close); or

clause 18.2 (Termination with compensation – post-ARENA Financial Close).

Facility Agreement means [insert description];

Finance Documents has the meaning given to that term in the Facility Agreement;

Finance Event of Default has the meaning given to the term ‘Event of Default’ in the Facility Agreement;

Financiers’ Priority Amount means all money (whether owing actually or contingently) now or in the future secured by the Financier Security;

Financier Security means the Encumbrances (as defined in the [Security Trust Deed/Facility Agreement]) granted under the Financier Security Documents;

Financier Security Documents has the meaning given to the term “Security Documents” in the [Security Trust Deed/Facility Agreement];

Funding Agreement means the document entitled “[insert]” entered into between the Recipient and ARENA;

New Financier means a party that becomes a Financier under the Facility Agreement in accordance with clause 6.2 (New Financiers);

Potential Finance Event of Default has the meaning given to the term ‘Potential Event of Default’ in the Facility Agreement;

Power means any right, power, authority, discretion, remedy or privilege, whether express or implied (including to grant releases or waivers, and, in the case of ARENA to exercise a Termination Right) conferred on any person;

PPSA means the Personal Property Securities Act 2009 (Cth);

PPSA Security Interest has the meaning given to the term “security interest” in the PPSA;

Receiver includes a receiver or receiver and manager;

Related Body Corporate has the meaning given in the Corporations Act;

Review Event has the meaning given to that term in the Facility Agreement;

[Secured Beneficiary has the meaning given to that term in the Security Trust Deed] [delete if not applicable];

Securities means, together, the ARENA Security and the Financier Security and Security means any of them;

Security Interest means:

a PPSA Security Interest;

any other interest or power that is by way of security for the payment of a monetary obligation or the performance of any other obligation:

created or otherwise arises in, under or over a mortgage, charge, encumbrance, lien, pledge, hypothecation trust or power; or

reserved in or over an interest in any asset, including a bill of sale, assignment, title retention arrangement;

any other right, interest or arrangement of any kind that gives or has the effect of giving another person a priority, preference or advantage over creditors in relation to any property; and

any other agreement, notice or arrangement to grant or create any of the above or to allow them to exist;

[Security Trust has the meaning given to the term ‘Security Trust’ in the Security Trust Deed;] [delete if not applicable]

[Security Trust Deed means [insert description];] [delete if not applicable]

Step-in Right means any right of an Enforcing Party to step in under clause 8.2 (Enforcing Party’s Step-in Rights) to Cure a Default;

Substitution Agreement has the meaning given to the term ‘Substitution Agreement’ in the Facility Agreement;

Terminate means, in relation to a document or agreement, to terminate, determine, rescind, repudiate, avoid, release, surrender, forfeit, discharge (other than by performance), or accept the termination, rescission or repudiation of that document or agreement and Termination and Terminated have a corresponding meaning;

Termination Payment means any amount which is due and payable by ARENA to the Recipient in accordance with clause 18.2 (Termination with compensation) of the Funding Agreement;

Termination Right means, at any time, any right of ARENA to Terminate the Funding Agreement; and

Transferee has the meaning given to that term in clause 5.3(a)(Enforcement of Financier Security).

References to certain general terms

In this deed, except where the contrary intention is expressed:

the singular includes the plural and vice versa, and a gender includes both genders;

another grammatical form of a defined word or expression has a corresponding meaning;

a reference to a clause or paragraph is to a clause or paragraph of this deed;

a reference to a document or instrument includes the document or instrument as novated, altered, supplemented or replaced from time to time (except to the extent prohibited by this deed);

a reference to A$, $A, dollar or $ is to Australian currency;

a reference to time is to Canberra, Australia time;

a reference to a party is to a party to this deed, and a reference to a party to a document includes the party's executors, administrators, successors and permitted assignees and substitutes;

a reference to a person includes a natural person, partnership, body corporate, association, governmental or local authority or agency or other entity;

a reference to a statute, ordinance, code or other law includes regulations and other instruments under it and consolidations, amendments, re-enactments or replacements of any of them;

the meaning of general words is not limited by specific examples introduced by including, for example or similar expressions;

any agreement, representation, warranty or indemnity in favour of two or more parties (including where two or more persons are included in the same defined term) is for the benefit of each of them severally;

a rule of construction does not apply to the disadvantage of a party because the party was responsible for the preparation of this deed or any part of it;

if a day on or by which an obligation must be performed or an event must occur is not a Business Day, the obligation must be performed or the event must occur on or by the next Business Day; and

headings are for ease of reference only and do not affect interpretation.

Obligations as to time

If an obligation of a party requires a thing to be done or occur by a certain time or date, a breach of that obligation will be remedied when that thing is done or occurs notwithstanding that the relevant time or date has passed (but only if it is remedied by the later time or date specified or permitted under this deed).

No obligation of a party is incapable of remedy merely because the time or date for it to be done or to occur has passed, unless the Funding Agreement has been validly Terminated before the breach of obligation is remedied.

Duration

Subject to clause 1.5(b), this deed terminates (without limiting any rights accrued before termination) on the earlier of:

the later of:

the End Date; and

the date on which ARENA gives notice to the [Security Trustee/Financier] that it has fully and finally released the ARENA Security; and

the date on which the [Security Trustee/Financier] gives notice to ARENA that it has fully and finally released the Financier Security.

Clause 6 (Regulating the Finance Documents) immediately and automatically ceases to apply on and from the Commissioning Date.

ARENA must promptly notify the [Security Trustee/Financier] once it has fully and finally released the ARENA Security in accordance with clause 4.3(Release of ARENA Security).

The [Security Trustee/Financier] must promptly notify ARENA once it has fully and finally released the Financier Security.

Consideration

This deed is entered into in consideration of the parties incurring obligations and giving rights under this deed and for other valuable consideration.

Precedence of obligations

If any ambiguity, inconsistency or conflict of obligations exists or arises between:

this deed and the Funding Agreement; or

clauses 4 (Priority of Securities) and 5 (Enforcement of Securities) of this deed (on the one hand) and a Finance Document,

the relevant provisions of this deed take precedence over and apply to resolve that ambiguity, inconsistency or conflict.

ARENA Project Documents

ARENA confirms that, as at the date of this deed, the only ARENA Project Documents are those specified in the definition of ‘ARENA Project Documents’ in the Funding Agreement.

Each of ARENA and the Recipient agree, for the purposes of the Funding Agreement, not to agree that a document is an “ARENA Project Document” unless:

the effect of such document is solely to amend the Funding Agreement in a manner expressly permitted by clause 7.3 (Amendments to the Funding Agreement); or

the [Agent/Financier] has provided its prior written consent to such a document being an “ARENA Project Document” (such consent not to be unreasonably withheld or delayed).

[Security Trustee Limitation of Liability and capacity of Agent

Security Trustee’s limitation of liability

The Security Trustee enters into and performs this deed and the transactions it contemplates only as trustee of the Security Trust, except where expressly stated otherwise. This applies also in respect of any past and future conduct (including omissions) relating to this deed or those transactions.

Under and in connection with this deed and those transactions and conduct:

the Security Trustee’s liability (including for negligence) to parties [other than the Agent] is limited to the extent it can be satisfied out of the assets of the Security Trust. The Security Trustee need not pay any such liability out of other assets;

another party may only do the following with respect to the Security Trustee (but any resulting liability remains subject to the limitations in this clause):

prove and participate in, and otherwise benefit from, any form of insolvency administration of the Security Trustee but only with respect to Security Trust assets;

exercise rights and remedies with respect to Security Trust assets, including set-off;

enforce its security (if any) and exercise contractual rights; and

bring any proceedings against the Security Trustee seeking relief or orders that are not inconsistent with the limitations in this clause,

and may not:

bring other proceedings against the Security Trustee;

take any steps to have the Security Trustee placed in any form of insolvency administration or to have a receiver or receiver and manager appointed; or

seek by any means (including set-off) to have a liability of the Security Trustee to that party (including for negligence) satisfied out of any assets of the Security Trustee other than Security Trust assets.

Paragraphs 2.1(a) and 2.1(b) apply despite any other provision in this deed but do not apply with respect to any liability of the Security Trustee to another party (including for negligence) to the extent that the Security Trustee has no right or power to have Security Trust assets applied towards satisfaction of that liability, or its right or power to do so is subject to a deduction, reduction, limit or requirement to make good, in either case because the Security Trustee’s behaviour was beyond power or improper in relation to the Security Trust.

The limitation in paragraph (b)(i) is to be disregarded for the purposes (but only for the purposes) of the rights and remedies described in paragraph (b)(ii), and interpreting this deed and any security for it, including determining the following:

whether amounts are to be regarded as payable (and for this purpose damages or other amounts will be regarded as a payable if they would have been owed had a suit or action barred under paragraph (b)(ii) been brought);

the calculation of amounts owing; or

whether a breach or default has occurred,

but any resulting liability will be subject to the limitations in this clause.

Liability must be limited and must be indemnified

The [Security Trustee/Financier] is not obliged to do or not do anything in connection with this deed (including enter into any transaction or incur any liability) unless:

the Security Trustee’s liability is limited in a manner which is consistent with clause 2.1 (Security Trustee’s limitation of liability);

the Security Trustee is indemnified (or otherwise put in funds) to its reasonable satisfaction against any liability or loss arising from, and any costs, charges and expenses (including those incurred in connection with advisers) properly incurred in connection with, doing or not doing that thing; and

it has received the relevant instructions from the relevant Secured Beneficiaries.]

- [delete if not applicable]

[Capacity of Agent

The Agent enters into and performs this deed and the transactions it contemplates only as agent for the Financiers under the Facility Agreement and the other Finance Documents.]

[Delete if not applicable]

Acknowledgments and consents

[Security Trustee/Financier]’s acknowledgements and consents

The [Security Trustee/Financier] acknowledges that:

it has received notice of the ARENA Security and irrevocably consents to the ARENA Security (despite any provision to the contrary in the Finance Documents); and

on the occurrence of any Distribution Lock-Up Event, the Recipient must not make any Distributions, except to the extent that repayment of any unused funds must be made in accordance with the Finance Documents, without ARENA’s consent (and ARENA may withhold its consent in its absolute discretion).

ARENA’s acknowledgements and consent

ARENA:

acknowledges that it has received notice of the Financier Security and irrevocably consents to the Financier Security (despite any provision to the contrary in the Funding Agreement or in any other ARENA Project Document); and

acknowledges that:

subject to the terms of this deed, none of the existence of the Financier Security, the exercise of any Power under any Financier Security or the exercise of any Step-in Right will of itself constitute (or give rise to) a Default (including the occurrence of an Insolvency Event or a Change of Control);

subject to the terms of this deed, the taking of any steps by the [Security Trustee/Financier] to enforce the Financier Security in accordance with the Finance Documents and this deed will not of itself be relied upon by ARENA as giving rise to a Default (including the occurrence of an Insolvency Event or a Change of Control) or a right to Terminate, or suspend any of its obligations under, the Funding Agreement or any other ARENA Project Document;

at any time while any Financier Security is enforceable, any Enforcing Party may, but is not obliged to, exercise all or any of the Powers of the Recipient, and perform all or any of the obligations of the Recipient under or in connection with the Funding Agreement or any other ARENA Project Document, as if it were the Recipient (and, in such case, ARENA will treat such performance by the Enforcing Party as performance by the Recipient); and

an Enforcing Party will not be liable for any obligations, and will not be taken to have assumed liability for any obligations, under or in connection with the Funding Agreement or any other ARENA Project Document as a result of entry into the Financier Security, this deed or the exercise of any Powers by an Enforcing Party under the Financier Security or this deed.

Priority of Securities

Order of priorities

The parties agree that the Securities will rank in the following order of priority in respect of the Collateral only:

first, the ARENA Security for the payment of the ARENA Priority Amount; and

second, the Financier Security for payment of the Financiers’ Priority Amount.

The priorities between the Securities set out in clause 4.1(a) are absolute and apply between ARENA and the [Security Trustee/Financier] regardless of any fact or circumstance that might otherwise alter or postpone the priorities.

Each of ARENA and the [Security Trustee/Financier] (or any Enforcing Party) must:

to the extent necessary to give effect to the order of priority specified in clause 4.1(a), account to each other for any money received from the disposal of, or other dealing with, the Collateral whether or not the disposal or dealing occurs as a consequence of the enforcement of a Security; and

cooperate with each other in the implementation of the order of priority specified in clause 4.1(a).

The [Security Trustee/Financier] (or any Enforcing Party) must promptly execute all documents and do all things that ARENA reasonably requires from time to time to give effect to the order of priority specified in clause 4.1(a).

The parties agree and acknowledge that clause 4.1(a) does not apply to any asset of the Recipient which is secured by the Financier Security but which is not included in, or part of, the Collateral.

Recipient acknowledgements and consents

The Recipient:

consents to and acknowledges:

the order of priorities set out in clause 4.1(a); and

that ARENA and the [Security Trustee/Financier] may agree to enter into further or alternative arrangements or covenants between themselves, with or without reference to the Recipient, in which case the Recipient is bound by those further or alternative arrangements or covenants;

agrees to cooperate in the implementation of this clause 4 and any further or alternative arrangements or covenants; and

waives all rights whether by subrogation or otherwise, which are inconsistent with the terms of this clause 4.

Release of ARENA Security

At the cost of the Recipient, promptly following receipt of a written request from the Recipient, ARENA must release the ARENA Security provided that all of the Funds have been withdrawn from the Bank Account, such that the balance of the Bank Account is nil.

Enforcement of Securities

General

Nothing in this deed requires either ARENA or the [Security Trustee/Financier] to exercise, or prevents ARENA or the [Security Trustee/Financier] from exercising, any of its rights under the Securities, except as expressly provided in this deed.

Enforcement of Securities with respect to the Collateral

If ARENA exercises any enforcement Power under the ARENA Security, the [Security Trustee/Financier] must do all things (including signing documents) reasonably requested by ARENA to facilitate such enforcement action, including delivering to ARENA promptly on request a duly executed release of the Financier Security with respect to the Collateral.

At all times prior to the discharge and release in full of the ARENA Security, the [Security Trustee/Financier] must not without the prior written consent of ARENA exercise any enforcement Power under the Financier Security with respect to the Collateral except as permitted by this deed.

The [Security Trustee/Financier] must pay to ARENA any money received in breach of clause 5.2(b).

Enforcement of Financier Security

Subject to clauses 5.3(b) and 5.3(c), an Enforcing Party may, in the exercise or enforcement of its Powers under the Financier Security, do any of the following (each an Enforcement Action) with the prior written consent of ARENA (such consent not to be unreasonably withheld or delayed):

transfer (or seek to transfer) the shares in the Recipient;

dispose (or seek to dispose) of the Project or the whole or substantially the whole of the Assets (to the extent that the Recipient has granted a Security Interest in any of those assets pursuant to the Financers’ Security); and/or

assign, dispose of, novate or otherwise deal with (or seek to assign, dispose of, novate or otherwise deal with) all or any of the Recipient’s rights, title or interest in or to the Funding Agreement,

to any person (a Transferee).

Prior to the Commissioning Date only, ARENA will not withhold its consent pursuant to clause 5.3(a) if:

the relevant Transferee has:

the legal capacity, power and authority to become a party to and be bound by the obligations of the Recipient under the Funding Agreement; and

the financial and technical capability to perform (or cause to be performed) the obligations of the Recipient under the Funding Agreement and the other ARENA Project Documents; and

the relevant Transferee is not a person (natural, corporate or governmental) that is itself sanctioned or is connected, directly or indirectly, to any person that is sanctioned under economic and trade sanctions imposed by Australia, the United States of America, the European Union or any other relevant country

in each case as determined by ARENA (acting reasonably).

On and from the Commissioning Date, ARENA’s consent to any proposed Enforcement Action under clause 5.3(a) is not required, provided that:

the relevant Transferee has:

the legal capacity, power and authority to become a party to and be bound by the obligations of the Recipient under the Funding Agreement; and

the financial and technical capability to perform (or cause to be performed) the obligations of the Recipient under the Funding Agreement and the other ARENA Project Documents; and

the relevant Transferee is not a person (natural, corporate or governmental) that is itself sanctioned or is connected, directly or indirectly, to any person that is sanctioned under economic and trade sanctions imposed by Australia, the United States of America, the European Union or any other relevant country.

If any Enforcement Action is proposed, the [Security Trustee/Financier] must give notice to ARENA as soon as practicable and, in any event, no later than 20 Business Days prior to the proposed commencement of the proposed Enforcement Action.

The [Security Trustee/Financier] must provide to ARENA in its notification in clause 5.3(d) details of:

the identity of the proposed Transferee;

the address of the proposed Transferee;

the financial standing of the proposed Transferee;

the technical capacity of the proposed Transferee; and

the extent and nature of the proposed Enforcement Action.

The [Security Trustee/Financier] will promptly provide such further information as ARENA reasonably requires in order to make a decision under clause 5.3(a)or a determination under clause 5.3(b) and will obtain such written consents as are required by Law and by ARENA, to undertake probity investigations in relation to each Transferee and its Associates.

Provided ARENA has received the information described in clauses 5.3(e) and 5.3(f):

if clause 5.3(a) applies, ARENA must approve or reject the proposed Enforcement Action; and

if clause 5.3(b) applies, ARENA must make the determinations contemplated in that clause,

and, in each case, give notice to the [Security Trustee/Financier] accordingly within 20 Business Days of receiving the notice from the [Security Trustee/Financier] under clause 5.3(c)(or such longer period as ARENA and the [Security Trustee/Financier] may agree given the nature of the proposed Enforcement Action).

To the extent applicable, the [Security Trustee/Financier] must procure that the relevant Transferee enters into a deed of covenant with ARENA under which the Transferee agrees to be bound by the terms of the Funding Agreement and this deed as if it were named in place of the Recipient in the Funding Agreement and this deed (or, in lieu of entry into a deed of covenant in respect of this deed, entry into a replacement tripartite consent deed with the Transferee and its financiers (or their agent or security trustee) in substantially the same form and terms as this deed).

To the extent that an Enforcement Action is permitted by this clause 5.3, each of ARENA and the Recipient agrees to do anything reasonably requested by an Enforcing Party (including signing and producing documents and effecting the transaction by way of novation):

to effect that Enforcement Action; and

in the case of ARENA only, if applicable, to effect and enter into a replacement tripartite consent deed with the relevant Transferee and its financiers (or their agent or security trustee) in substantially the same form and terms as this deed.

Appointment and rights of Enforcing Party

The [Security Trustee/Financier] must not appoint an Enforcing Party unless the [Security Trustee/Financier] first gives ARENA prior notice of its intention to appoint that Enforcing Party or unless it is impractical or impossible for the [Security Trustee/Financier] to deliver prior notice to ARENA (in which case the [Security Trustee/Financier] may appoint an Enforcing Party but must notify ARENA of such appointment as soon as it becomes practical or possible to do so).

Without limiting the rights of the [Security Trustee/Financier] under the Financier Security, while the Financier Security is enforceable, but subject to this deed and the terms of the Financier Security:

the [Security Trustee/Financier] may appoint an Enforcing Party to exercise any or all of the Recipient’s rights or perform some or all of the Recipient’s obligations under the Funding Agreement or any other ARENA Project Document; and

subject to clause 5.3 (Enforcement of Financier Security), the [Security Trustee/Financier] or any Enforcing Party may transfer or dispose of the Recipient’s rights and obligations under the Funding Agreement and this deed to another person.

Regulating the Finance Documents

Notice of Finance Event of Default

The [Security Trustee/Financier] and the Recipient must, at such time as it delivers the same to any person (or as soon as is reasonably practicable thereafter), deliver to ARENA a copy of:

any notice issued in respect of a Finance Event of Default under the Finance Documents (together with the grounds upon which the associated Finance Event of Default arose);

all documents, correspondence or other materials delivered to the Financier in satisfaction of the conditions precedent under clause [insert relevant clause] of the Facility Agreement;

any other notice, consent or information issued under a Finance Document.

New Financiers

No party may become a Financier under the Facility Agreement after the date of this deed without the prior written consent of ARENA (such consent to be in the absolute discretion of ARENA) except that the consent of ARENA will not be required for:

to the extent permitted by the Finance Documents, the Recipient to enter into any derivative transaction with a party; or

an assignment, novation, substitution or transfer of a Financier’s rights or obligations under any Finance Document where the consent of the Recipient is not required under the terms of the Finance Document in respect of that transfer.

The [Agent/Financier] must not sign any Substitution Agreement unless the substitution contemplated in that Substitution Agreement complies with this clause 6.2.

If it is proposed that a party become a Financier in accordance with the provisions of the Facility Agreement, the [Agent//Financier] will give ARENA at least 20 Business Days’ notice prior to the proposed transfer date together with all information necessary for ARENA to determine whether consent is required and, if so, whether to consent, or not to consent, to the relevant party becoming a Financier.

Provided ARENA has received sufficient information under clause 6.2(c) (as determined by ARENA acting in its sole discretion), if consent is required under this clause 6.2, ARENA must notify the [Agent/Financier] as to whether or not it consents to the proposed transfer no later than 5 Business Days prior to the proposed transfer date.

The parties agree that upon a party becoming a New Financier, each reference in the Funding Agreement to “Financier" includes a reference to the New Financier.

The [Agent/Financier] undertakes to ARENA that it will, as soon as is reasonably practicable, notify ARENA in writing when a New Financier becomes a Financier under the Facility Agreement.

Amendments to Finance Documents

Subject to clause 6.3(b) below, a Finance Document may be amended or varied without the consent of ARENA.

Subject to clause 6.3(c), a Finance Document may not be amended or varied without the prior written consent of ARENA (such consent not to be unreasonably withheld or delayed) where such amendment or variation:

would be materially adverse to ARENA’s interests under or in connection with the Funding Agreement; or

relates to any of the following:

a reduction of the amount of any Recipient Contribution;

prior to the Commissioning Date, the making of any Distribution;

without limiting the rights of a Financier to require early prepayment in accordance with the terms of the Facility Agreement, the amount of Debt Contributions to be provided under the Facility Agreement if that amendment or variation would have the effect of reducing the Total Contributions by any amount;

any refund or repayment of any Debt Contribution in advance of the timing contemplated by the Financial Close Financial Model, except to the extent that early repayments must be made in accordance with the Finance Documents; and/or

the provisions relating to changes in the Financiers.

No such consent will be required (including under the Funding Agreement):

whilst a Finance Event of Default, Potential Finance Event of Default or a Review Event has occurred and is continuing;

if an Enforcing Party has been appointed, and continues to be appointed, in accordance with the Finance Documents; and/or

if an Enforcing Party has exercised, and continues to exercise, any of its Step-in Rights in accordance with this deed.

ARENA call option

Subject to this clause 6.4, the [Financier/Security Trustee] must provide ARENA with at least 5 Business Days’ notice prior to:

taking any step to assign, novate, substitute or transfer any of its rights or obligations under any Finance Document to a New Financier pursuant to clause 6.2;

amending any Finance Document without ARENA’s consent in accordance with clause 6.3(c);

actually terminating the Facility Agreement; or

accelerating its debt and/or enforcing its security in accordance with the terms of the Finance Documents (including by appointment of an Enforcing Party or exercising any Step-In Rights in accordance with this deed),

- provided always that, in the case of sub-clause (a)(iv) above, if the [Financier/Security Trustee] (acting reasonably) considers that any delay in taking the action would adversely affect the rights of the Financier[(s)] or the value of the Financier Security or the assets or property secured by the Financier Security, the [Financier/Security Trustee] need not provide prior notice but agrees to notify ARENA (via email addressed to [contracted@arena.gov.au]) of the action taken as soon as reasonably practicable after taking the action and in any event no later than the following Business Day provided that the [Financier/Security Trustee] will provide notice in accordance with clause 12 within 3 Business Days) (such notification, together with any prior written notice provided in accordance with this clause 6.4(a), being an Offer Notice). The parties agree that any action taken by the Financier under this clause 6.4(a) without providing ARENA with prior notice will in no way affect ARENA’s rights under clause 6.4(c) to 6.4(e) below.

The Offer Notice must include an irrevocable offer by the Financier for ARENA or a third party nominated by ARENA to acquire all of the Financier’s rights and obligations under the Finance Documents (excluding the rights and obligations of the Financier that have accrued at, but excluding, the date of acquisition) in consideration for ARENA or the relevant third party (as applicable) paying the Financier an amount equal to the aggregate principal amount outstanding under the Facility Agreement together with any accrued interest, costs, fees, expenses and other amounts outstanding under the Finance Document.

The Offer Notice must specify that the offer remains open until 5:00 pm (Sydney time) on the day that is 5 Business Days after the date on which it is received by ARENA (such period being the Offer Period).

The offer under the Offer Notice may be accepted by ARENA or the third party nominated by ARENA (as the case may be) paying the consideration required under the Offer Notice to the Financier at any time prior to the expiration of the Offer Period. For the avoidance of doubt, ARENA is under no obligation to accept the offer under Offer Notice and may elect whether or not to do so in its absolute discretion.

Each of the Financier and Recipient agrees at the cost of ARENA to do anything reasonably requested by ARENA to the third party notified by ARENA (including signing and producing documents) to effect any assignment or novation necessary to give effect to any offer accepted in accordance with clause 6.4(d).

Regulating the Funding Agreement

Notice of rights and delivery of notices

ARENA undertakes to the [Security Trustee/Financier] that it will:

as soon as is reasonably practicable after it determines the same, notify the [Security Trustee/Financier] in writing that it has, but for this deed:

a right to issue:

a Repayment Notice under the Funding Agreement; or

a Notice of Termination (other than in respect of an Excluded Termination Right);

the right to exercise a Termination Right (other than in respect of an Excluded Termination Right); or

the right to exercise any enforcement Power under the ARENA Security (other than in respect of an Excluded Enforcement Right); and

as soon as is reasonably practicable after it receives a Notice from the Recipient of any breach, non-compliance or Event of Default under the Funding Agreement, deliver a copy of the same to the [Security Trustee/Financier];

at such time as it delivers any of the following notices to the Recipient (or as soon as is reasonably practicable thereafter), it must also deliver a copy of the same to the [Security Trustee/Financier]:

a [insert Notice];

any notice issued in respect of a Default (including but not limited to a Show Cause Notice);

any notice issued in respect of a Drawstop Event;

a Repayment Notice;

a Notice of Termination or any other Notice given in respect of a Termination Right (including in respect of an Excluded Termination Right); or

any notice issued in respect of an Enforcement Event (including in respect of an Excluded Enforcement Right).

Occurrence of Default

If a Default occurs and that Default gives rise to a right of ARENA to, but for this deed:

issue:

a Repayment Notice; or

a Notice of Termination;

Terminate the Funding Agreement; or

exercise any enforcement Power under the ARENA Security,

ARENA must not issue any such Notice or Terminate the Funding Agreement or exercise any such enforcement Power unless:

the [Security Trustee/Financier] has been notified of the relevant Default in accordance with clause 7.1(a)(Notice of rights and delivery of notices);

the relevant Default has not been Cured or taken to be Cured in accordance with clause 8.3(Cure of Default); and

the relevant Cure Period has ended.

For the avoidance of doubt, this clause 7.2 does not restrict ARENA from doing any of the following:

issuing a Notice of Termination in respect of an Excluded Termination Right; or

exercising any enforcement Power in respect of an Excluded Enforcement Right

ARENA confirms that, as at the date of this deed, it is not aware of any continuing Default.

Amendments to Funding Agreement

The Funding Agreement must not be materially amended or modified without the prior written consent of the [Security Trustee/Financier] (such consent not to be unreasonably withheld or delayed) except that no consent is required where the relevant proposed amendment or modification is to be effected to any of the following provisions of the Funding Agreement:

clause 1 (Definitions and interpretation) (but only to the extent that it relates to any amendment of a clause, item or Schedule referred to in sub-paragraphs (ii) to (xi) below);

clause 11 (Knowledge Sharing);

clause 12 (Evaluation);

clause 14 (Risk management);

clause 5.2 (Community Consultation Undertakings) of Schedule 6 (Undertakings);

clause 5.5 of Schedule 6 (Undertakings);

clause 26 (Notices and other communications);

items 3, 6, 24 and 27 of Schedule 2 (Agreement Details);

item 1 (Project Review Report) of Schedule 8 (Reporting Requirements);

paragraph 4 of Schedule 8 (Project review group meetings); and

Schedule 10 (Knowledge Sharing Plan).

[For the avoidance of doubt, clause 7.3(a) takes precedence over clause [insert] (Variation of Project Documents) of the Facility Agreement.] 
[Delete if not applicable]

Step-in by [Security Trustee/Financier]

Notice of exercise of Step-in Right

The [Security Trustee/Financier] must ensure that no Enforcing Party exercises any of its Step-in Rights unless the [Security Trustee/Financier] first gives ARENA prior notice of the Enforcing Party’s intention to exercise any of its Step-in Rights.

Enforcing Party’s Step-in Rights

The parties agree that on becoming aware of a Default or a Drawstop Event, an Enforcing Party may (but is not obliged to), so long as it is permitted to do so under the Finance Documents or this deed, do (or procure to be done) all things necessary and take (or procure to be taken) any steps to Cure a Default or a Drawstop Event in accordance with this deed.

The parties agree that the exercise of any rights under this clause 8 by an Enforcing Party does not, and will not, relieve the Recipient of any of its obligations under this deed or the Funding Agreement. However, the Recipient will be deemed to have fulfilled its obligations to Cure a Default or a Drawstop Event to the extent that the Default or a Drawstop Event has been Cured by an Enforcing Party or is taken to be Cured in accordance with clause 8.3(Cure of Default) or clause 8.6(Cure of Drawstop Event) (as applicable).

Cure of Default

Notwithstanding any provision of the Funding Agreement or any other ARENA Project Document, the parties agree that a Default will be taken to be Cured for the purposes of this deed, the Funding Agreement or any other ARENA Project Document (as applicable) as follows:

if the Default is a failure to pay to ARENA a sum of money when due for payment under the Funding Agreement, if that sum of money and any interest due and payable in accordance with the Funding Agreement is paid to ARENA within the applicable Cure Period;

if the Default is an Insolvency Event in respect of the Recipient:

the [Security Trustee/Financier] appoints an Enforcing Party over (or becomes a Controller in respect of) any of the assets of the Recipient or the shares in the Recipient; and

either:

there is no other Default continuing; or

if there is another Default continuing, the [Security Trustee/Financier] or an Enforcing Party has demonstrated to the satisfaction of ARENA that it is taking diligent steps to pursue a remedy to that other Default,

in each case within the applicable Cure Period; or

within a reasonable time frame agreed between the parties, the [Security Trustee/Financier] implements an alternative arrangement which is reasonably acceptable to ARENA to Cure the Default;

if the Default is a Change of Control of the Recipient which occurs during the Agreement Period without the prior written consent of ARENA (acting in accordance with the Funding Agreement):

the [Security Trustee/Financier] appoints an Enforcing Party over (or becomes a Controller in respect of) the shares in the Recipient or any of the assets of the Recipient within the applicable Cure Period; and

ARENA is satisfied that the [Security Trustee/Financier] or an Enforcing Party is taking diligent steps to as soon as reasonably practicable following the appointment of the Enforcing Party:

transfer the shares in the Recipient to a Transferee in accordance with clause 5.3 (Enforcement of Financier Security); or

assign all of the Recipient’s rights, title or interests in or to the Funding Agreement to a Transferee in accordance with clause 5.3 (Enforcement of Financier Security); or

within a reasonable time frame agreed between the parties, the [Security Trustee/Financier] implements an alternative arrangement which is reasonably acceptable to ARENA to Cure the Default;

if the Default:

is not of a kind specified in paragraphs (a), (b) or (c) of this clause 8.3; and

is capable of being remedied,

the Default is remedied within a reasonable time frame agreed between the parties for that Default (such period not to be less than 30 Business Days from the date on which the [Security Trustee/Financier] receives (or is taken to have received) the relevant notice from ARENA in accordance with clause 7.1(a) (Notice of rights and delivery of notices)) provided that, if the [Security Trustee/Financier] or an Enforcing Party has demonstrated to the satisfaction of ARENA that it has diligently pursued and is continuing to pursue a remedy of the Default, ARENA must act reasonably in considering any request to an extension of that time frame if necessary to effect a remedy of the Default; and

if the Default:

is not of a kind specified in paragraphs (a), (b) or (c) of this clause 8.3; and

is not capable of being remedied,

within a reasonable time frame agreed between the parties for that Default (such period not to be less than 30 Business Days from the date on which the [Security Trustee/Financier] receives (or is taken to have received) the relevant notice from ARENA in accordance with clause 7.1(a) (Notice of rights and delivery of notices)) the [Security Trustee/Financier] implements an alternative arrangement as is reasonably acceptable to ARENA to overcome the effects of the Default and/or to ensure that the Default is not likely to reoccur (including, if applicable, satisfying or paying out any losses incurred by ARENA as a result of that Default).

Cure periods under the Funding Agreement

For the avoidance of doubt, any Cure Period for a Default is in addition to, and only commences upon the cessation or expiry of, any cure period which is available to the Recipient for such a Default under the Funding Agreement. The Recipient acknowledges that the [Security Trustee/Financier] or any other Enforcing Party may, at any time during a Cure Period, exercise Step-in Rights or may take steps to cure the relevant Default to the exclusion of the Recipient and the Recipient agrees not to interfere in any way.

Information, access and discussions

Upon written request from an Enforcing Party, ARENA must:

promptly provide the Enforcing Party, as applicable, with all information reasonably requested by that person for the purpose of exercising any of its Step-in Rights or exercising any Power under the Security or this deed, including details of:

any steps ARENA considers appropriate to be taken in the circumstances; or

any progress made in remedying any Default;

hold discussions in good faith with that person in connection with the remedying of any Default; and

provide the Enforcing Party, as applicable, a reasonable opportunity, after the occurrence of a Default and while it is subsisting, to attend and participate in all negotiations, consultations and meetings undertaken or convened:

pursuant to an obligation imposed on any party to the Funding Agreement to negotiate, consult or agree; and/or

in an endeavour to resolve any material dispute with the Recipient under the Funding Agreement.

Cure of Drawstop Event

Without limiting clause 8.3 (Cure of Default), the parties agree that a Drawstop Event will be taken to be Cured for the purposes of this deed, the Funding Agreement or any other ARENA Project Document (as applicable) if an Enforcing Party, the [Security Trustee], [the Agent] or [a Financier] (in each case, so long as it is permitted to do so under the Finance Documents):

satisfies the relevant Withdrawal Condition Precedent; or

implements an alternative arrangement acceptable to ARENA as a condition to ARENA waiving the relevant Withdrawal Condition Precedent.

Undertaking by [Security Trustee/Financier]

The [Security Trustee/Financier] undertakes that, during any Cure Period, if an Enforcing Party decides not to procure a Cure of a Default in accordance with clause 8.3 (Cure of Default) then the [Security Trustee/Financier] must notify ARENA, as soon as reasonably practicable after that decision has been made, and clause 7.2 (Occurrence of Default) will cease to apply (in respect of that Default only) from the date of receipt of the notice.

The [Security Trustee/Financier] undertakes that, during any Cure Period, if an Enforcing Party, the [Security Trustee/Financier], [the Agent] or [a Financier] decides not to procure a Cure of a Drawstop Event in accordance with clause 8.6 (Cure of Drawstop Event) then the [Security Trustee/Financier] must notify ARENA, as soon as reasonably practicable after that decision has been made.

Termination payments

The Recipient hereby instructs ARENA to pay, and ARENA agrees that it will pay, any Termination Payment due and payable to the Recipient in accordance with the Funding Agreement to the Compensation Account (as defined in the Facility Agreement).

Representations and warranties

Each party represents and warrants to the other parties on the date of this deed that:

it has the power to enter into this deed and is duly authorised to enter into this deed and perform its obligations under this deed; and

this deed constitutes its legal, valid and binding obligations and is enforceable against it in accordance with its terms, subject to applicable equitable principles and laws generally affecting creditors’ rights.

Assignment

Assignment by Recipient

Subject to clause 5.3 (Enforcement of Financier Security), the Recipient must not assign or otherwise dispose of, novate or deal with its rights or obligations under the Funding Agreement or this deed.

[Assignment by Agent

Subject to clause 11.2(b), the Agent must not assign or otherwise dispose of, novate or deal with its rights or obligations under this deed without the prior written consent of ARENA.

The Agent may without the prior written consent of ARENA assign its rights and novate or otherwise transfer its obligations under this deed if (and so long as it is permitted to do so under the Finance Documents):

the relevant assignment transfer or novation is to a Financier, a Related Entity (as defined in the Corporations Act) of a Financier or a reputable and experienced bank or financial institution (or a Related Entity (as defined in the Corporations Act) of such bank or financial institution); and

to the extent applicable and required by ARENA, the Agent procures that such replacement Agent enters into a deed of covenant with ARENA under which it agrees to be bound by the terms of this deed as if it were named in place of the Agent in this deed,

and to the extent that the relevant assignment transfer or novation is permitted, each of ARENA and the Recipient agree to do anything reasonably requested by the Agent (including signing and producing documents and effecting the transaction by way of a novation) to effect that assignment or novation.]

Assignment by [Security Trustee/Financier]

Subject to clause 11.3(b), the [Security Trustee/Financier] must not assign or otherwise dispose of, novate or deal with:

its rights or obligations under this deed; or

its interest in the Financier Security and the documents relating to the Financier Security or the money secured by the Financier Security,

without the prior written consent of ARENA.

The [Security Trustee/Financier] may without the prior written consent of ARENA:

assign its rights and novate or otherwise transfer its obligations under this deed; and

assign or novate its interest in the Financers’ Security and the documents relating to the Financier Security and any money secured by the Financier Security,

if (and so long as it is permitted to do so under the Finance Documents):

the relevant assignment, transfer or novation applies to both its rights and obligations under this deed and its interest in the Financers’ Security, the documents relating to the Financier Security and any money secured by the Financier Security;

the relevant assignment, transfer or novation is to a Financier, a Related Entity (as defined in the Corporations Act) of a Financier or a reputable and experienced bank or financial institution (or a Related Entity (as defined in the Corporations Act) of such bank or financial institution); and

to the extent applicable and required by ARENA, the [Security Trustee/Financier] procures that such replacement [Security Trustee/Financier] enters into a deed of covenant with ARENA under which it agrees to be bound by the terms of this deed as if it were named in place of the [Security Trustee/Financier] in this deed,

and to the extent that the relevant assignment, transfer or novation is permitted, each of ARENA and the Recipient agree to do anything reasonably requested by the [Security Trustee/Financier] (including signing and producing documents and effecting the transaction by way of a novation) to effect that assignment, transfer or novation.

Assignment by ARENA

- ARENA must not assign or otherwise dispose of, novate or deal with its rights or obligations under the Funding Agreement or this deed without the prior written consent of the [Security Trustee/Financier] and the Recipient (such consents not to be unreasonably withheld) unless such assignment, novation or disposal is permitted without the consent of the Recipient in accordance with the terms of the Funding Agreement.

Refinancing

If the Recipient refinances all or any part of the financial accommodation secured by the Financier Security at any time prior to the Commissioning Date, ARENA must act reasonably in considering whether, if requested to do so by the Recipient in writing, to enter into a tripartite consent deed with the Recipient’s new financers (or their agent or security trustee) in substantially the same form and terms as this deed.

In deciding whether or not to enter into a tripartite consent deed pursuant to clause 11.5(a), ARENA must do so if each new financier is a person who would have been permitted to be an assignee, novatee, substitute or transferee of the outgoing Financier(s) under clause 6.2(a)(ii) (New Financiers).

ARENA agrees and acknowledges that the Recipient may refinance all or any part of the financial accommodation secured by the Financier Security on any terms without ARENA’s prior consent at any time on or after the Commissioning Date.

Costs

Subject to clauses 11.6(b) and 11.6(c), each party must pay its own costs of negotiating, preparing and executing any document contemplated by this clause 11.

The Recipient agrees to pay the costs of the [Security Trustee/Financier] [and the Agent] negotiating, preparing and executing any document contemplated by this clause 11 to the extent required to do so under the terms of the Finance Documents.

The Recipient agrees to pay the costs of ARENA negotiating, preparing and executing any document contemplated by clause 11.5 (Refinancing).

Notices

Form

Any notice or other communication including, but not limited to, a request, demand, consent or approval, to or by a party to this deed:

must be in writing, in English and signed by a person duly authorised by the sender and addressed as follows:

if to the Recipient:

Address:

Attention:

Telephone:

Email:

if to ARENA:

Address:

Attention:

Telephone:

Email:

if to [Security Trustee/Financier]:

Address:

Attention:

Facsimile:	
Email:

or as specified to the sender by a party by notice; and

be hand delivered or sent by prepaid post or facsimile or e-mail to the recipient’s address set out above.

Effective on receipt

A notice or communication given in accordance with clause 12.1 (Form) takes effect when it is taken to be received (or at a later time specified in it), and is taken to be received:

if hand delivered, on delivery;

if sent by prepaid post, on the second Business Day after the date of posting;

if sent by facsimile, when the sender’s facsimile system generates a message confirming successful transmission of the entire notice or communication unless, within eight Business Hours after the transmission, the recipient informs the sender that it has not received the entire notice or communication; and

if sent by e-mail, when the sender’s e-mail system generates a message confirming that the e-mail transmitting the notice or communication has been delivered to the recipient, unless, within eight Business Hours after the transmission, the recipient informs the sender that it has not received the email,

but if the delivery, receipt or transmission is not on a Business Day or is after 5.30 pm on a Business Day, the notice or communication is taken to be received at 8.30 am on the next Business Day.

General

Counterparts

This deed may consist of a number of copies of this deed each signed by one or more parties to the deed. When taken together, the signed copies are treated as making up the one document.

Prompt performance

If this deed specifies when a party agrees to perform an obligation, the party agrees to perform it by the time specified. Each party agrees to perform all of its other obligations promptly.

Discretion in exercising rights

A party may exercise a right or remedy or give or refuse its consent in any way it considers appropriate (including by imposing conditions), unless this deed expressly states otherwise.

Partial exercising of rights

If a party does not exercise a right or remedy granted to it under this deed, fully or at a given time, the party may still exercise it later.

No liability for loss

A party is not liable for loss caused by the exercise or attempted exercise of, failure to exercise, or delay in exercising a right or remedy under this deed.

In relation to any breach of this deed, the party in breach will only be liable to any other party for damages for direct losses attributed to any such breach and the rights of any other party to damages for indirect or consequential loss in respect of such breach are hereby expressly excluded.

Remedies cumulative

The rights, powers and remedies provided in this deed are in addition to other rights, powers and remedies given by law independently of this deed.

Variation and waiver

A provision of this deed or a right created under it, may not be waived or varied except in writing, signed by the party or parties to be bound, and in all cases, the [Security Trustee/Financier].

No merger

The warranties and undertakings in this deed do not merge upon the occurrence of any event or activity.

Inconsistent law

To the extent permitted by law, this deed prevails to the extent it is inconsistent with any law.

Supervening legislation

Any present or future legislation which operates to vary the obligations of a party in connection with this deed with the result that another party’s rights, Powers or remedies are adversely affected (including, by way of delay or postponement) is excluded except to the extent that its exclusion is prohibited or rendered ineffective by law.

Rights and obligations are unaffected

Rights given to the [Security Trustee/Financier] under this deed and the other parties’ liabilities under it are not affected by anything which might otherwise affect them at law.

Confidentiality

Confidentiality

The parties agree that the existence and terms of, and the identity of the parties to, this deed are strictly confidential (Confidential Information).

A party must not, and must not permit any of that party’s officers, employees, agents, contractors or Related Bodies Corporate to, disclose any Confidential Information to any person, other than:

that party’s professional advisers;

that party’s financiers (including a person acting in the role of “facility agent” or “security trustee” in respect of such financing);

a bona fide potential assignee or successor of that party;

as required under an order of a government agency or any procedure for discovery in any proceedings;

a ratings agency and its advisors to enable that party to obtain, or maintain, a rating in respect of itself or in respect of financing which it provides for the Project;

a bona fide potential purchaser of a direct or indirect ownership interest in the Recipient or of its rights under the Funding Agreement;

in the case of the [Security Trustee/Financier], to an Enforcing Party;

[in the case of information received by the Agent, to the Financiers if the Agent reasonably believes it has received the information in its capacity as “Agent” under the Finance Documents;]

in the case of ARENA:

to the responsible Ministers;

in response to a request by a House or a Committee of the Parliament of the Commonwealth of Australia;

within ARENA or with a Commonwealth agency, where this serves ARENA's legitimate interests or, ARENA or Commonwealth Policy Purposes;

to the Auditor-General, Information Commissioner, or any of the Commonwealth or State or Territory Ombudsmen;

is in the public domain otherwise than due to a breach of this deed;

as required by law (except to the extent the requirement can be excluded or limited by contract or by a confidentiality obligation) or under any administrative guideline, directive, request or policy with which responsible financial institutions similarly situated would normally comply;

to enforce this deed; or

with the prior written consent of the other parties.

Governing law and jurisdiction

This deed is governed by the law of the Australian Capital Territory and each party submits to the non-exclusive jurisdiction of the courts of the Australian Capital Territory.

Executed as a deed and delivered on the date shown on the first page.

[insert execution blocks]

– Deed of Release

Dated

Deed of release

Parties

[Insert details of purchaser]

[ACN/ABN if applicable]

(Purchaser)

Australian Renewable Energy Agency ABN 35 931 927 899

(ARENA)

Deed dated

Parties	[Insert name of purchaser or transferee] [ACN/ABN if applicable]

of [Releasor's address]

(Releasor)

Australian Renewable Energy Agency ABN 35 931 927 899

of 2 Phillip Law Street, Canberra City ACT 2601

(Releasee)

Introduction

A.	The Releasor is the purchaser of [insert details of the project or assets].

B.	The Releasee has provided grant funds to the Recipient of [insert details of the project or assets] for the purposes of its Project, subject to the terms and conditions of Funding Agreement [insert number] and the Releasor entering into this Deed of Release upon the disposal of the [insert details of the project or assets].

C.	The Releasor agrees to provide the releases and indemnities stated below.

It is agreed

Definitions and interpretation

Definitions

In this Deed:

Assets means the Project or substantially the whole of the Assets as defined under the Funding Agreement and described in Schedule 1 of this Deed;

Claim means any present or future, actual or contingent, claim, cause of action, complaint, liability, cost or expense that any person has or might have in connection with or arising in any way from the Funding Agreement, Assets or the Project, whether or not the facts, matters or circumstances giving rise to that Claim are known to that person or to any other person at the date of this Deed;

Deed means this document, including any schedule or annexure to it;

Disposal means the disposal of the Assets by the Recipient to the Releasor, whether by sale, transfer, assignment, gift or otherwise;

Funding Agreement means the Funding Agreement executed between ARENA and the Recipient dated [insert date];

Party means a party to this Deed;

Project means the Project as defined in the Funding Agreement;

Recipient means the owner of the Assets and the Recipient under the Funding Agreement.

Interpretation

Reference to:

the singular includes the plural and the plural includes the singular;

a Party includes the Party’s executors, administrators, successors and permitted assigns;

a thing includes the whole and each part of it separately.

“Including” and similar expressions are not words of limitation.

Headings and any table of contents or index are for convenience only and do not form part of this Deed or affect its interpretation.

A provision of this Deed must not be construed to the disadvantage of a Party merely because that Party was responsible for the preparation of the Deed or the inclusion of the provision in the Deed.

Where this Deed contemplates that a Party may elect, determine, approve, nominate, decide or consider any matter or thing, that Party may make such election, determination, approval, nomination, decision or consideration in its absolute discretion without being required to give reasons, unless this Deed expressly requires otherwise.

Parties

If a Party consists of more than 1 person, this Deed binds each of them separately and any 2 or more of them jointly.

An obligation, representation or warranty in favour of more than 1 person is for the benefit of them separately and jointly.

A Party that is a trustee is bound both personally and in that Party’s capacity as a trustee.

A Party holds the benefit of any release or indemnity provided for in this Deed for themselves and for that Party’s present and former, directors, officers, employees, contractors and agents.

Acknowledgement

Each of the Parties acknowledge that they are aware that they, their advisers, agents or lawyers may discover facts different from or in addition to the facts that they now know or believe to be true with respect to the subject matter of this Deed, but that it is their intention to, and they do, fully and finally settle all Claims on the terms of this Deed.

Release

Subject to the Recipient Disposing of the Project or the Assets to the Releasor, whether by sale, transfer, assignment, gift or otherwise, the Releasor releases and discharges the Releasee from all Claims.

Indemnity

The Releasor must indemnify and keep indemnified the Releasee from all Claims against the Releasee by any person or body claiming through, by or under the Releasor.

No admission

By executing this Deed, the Releasee makes no admission of liability in relation to the Asset, Disposal or any Claim.

Confidentiality

The Parties agree that the existence and terms of, and the identity of the Parties to, this Deed are strictly confidential (Confidential Information).

A Party must not, and must not permit any of that Party’s officers, employees, agents, contractors or Related Bodies Corporate to, disclose any Confidential Information to any person, other than:

that Party’s professional advisers;

as required by law;

the Australian Parliament or a Parliamentary Committee, if the Minister or their delegate considers it appropriate;

to enforce this Deed; or

with the prior written consent of the other Parties.

Bar to proceedings

A Party may plead this Deed as a complete defence to any action, proceeding or suit, which may be taken or commenced by any person in connection with or incidental to the Assets or Disposal.

Time of the essence and essential terms

Time is of the essence in respect of the obligations in clause 3.

The obligations in clauses 3, 4, 6 and 7 are essential terms of this Deed.

No setoff

The Releasee must make all payments under this Deed in cleared funds, and without setoff or counterclaim.

Execution of counterparts

This Deed may be executed in any number of counterparts. Each counterpart is an original but the counterparts together are one and the same instrument.

Severability

If any clause or subclause in this Deed is unenforceable, illegal or void, or makes this Deed or any part of it unenforceable, illegal or void, then that clause or subclause is severed and the rest of this Deed remains in force.

Entire understanding

This Deed:

is the entire agreement and understanding between the Parties on everything connected with the subject matter of this Deed; and

supersedes any prior agreement or understanding on anything connected with that subject matter.

The Parties acknowledge that no reliance has been placed on any prior agreement, understanding or representation.

Variation

The agreement recorded in this Deed cannot be varied or amended unless the variation or amendment is in writing and signed by the Parties.

Governing law and exclusive jurisdiction

This Deed is governed by the law in force in the Australian Capital Territory.

The Parties submit to the exclusive jurisdiction of the courts of the Australian Capital Territory or any competent Federal court exercising jurisdiction in the Australian Capital Territory. The dispute must be determined in accordance with the law and practice applicable in the court.

Schedule 1

[insert description of the Project or substantially all of the Assets of the Project]

Executed as a deed and delivered on the date shown on the first page.

| Signed by [insert name of Releasor] in accordance with section 127 of the Corporations Act 2001 (Cth) |  |  |  |
| --- | --- | --- | --- |
| Signature of director |  | Signature of director/company secretary/sole director and sole company secretary (Please delete as applicable) |  |
| Name of director (print) |  | Name of director/company secretary/sole director and sole company secretary (print) |  |
| Date |  |  |  |

| Signed for and on behalf of the Australian Renewable Energy Agency by its duly authorised delegate in the presence of |  |  |  |
| --- | --- | --- | --- |
| Signature of witness |  | Signature of delegate |  |
| Name of witness (print) |  | Name of delegate (print) |  |
| Date |  | Position of delegate (print) |  |

– Compliance Certificate

- Compliance Certificate as at [insert date]

I refer to the [Advancing Renewables Programme: Large-scale solar photovoltaics – competitive round ]Funding Agreement number [insert] dated [insert date] (Funding Agreement) between [insert] (as Recipient) and the Australian Renewable Energy Agency (ABN 35 931 927 899) (ARENA). A term defined in the Funding Agreement has the same meaning when used in this Compliance Certificate.

Certifications

On behalf of the Recipient, I certify as follows:

All Funds, Recipient Contributions and Debt Contributions spent during the [Quarter] were spent for the purpose of the Project and in accordance with clause 3 (Use of Funds by the Recipient).

All salaries and allowances paid to persons involved in the Project during the [Quarter] were in accordance with any applicable award or agreement in force under any relevant Law on industrial or workplace relations.

As at the date of this Compliance Certificate, the unspent portion of the Funds was [insert].

The Recipient is able to pay all its debts as and when they fall due and the Recipient has sufficient resources to discharge all the Recipient’s current debts as at the [date of this Certificate].

[insert other as required].

Other than as disclosed to ARENA in writing, the Recipient has complied with the Funding Agreement.

Representations and warranties

The Repeating Representations are true and correct in all material respects[ other than: [insert]].

Confirmations

On behalf of the Recipient, I confirm that:

      - no Event of Default is subsisting[ except as follows: [insert], and we [have taken/propose to take] the following remedial action [insert]];

the Recipient has complied with all of its obligations in connection with the Knowledge Sharing Plan; and

[insert other as required].

________________________

[insert name of signatory], being an authorised officer of [insert name of Recipient] for the purposes of the ARENA Funding Agreement

– Form of Withdrawal Request

[Note: This form of Withdrawal Request is subject to change.]

Withdrawal Request

To:		Australian Renewable Energy Agency (ABN 35 931 927 899) (“ARENA”)

Attention:	[insert]

[insert date]

Withdrawal Request – Australian Renewable Energy Agency Funding Agreement number [insert] dated [insert] between [insert] (“Recipient”) and ARENA (“Funding Agreement”)

This is a Withdrawal Request for the purposes of the Funding Agreement.

Terms used but not defined in this Withdrawal Request have the meaning given to them in the Funding Agreement.

Withdrawal from Bank Account

The Recipient wants to make a withdrawal from the Bank Account.

The requested withdrawal date is [insert] (the “Withdrawal Date”).

The amount of the proposed withdrawal is A$[insert] (the “Withdrawal Amount”).

The proposed withdrawal is to be paid directly into the [Construction Proceeds Account].

Other matters

The Repeating Representations are true and correct in all material respects as at the date of this Withdrawal Request[ other than: [insert]].

No Event of Default is continuing or would result from the withdrawal.

The Recipient has complied with all of its obligations in connection with the Knowledge Sharing Plan.

[insert other confirmations as required].

________________________

[insert name of signatory], being an authorised officer of [insert name of Recipient] for the purposes of the ARENA Funding Agreement

Signing page

EXECUTED as an agreement.

| Signed for and on behalf of the Australian Renewable Energy Agency by its duly authorised delegate in the presence of |  |  |  |
| --- | --- | --- | --- |
| Signature of witness |  | Signature of delegate |  |
| Name of witness (print) |  | Name of delegate (print) |  |
| Date |  | Position of delegate (print) |  |
| Signed by [insert name of Recipient] in accordance with section 127 of the Corporations Act 2001 (Cth) |  |  |  |
| Signature of director |  | Signature of director/company secretary/sole director and sole company secretary (Please delete as applicable) |  |
| Name of director (print) |  | Name of director/company secretary/sole director and sole company secretary (print) |  |
| Date |  |  |  |

| Signed for and on behalf of the [insert name of Recipient] by its duly authorised attorney in the presence of |  |  |  |
| --- | --- | --- | --- |
| Signature of witness |  | Signature of attorney |  |
| Name of witness (print) |  | Name of attorney (print) |  |
| Address of witness (print) |  |  |  |
| Date |  |  |  |

[Note: Signature blocks to be included as appropriate. To the extent a Recipient executes this Agreement under a Power of Attorney, ARENA will required certified copies of the relevant Power of Attorney and confirmation of no notice of revocation.]